Cruise/Project Report

Department of Fisheries and Oceans

Institute of Ocean sciences

Sidney, B.C., Canada

To:  Regional Science Director.

1.  Cruise/Project No.:	9402			2.  Dates:  May 10 to 25, 1994

3.  Project Name:   Line P

4.  Area(s) of Operation:   N.E. Pacific to Station P

5.  Platform:  John P. Tully			6.  Master:  John Anderson

7.  Days Allocated:  19			8.  Days at Sea:  16

9.  Days lost to weather:  stopped work at station P26 (12h) and missed R20.

10.  Days lost to other causes:  1 day for loading, 1 for offloading.

11.  Appropriateness of platform:   excellent

12.  Safety issues: (attach narrative if required)

a.  bungie system for heave compensation concerns ship's personnel.  One of the three  elastic cords on the bungie pulled free during a rosette cast at P26, causing the captain to prohibit further use (he did allow us a single use at station R08 so we could finish our program).

b.  ship wants a copy of certificates which show safe working load for all deck equipment.

13.  Cruise/Project Results:

On May 10, 20 people boarded the Tully for training in WOCE procedures, in preparation for our fall WOCE survey along 165oW.  Five stations in Saanich Inlet and Haro Strait were sampled by rosette.  At 1900 h, trainees were taken ashore in Sidney and Line P staff joined the ship to work through the night, sampling an additional 6 stations in Haro and Juan de Fuca Straits.  These stations were selected to match a program recently started by Dave Mackas at IOS.

After loading the Lantec winch in Esquimalt, we progressed to Line P.  Along this section, we completed all scheduled work, including:

27 CTD stations,

31 loop stations (surface sampling)

6 water profiles by rosette,

4 mooring recoveries and 3 deployments,

productivity incubations and plankton sampling at 5 stations,

one free drifting sediment trap deployment of 3 days and

one free drifting productivity incubation at St P.

All mooring work was successful (all equipment recovered and apparently working).  A Tucker Trawl being tested by UBC was partially successful in collectiong zooplankton samples, although at the surface, it could be seen kiting.

Analysis onboard ship included salinity, nutrients, oxygen, chlorophyll, CFCs and alkalinity.  Additional water samples were collected for total CO2, DOC/N, POC, 18O and 13C.  A total of 82 samples from sequential sediment traps and 23 from free drifting traps were collected.

Weather chased us from St. P before some of the time series experiments for the UBC program could be completed.  We therefore chose to return via Line R to lightly sample this line.  Only 3 profiles were obtained, one including rosette sampling.

UBC's productivity incubations included measurements of N and C uptake by phytoplankton iunder a variety of conditions.  A 6 day growth experiment looked at the influence of iron enrichment on phytoplankton growth in the N.E. Pacific and on the influence of elevated grazing on this growth.

14.  Primary Institute:   IOS (Climate Chemistry and Ocean Physics)

15.  Associated Institutes:  Dept. of Oceanography, UBC

16.  Chief Scientist/Affiliation:  Frank Whitney, CC

17.  Science Staff/Affliliations:

| Ron Bellegay, CC | Reg Bigham, OP |
| --- | --- |
| Tim Soutar, CC | John Love, OP |
| Keith Johnson, CC | Bernard Minkley, OP |
| Wendy Richardson, CC | Marie Robert, OP (contract) |
| Marty Davelaar, CC (contract) |  |
| Philip Boyd, UBC | Diana Varella, UBC |
| Mark Wen, UBC | Sean Doherty, UBC |
| Hugh MacLean, UBC | Jim , UBC |

18.  Equipment:

Sail:   	yes           ADCP:   yes         Other:   echo sounder

Winches:			.

| type | ID No. | Wire type | Wire Condition/Spooling | No. Casts/ Depth max |
| --- | --- | --- | --- | --- |
| *Lantec CTD |  | 8000 m .316" CTD | wire good, spooling good | 30/4200 |
| 329 CTD | 1482 | 4050 m .322" CTD | wire good, spooling poor | 14/3000 |
| 310 hydro | 1082 | 4900 m 5/32" | good | 20/500 |
| 320 work |  | bare | winch good |  |
| 455 Spooling | 1451 | bare | winch good |  |

*A leak developed in a seal on the Lantec winch, which caused us to use the 329 winch for the 3 stations along Line R.

We also had power interruptions to the Guildline CTD on several casts, and problems logging data when a cast had to be restarted.

Equipment Deployed/recovered

| Description | Recovery | Deployment |
| --- | --- | --- |
| QEP Mooring | 6 current meters |  |
| Free drifting sediment traps | 23 samples intact | 9 bongo traps to 1000 m |
| Sequential sediment traps | 4 traps, all working properly | 4 traps |
| Drogued drifters |  | 6 in an array at P26 |
| Productivity incubator | 9 depths to 100 m | half day at P26 |

Specialized Equipment:

Tucker Trawl used to sample zooplankton in depth ranges.

On deck incubators for productivity studies (uptake of CO2 and N)

19.  Comments and recommendations:

We are mostly prepared for our WOCE section in September.  I am concerned about problem with the Lantec winch and CTD data collection.  A new heave compensation system is needed quickly, for testing before our WOCE line.  The ship's crew and officers were cooperative as usual, as was the weather (a pleasant change from February).

A shipboard meeting regarding the coming WOCE line provided several suggestions for increasing the sociability of this lengthy trek.  The major concern was in dealing with health problems should they arise far from a port of call.  I will remind all scientific personnel by memo to be responsible for their own medical and dental well-being.