Cruise Plan: Repeat Hydrography along Line PR6.

Dates:  Feb. 19 to Mar. 8, 1996

Area:  N.E. Pacific Ocean, Line PR6 and Station PRS1

Ship:  John P. Tully

Institute:  Institute of Ocean Sciences, Sidney, B.C. Canada

Chief Scientist:  Frank Whitney

EXPOCODE: 18DD9601/1

Overview

Line PR6 and Station PRS1 are a contribution of the Institute of Ocean Sciences to the WOCE Hydrographic Program.  In the past several years, we have surveyed Line PR6 three times a year, except for 1993 when our efforts in late summer were in the Sea of Okhotsk.  In 1996, we will again conduct late winter, spring and late summer cruises out to station PRS1.  Partners on these cruises are participants from a Canadian JGOFS program that is studying biological activities in the high nutrient, low chlorophyll waters of the North Pacific.

Scientific Goal

To continue our time series of T, S and nutrients that was begun in the 1950s, we will collect surface and profile data that describes late winter conditions along Line P (PR6).  Several carbonate parameters will be analyzed to assess CO2 exchange between atmosphere and ocean, and our first measurements of dimethyl sulfide (DMS) will be undertaken.  If weather permits, a free drifting sediment trap line will be deployed for up to 3 days at Station P (PRS1) to measure vertical particulate fluxes.

An expanded biological program under JGOFS will collect information on standing stocks of plankton, growth and remineralization rates, and particle formation.  This will be the first cruise to employ a large volume in situ pumping system to collect particulates in the upper 1000 m at several stations.

Parameters, Contributing Institutes, Personnel

| Parameter/Inst. | Group | Principal Investigator |
| --- | --- | --- |
| Nutrients, O2 | IOS | Frank Whitney |
| T/S, ADCP | IOS | Howard Freeland |
| Carbonate chem. | IOS | C.S. Wong |
| Dimethyl sulfide | IOS | C.S. Wong |
| Productivity studies | UBC | Philip Boyd |
| In Situ particulates | U. Vic. | Jim Bishop |

Participants and role

| Frank Whitney, IOS | WOCE coordinator, nutrients |
| --- | --- |
| Bernard Minkley, IOS | watch, oxygen |
| Ron Bellegay, IOS | watch, carbonate sampling |
| Tim Soutar, IOS | watch, pCO2 |
| Nick Hall-Patch, IOS | watch, salinity |
| John Love, IOS | watch, electronics |
| Wendy Richardson, IOS | DMS |
| Philip Boyd, UBC | JGOFS Coordinator, Productivity studies |
| Hugh MacLean, UBC | watch, JGOFS sampling |
| Robert Goldblatt, UBC | zooplankton |
| Maureen Soon, UBC | 15N and 13C in particulates |
| Nelson Sherry, UBC | bacteria |
| Jim Bishop, UVic | particulates |
| Magnus Eek, UVic | particulates |
| Todd Mudge, UVic | particulates |
| Susanne Roy, Rim. | mesozooplankton |
| Jennifer Putland, Mem. | microzooplankton |
| Ken Crocker, Mem. | mesozooplankton |

Water Sampling, Onboard and Underway Measurements

Small-Volume sampling:  23 bottle rosette with 10 L Niskins.

CTDs:  Guildline Models 8737, 8705.

Salinometer:  Guildline Portasal Salinometer.

Nutrient Analysis:  Technicon Autoanalyzer.

Oxygen: micro-Winkler autotitration with colorimetric end-point.

Dimethyl sulfide: GC analysis in surface waters, and in depth profiles at selected stations.

Hydro casts with 10 and 35 L Go-Flo samplers on Kevlar wire for primary production studies, nutrients and chlorophll in the upper 100 m at selected stations.

Surface sea water sampling at each station for salinity, chlorophyll and nutrients.  pCO2 will be sampled continuously from both the sea water loop and atmosphere.  Wind speed and direction, atmospheric pressure, sea water T and S, and ships position, speed and course are logged every 2 min.

ADCP profiles of upper 400 m will be logged continuously from a hull mounted sensor package.

Specialized sampling for plankton will occur throughout the cruise, including vertical net tows and Tucker trawls.

A large volume in situ pumping system will collect particulates at 11 depths from selected stations.

At Station O, nutrients in upper 300 m and large volume samples for filtration will be collected if time permits.

Cruise track and Stations

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth (m) | St'n Time (h) | Est Date (am) | Station ETD (h) | Sampling |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S3 | 48 35.6 | 123 30.0 | 225 | 1 h | Feb 20 | 2 h | Rosette |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 |  | 8 h | USW only |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 |  | 10 h | USW only |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 |  | 12 h | USW only |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 |  | 14 h | USW only |
| Line PR6 |  |  |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 |  | 16.5 h | CTD |
| P2 | 48 36.0 | 126 00.0 | 114 | 0.5 |  | 19 h | CTD |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | Feb 21 | 22 h | CTD |
| P4 | 48 39.0 | 126 40.0 | 1300 | 36 |  | 60 h | ROS, Bio, part. |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 |  | 63.5 | CTD |
| P6 | 48 44.6 | 127 40.0 | 2500 | 1.5 |  | 67 | CTD |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | Feb 23 | 70.5 | CTD |
| P8 | 48 49.0 | 128 40.0 | 2440 | 1.5 |  | 74 | CTD |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 |  | 77.5 | CTD |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 |  | 81 | CTD |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | Feb 24 | 84.5 | CTD |
| P12 | 48 58.2 | 130 40.0 | 3300 | 1.5 |  | 88 | CTD |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 |  | 93.5 | CTD |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 |  | 99 | CTD |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 |  | 104.5 | CTD |
| P16 | 49 17.0 | 134 40.0 | 3550 | 34 | Feb 26 | 142.5 | ROS, Bio, part. |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 |  | 148 | CTD |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 |  | 153.5 | CTD |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 |  | 159 | CTD |
| P20 | 49 34.0 | 138 40.0 | 3890 | 1.5 |  | 164.5 | CTD |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | Feb 27 | 170 | CTD |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 |  | 175.5 | CTD |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 |  | 181 | CTD |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 |  | 186.5 | CTD |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | Feb 28 | 192 h | CTD |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 |  | 196.5 | CTD |
| P26 (PRS1) | 50 00.0 | 145 00.0 | 4250 | 72 | Mar 2 | dep 272 | ROS, Bio, part., FDSTAR |
| P20 | 49 34.0 | 138 40.0 | 3890 | 34 |  | dep 332 | ROS, Bio, part. |
| P12 | 48 58.2 | 130 40.0 | 3300 | 34 | Mar 7 | dep 398 | ROS, Bio, part. |
| “O” | 49 07.56 | 127 44.20 | 2514 | 2 |  | ? | ROS or CTD |

Legend:

USW - uncontaminated sea water, underway sampling.

ROS - Rosette cast to bottom, includes USW.

CTD - CTD cast to bottom, includes USW.

Bio - shallow casts for biology, net tows and trawls.

Part. - pump sampling for particulate material.

FDSTAR- free drifting sediment trap array.

Logistics:

Loading will be done at Patricia Bay, B.C.  There will be no port calls.

EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Div.

UBC, Department of Oceanography & others

MISSION NO: 9601

MISSION AREA:  Line P, Station Papa

MISSION OBJECTIVE: WOCE Repeat Hydrography, plankton processes in shallow ocean (JGOFS), carbon transport studies.

SHIP:  J.P. Tully

DATE, FROM: Feb 19 	TO: March 8, 1996

SENIOR SCIENTIST:  Frank Whitney

SCIENTIFIC PERSONNEL:  18 berths required

| Male |  |
| --- | --- |
| Frank Whitney | Philip Boyd, UBC |
| Ron Bellegay | Robert Goldblatt, UBC |
| Tim Soutar | Hugh MacLean, UBC |
| John Love | Nelson Sherry, UBC |
| Bernard Minkley |  |
| Nick Hall-Patch | Female |
| Jim Bishop, UVic | Susanne Roy, Rim. |
| Todd Mudge, UVic | Maureen Soon, UBC |
| Magnus Eek, UVic | Jennifer Putland, Mem. |
| Ken Crocker, Mem. | Wendy Richardson |

SHIP EQUIPMENT REQUIRED: depth sounder, compressed air supply on aft deck, sea water supply to lab and helicopter deck, fresh water on aft deck, 440/480 v 3 phase power for pump winch on aft deck and in lab.

DECK MACHINERY REQUIRED:

CTD winch with 5000 m cable

Spare CTD winch with at least 3500 m cable

Hydro winch with 3000 m wire

50 hp winch, bare drum, for mooring

Spooling winch for moorings

Pump winch and power supply (supplied by Jim Bishop)

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases (oxygen, air, nitrogen), a variety of chemicals and radio isotopes (14C and 3H).  Lab container on after deck.  We plan to use oxygen in the container lab, and not bring it inside the ship.

ANTICIPATED LOADING TIME: 3 to 4 day for scientific gear.

- A winch that has not been used on Tully before needs to have a mounting plate made and fitted onboard ship in the month of January.

- We request the ship be available for loading from Feb 14 on.  During this time, we will need to secure additional benches in the main lab, plumb in some instruments to air and water, mount a winch that has not been on the Tully previously and set up our lab container on the aft deck.

Itinerary

Feb 14 to 19?  Load at IOS.  A crane operator is requested to help with loading on Feb 16 and 19.

Feb 20, 0800.  Depart for a test station in Saanich Inlet, then proceed towards Line P.

Feb 20 to 29.  Sample at Line P stations en route to Station Papa.

Feb 29 to Mar 2.  Sample at Station P.

Mar 3 to 7.  Return along Line P, sampling at stations as time allows.

Mar 8.  Arrive at IOS.  Offload equipment.