Cruise Plan: Repeat Hydrography along Line PR6.

Dates:  May 6 to 31, 1996

Area:  N.E. Pacific Ocean, Line PR6 and Station PRS1

Ship:  John P. Tully

Institute:  Institute of Ocean Sciences, Sidney, B.C. Canada

Chief Scientist:  Philip Boyd

EXPOCODE: 18DD9609/1

Overview

Line PR6 and Station PRS1 are a contribution of the Institute of Ocean Sciences to the WOCE Hydrographic Program. Partners on these cruises are participants from the Canadian JGOFS program that is studying biological activities in the high nutrient, low chlorophyll waters of the Northeast Pacific.

Scientific Goal

We will continue our time series of T, S and nutrients that was begun in the 1950s.

JGOFS will collect information on standing stocks of plankton, growth and remineralization rates, and particle formation.

Parameters, Contributing Institutes, Personnel

| Parameter/Inst. | Group | Principal Investigator |
| --- | --- | --- |
| T/S, ADCP | IOS | Howard Freeland |
| Carbonate chem. | IOS | C.S. Wong |
| WOCE coordinator | IOS | Frank Whitney |
| JGOFS coordinator | UBC | Philip Boyd |

Participants and role

| Bernard Minkley, IOS | watch, oxygen |
| --- | --- |
| Ron Bellegay, IOS | watch, carbonate sampling |
| Tim Soutar, IOS | watch, pCO2 |
| Ken Morgan, IOS | watch, salinity |
| John Love, IOS | watch, electronics |
| Wendy Richardson, IOS | DMS |
| Philip Boyd, UBC | JGOFS Coordinator, Productivity studies |
| Hugh MacLean, UBC | watch, JGOFS sampling |
| Robert Goldblatt, UBC | zooplankton |
| Maureen Soon, UBC | 15N and 13C in particulates |
| Nelson Sherry, UBC | bacteria |
| Jim Bishop, UVic | particulates |
| Stacey Cooper, UVic | particulates |
| Todd Mudge, UVic | particulates |
| D. Thibeau, Rim. | mesozooplankton |
| Jennifer Putland, Mem. | microzooplankton |
| Ken Crocker, Mem. | mesozooplankton |

Water Sampling, Onboard and Underway Measurements

Small-Volume sampling:  23 bottle rosette with 10 L Niskins.

CTDs:  Guildline Models 8737, 8705.

Salinometer:  Guildline Portasal Salinometer.

Nutrient Analysis:  Technicon Autoanalyzer.

Oxygen: micro-Winkler autotitration with colorimetric end-point.

Dimethyl sulfide: GC analysis in surface waters, and in depth profiles at selected stations.

Hydro casts with 10 and 35 L Go-Flo samplers on Kevlar wire for primary production studies, nutrients and chlorophll in the upper 100 m at selected stations.

Surface sea water sampling at each station for salinity, chlorophyll and nutrients.  pCO2 will be sampled continuously from both the sea water loop and atmosphere.  Wind speed and direction, atmospheric pressure, sea water T and S, and ships position, speed and course are logged every 2 min.

ADCP profiles of upper 400 m will be logged continuously from a hull mounted sensor package.

Specialized sampling for plankton will occur throughout the cruise, including vertical net tows and Tucker trawls.

A large volume in situ pumping system will collect particulates at 11 depths from selected stations.

At Station O, nutrients in upper 300 m and large volume samples for filtration will be collected if time permits.

Cruise track and Stations

| Station |  | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth (m) |  | St'n Time (h) |  | Sampling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S3 |  | 48 35.6 |  | 123 30.0 |  | 225 |  | 4 |  | tests, rosette cast |
| JF1 | 48 16.0 |  | 123 30.0 |  | 150 |  | 0 |  | under way |  |
| JF2 |  | 48 18.0 |  | 124 00.0 |  | 180 |  | 0 |  | under way |
| JF3 |  | 48 27.0 |  | 124 30.0 |  | 230 |  | 0 |  | under way |
| JF4 |  | 48 32.3 |  | 125 00.0 |  | 60 |  | 0 |  | under way |
| Line PR6 |  |  |  |  |  |  |  |  |  |  |
| P1 |  | 48 34.5 |  | 125 30.0 |  | 120 |  | 0.5 |  | CTD |
| P2 |  | 48 36.0 |  | 126 00.0 |  | 114 |  | 0.5 |  | CTD |
| P3 |  | 48 37.5 |  | 126 20.0 |  | 730 |  | 1 |  | CTD |
| P4 |  | 48 39.0 |  | 126 40.0 |  | 1300 |  | 48 |  | ROS, Bio, Mooring, MULVFS pumps, shallow FDSTSAR drifter |
| P5 |  | 48 41.5 |  | 127 10.0 |  | 2100 |  | 2 |  | CTD |
| P6 |  | 48 44.6 |  | 127 40.0 |  | 2500 |  | 2.5 |  | CTD |
| P7 |  | 48 46.6 |  | 128 10.0 |  | 2450 |  | 2.5 |  | CTD |
| P8 |  | 48 49.0 |  | 128 40.0 |  | 2440 |  | 2.5 |  | ROS |
| P9 |  | 48 51.4 |  | 129 10.0 |  | 2340 |  | 2.5 |  | CTD |
| P10 |  | 48 53.6 |  | 129 40.0 |  | 2660 |  | 2.5 |  | CTD |
| P11 |  | 48 56.0 |  | 130 10.0 |  | 2700 |  | 3 |  | CTD |
| P12 |  | 48 58.2 |  | 130 40.0 |  | 3300 |  | 48 |  | ROS, Bio., Mooring, MULVFS pumps |
| P13 |  | 49 02.6 |  | 131 40.0 |  | 2875 |  | 3 |  | CTD |
| P14 |  | 49 07.4 |  | 132 40.0 |  | 3275 |  | 3 |  | CTD |
| P15 |  | 49 12.0 |  | 133 40.0 |  | 3200 |  | 3 |  | CTD |
| P16 |  | 49 17.0 |  | 134 40.0 |  | 3550 |  | 48 |  | ROS, Bio., Mooring, MULVFS pumps |
| P17 |  | 49 21.0 |  | 135 40.0 |  | 3200 |  | 3 |  | CTD |
| P18 |  | 49 26.0 |  | 136 40.0 |  | 3775 |  | 3 |  | CTD |
| P19 |  | 49 30.0 |  | 137 40.0 |  | 3850 |  | 3 |  | CTD |
| P20 |  | 49 34.0 |  | 138 40.0 |  | 3890 |  | 48 |  | ROS, Bio., Mooring, MULVFS pumps |
| P21 |  | 49 38.0 |  | 139 40.0 |  | 3840 |  | 3 |  | CTD |
| P22 |  | 49 42.0 |  | 140 40.0 |  | 3880 |  | 3 |  | CTD |
| P23 |  | 49 46.0 |  | 141 40.0 |  | 3970 |  | 3 |  | CTD |
| P24 |  | 49 50.2 |  | 142 40.0 |  | 3910 |  | 8 |  | ROS, Bio |
| P25 |  | 50 00.0 |  | 143 36.3 |  | 3890 |  | 3 |  | CTD |
| P35 |  | 50 00.0 |  | 144 18.2 |  | 4170 |  | 3 |  | CTD |
| P26 (PRS1) |  | 50 00.0 |  | 145 00.0 |  | 4250 |  | 84 |  | ROS, Moorings (sediment traps and AR shallow instrument moorings), Bio., FDSTAR, MULVFS pumps (2 casts) |

Logistics:

Loading will be done at Patricia Bay, B.C.  There will be no port calls.

EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Div.

UBC, Department of Oceanography & others

MISSION NO:  9609

MISSION AREA:  Line P, Station Papa

MISSION OBJECTIVE: WOCE Repeat Hydrography, plankton processes in shallow ocean (JGOFS), carbon transport studies, mooring recovery and deployment.

SHIP:  J.P. Tully

DATE, FROM: May 6 	TO: May 31, 1996

SENIOR SCIENTIST:  Philip Boyd, UBC

SCIENTIFIC PERSONNEL:  19 berths required

| Male |  |
| --- | --- |
| Philip Boyd, UBC | Robert Goldblatt, UBC |
| Ron Bellegay | Hugh MacLean, UBC |
| Tim Soutar | Nelson Sherry, UBC |
| John Love | Paul Matthews |
| Bernard Minkley | Female |
| Ken Morgan | Jennifer Putland, Mem |
| Jim Bishop, UVic | Delphine Thibault, Rim |
| Todd Mudge, UVic | Maureen Soon, UBC |
| Magnus Eek, UVic | Janet Barwell-Clarke |
| Ken Crocker, Mem. | Wendy Richardson |

SHIP EQUIPMENT REQUIRED: depth sounder; compressed air supply on aft deck; sea water supply to lab and helicopter deck; fresh water on aft deck; 440/480 v 3 phase power for lab trailer, winch power supply, pump winch on aft deck and spooling winch.

DECK MACHINERY REQUIRED: (deck layout supplied by T. Juhasz)

CTD winch with 5000 m cable

Spare CTD winch with at least 3500 m cable

Hydro winch with at least 3000 m wire

50 hp winch, bare drum, for mooring

Spooling winch for moorings

Pump winch and power supply (supplied by Jim Bishop)

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases (hydrogen, oxygen, air, nitrogen), a variety of chemicals and radio isotopes (14C and 3H).  Lab container on after deck.  We plan to use hydrogen and oxygen in the container lab, and not bring it inside the ship.

ANTICIPATED LOADING TIME: 1 day for scientific gear.

Itinerary

| MAY | ACTIVITY |
| --- | --- |
| 6 | LOADING |
| 7 | Depart 8 am. EQUIPMENT TESTS, SAANICH |
| 8 | ARRIVE P04 for 48 h station (sed trap turnaround) |
| 10 | DEPART P04 |
| 11 | ARRIVE P12 for 36 h station |
| 12 | DEPART P12 |
| 13 | ARRIVE P16 for 48 h station (sed trap turnaround |
| 15 | DEPART P16 |
| 16 | ARRIVE P20 for 36 h station |
| 18 | DEPART P20 |
| 20 | ARRIVE P26 (AFTER FDSTAR DEPLOYMENT) |
| 23 | DEPART P26 (after 84 h on station) |
| 25 | ARRIVE P20 (12 h trap turnaround) |
| 28 | ARRIVE P12 (12 h trap turnaround) |
| 29 | sampling along Line P as time permits |
| 31 | ARRIVE PAT BAY AM. |

WORK OUTLINE:

1.  CTD/transmissometer casts at all stations along Line P to a maximum depth of 3000 m.

2.  Rosette/transmissometer:

- Deep casts to bottom at major stations for S, O2, nutrients, 18O (to 1500 m) and carbonates (profile at P26 and 10 m samples from other casts).

- Shallow casts to 400 m at major stations for DMS, DOC/N, chl (to 100 m), 18O (at P26 only) and S (O2 is optional).

3.  Loop sampling at each station on Line P for nutrients (NO3, PO4 and Si), salinity, 18O and chlorophyll a.

4.  FDSTAR deployment near P04 to 300 m (3 to 4 samples) and P26 to 1000 m (9 samples), with closing bongo traps.  Samples split for POC/N, opal and metals.  Three extra traps for JGOFS, if available.

5.  pCO2 analyses from air and sea water, continuously.

6.  Primary productivity incubation at St. P.  POC/N, DOC/N, nutrients and chlorophyll are sampled from Go-Flo samplers (9 samples).

7.  CTD casts to 1000 m near ALACE floats (positions supplied by Howard).

8.  SAIL logging throughout cruise.

9. ADCP data logging throughout cruise.

10. Sediment trap recoveries and redeployments at P04, 12, 16, 20 and 26.

11. Carbonate reference water from 2000 m at P26.  Fill 2 drums of 200 L.

12. AR Shallow instrument mooring recovery and deployment at P26.

13. Transition zone rosette casts to 200 m, time permitting, starting 100 km before and carrying 100 km past the nutrient/salinity front” on Line P.

14. Biological sampling at stations P04, P12, P16, P20 and P26 to include shallow net hauls, Tucker trawls (P04 and P26 only), shallow water bottle casts, and shallow Rosette sampling (all casts < 200 m).

15. MULVFS pumping casts at P04, P12, P16, P20 and P26 (2).

Depending on time available we shall attempt the following additional activities on the inbound leg:

- MULVFS pumps - 1 cast at a station between p12 and p4 (ca. 12 h)

- Hydrographic Survey (stations selected from outbound data) likely to be in the vicinity of P12 (ca. 24-36 h)

Dangerous Chemicals

gas cylinders:  N2, CO2, air plus H2 & O2 in trailer lab

acids:  limited quantities of Hydrochloric and Sulphuric

flammables:  Acetone

Radioisotopes

14C and 3H