EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Div.

UBC, Department of Oceanography & others

MISSION NO: 9702

MISSION AREA:  Line P, Station Papa

MISSION OBJECTIVE: WOCE Repeat Hydrography, plankton processes in shallow ocean (JGOFS), carbon transport studies.

SHIP:  John P. Tully

DATE, FROM: Feb 10 	TO: March 7, 1997

SENIOR SCIENTIST:  Frank Whitney

SCIENTIFIC PERSONNEL:  18 berths required for Line P section, Feb 10 to 28:

| Male |  |
| --- | --- |
| Frank Whitney | Philip Boyd, UBC |
| Jim Zakreski | Robert Goldblatt, UBC |
| Tim Soutar | Hugh Maclean, UBC |
| John Love | Nelson Sherry, UBC |
| Bernard Minkley | Laurent Zudaire |
| Michael Bentley |  |
| Jim Bishop, U.Vic | Female |
| Todd Mudge, U.Vic | Maureen Soon, UBC |
| Robert Shultz, U.Vic | Wendy Richardson |
| Paul Matthews, Mem. | Maiti Maldonado, McGill |

No berths required from Mar 3 to 7, personnel:

| Stuart Brock | Keith Johnson |
| --- | --- |
| Jim Zakreski | Frank Whitney |
| Tim Soutar |  |

SHIP EQUIPMENT REQUIRED: depth sounder, compressed air supply on aft deck, sea water supply to lab and helicopter deck, fresh water on aft deck, three plugs for 440 v 3 phase power on aft deck (pump winch, pump controller and lab trailer).

DECK MACHINERY REQUIRED:

CTD winch with 5000 m cable

Spare CTD winch with at least 3500 m cable

Hydro winch with 3000 m wire

50 hp winch, bare drum, for mooring work

Spooling winch for moorings

Pump winch and power supply (supplied by Jim Bishop)

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases, a variety of chemicals and radio isotopes (14C and 3H).  Lab container on after deck.

ANTICIPATED LOADING TIME: 1 to 2 days for scientific gear.

Itinerary

Feb 10&11.  Load at IOS.

Feb 11, 1200.  Depart for a test station in Saanich Inlet, then proceed towards Line P.

Feb 12 to 21.  Sample at Line P stations en route to Station Papa.

Feb 21-3.  Sample at Station P.

Feb 23-8.  Return along Line P, sampling at stations as time allows.

Mar 1.  Offload universities.

Mar 3.  Offload scientific gear.

Mar 4.  Load Open Ocean Enclosures for Saanich Inlet tests.

Mar 5&6.  Conduct tests of enclosures.

Mar 7.  Offload.

Cruise Plan: Repeat Hydrography along Line PR6.

Dates:  Feb. 10 to 28, 1997

Area:  N.E. Pacific Ocean, Line PR6 and Station PRS1

Ship:  John P. Tully

Institute: Institute of Ocean Sciences, Sidney, B.C. Canada

Chief Scientist:  Frank Whitney

EXPOCODE: 18DD9702/1

Overview

Line PR6 and Station PRS1 are contributions of the Institute of Ocean Sciences to the WOCE Hydrographic Program, as well as an ongoing program aimed at resolving variability in the surface ocean properties of the Northeast Pacific.  Partners on these cruises are participants from a Canadian JGOFS program that are studying biological activities in the high nutrient, low chlorophyll waters of the North Pacific.

Scientific Goal

To continue our time series of T, S and nutrients that was begun in the 1950s, we will collect surface and profile data that describes late winter conditions along Line P (PR6).  Several carbonate parameters will be analyzed to assess CO2 exchange between atmosphere and ocean.  If weather permits, free drifting sediment traps will be deployed for up to 3 days at Stations P04 and PRS1 to measure vertical particle fluxes.

A JGOFS mooring will be serviced at PRS1, and a sediment trap will be recovered and redeployed.

Our time series for CFCs that began in 1985, will be continued.

JGOFS participants will collect information on standing stocks of plankton, growth and remineralization rates, and particle formation.  A large volume in situ pumping system will collect particulates in the upper 1000 m at several stations.

Parameters, Contributing Institutes, Personnel

| Parameter/Inst. | Group | Principal Investigator |
| --- | --- | --- |
| Nutrients, O2 | IOS | Frank Whitney |
| T/S, ADCP | IOS | Howard Freeland |
| Carbonate chem. | IOS | C.S. Wong |
| Productivity studies | UBC | Philip Boyd |
| In Situ particulates | U. Vic. | Jim Bishop |

Participants and role

| Frank Whitney, IOS | WOCE coord., nutrients |
| --- | --- |
| Bernard Minkley, IOS | watch, oxygen |
| Jim Zakreski, IOS | watch, carbonate sampling |
| Tim Soutar, IOS | watch, pCO2 |
| Michael Bentley | watch, bird watcher |
| John Love, IOS | watch, salinity |
| Wendy Richardson, IOS | CFCs, DOC/N sampling |
| Philip Boyd, UBC | JGOFS Coordinator, Phyto. |
| Hugh MacLean, UBC | watch, JGOFS sampling |
| Robert Goldblatt, UBC | mesozooplankton |
| Maureen Soon, UBC | stable isotopes |
| Nelson Sherry, UBC | bacteria |
| Jim Bishop, UVic | particulates |
| Todd Mudge, UVic | particulates |
| Robert Schultz, UVic | particulates |
| Laurent Zudaire, Rim. | pigments/grazing |
| Paul Matthews, Mem. | microzoo/bacteria |
| Maiti Maldonado, McGill | Fe/bacteria/phyto. |

Water Sampling, Onboard and Underway Measurements

Small-Volume sampling:  24 bottle rosette with 10 L Niskins.

CTDs:  Seabird 911.

Transmissometer: Sea-Tech.

Salinometer:  Guildline Portasal Salinometer.

Nutrient Analysis:  Technicon Autoanalyzer.

Oxygen: micro-Winkler autotitration with colorimetric end-point.

Chlorofluorocarbons: GC analysis of depth profiles at selected stations.

Hydro casts with 10 and 35 L Go-Flo samplers on Kevlar wire for primary production studies, nutrients and chlorophll in the upper 100 m at selected stations.

Surface sea water sampling at each station for salinity, chlorophyll and nutrients.  pCO2 will be sampled continuously from both the sea water loop and atmosphere.  Wind speed and direction, atmospheric pressure, sea water T and S, and ships position, speed and course are logged every 2 min.

ADCP profiles of upper 400 m will be logged continuously from an RDI hull mounted sensor package.

Specialized sampling for plankton will occur throughout the cruise, including vertical net tows and Tucker trawls.

A large volume in situ pumping system will collect particulates at 11 depths from selected stations.

Cruise track and Stations

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth (m) | St'n Time (h) | Est Date (am) | Sampling |
| --- | --- | --- | --- | --- | --- | --- |
| S3 | 48 35.6 | 123 30.0 | 225 | 3 h | Feb 12 | Rosette |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 |  | USW only |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 |  | USW only |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 |  | USW only |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 |  | USW only |
| Line PR6 |  |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 |  | CTD |
| P2 | 48 36.0 | 126 00.0 | 114 | 0.5 |  | ROS |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | Feb 21 | CTD |
| P4 | 48 39.0 | 126 40.0 | 1300 | 36 |  | ROS, Bio, pump |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 |  | CTD |
| P6 | 48 44.6 | 127 40.0 | 2500 | 1.5 |  | CTD |
| P7 | 4 8 46.6 | 128 10.0 | 2450 | 1.5 | Feb 23 | CTD |
| P8 | 48 49.0 | 128 40.0 | 2440 | 1.5 |  | CTD |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 |  | CTD |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 |  | CTD |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | Feb 24 | CTD |
| P12 | 48 58.2 | 130 40.0 | 3300 | 1.5 |  | CTD |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 |  | CTD |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 |  | CTD |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 |  | CTD |
| P16 | 49 17.0 | 134 40.0 | 3550 | 34 | Feb 26 | ROS, Bio, pump |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 |  | CTD |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 |  | CTD |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 |  | CTD |
| P20 | 49 34.0 | 138 40.0 | 3890 | 1.5 |  | CTD |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | Feb 27 | CTD |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 |  | CTD |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 |  | CTD |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 |  | CTD |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | Feb 28 | CTD |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 |  | CTD |
| P26 (PRS1) | 50 00.0 | 145 00.0 | 4250 | 72 | Mar 2 | ROS, Bio, pump, FDSTAR |
| P20 | 49 34.0 | 138 40.0 | 3890 | 34 |  | ROS, Bio, pump |
| P12 | 48 58.2 | 130 40.0 | 3300 | 34 | Mar 7 | ROS, Bio, pump |

Legend:

ROS - Rosette cast to bottom.  CTD - CTD casts.

Bio - shallow casts for biology, net tows and trawls.

Part. - pump sampling for particulate material.

FDSTAR- free drifting sediment trap array.

Logistics:

Loading will be done at Patricia Bay, B.C.  There will be no port calls.

Cabins

|  | cabin |  | cabin |
| --- | --- | --- | --- |
| F.Whitney | A | P.Boyd | H |
| J.Zakreski | E | R.Goldblatt | D |
| T.Soutar | below(7) | H.Maclean | below |
| J.Love | below(5) | N.Sherry | H |
| B.Minkley | E | L.Zudaire | C |
| M.Bentley | C |  |  |
| J.Bishop | B/F | Female |  |
| T.Mudge | B/F | M.Soon | D |
| R.Shultz | B/F | W.Richardson | G |
| P.Matthews | above | M.Maldonado | G |

Watches

| 0-4 | Tim Soutar | Jim Zakreski |
| --- | --- | --- |
| 4-8 | Hugh MacLean | John Love |
| 8-12 | Bernard Minkley | Michael Bentley |