EXPEDITION PLAN AND ITINERARY

DEPARTMENTS:  	DFO, Ocean Sciences and Productivity Div.

JGOFS, UBC, Memorial U, McGill U

MISSION NO:  9711 		MISSION AREA:  Line P, Station Papa

MISSION OBJECTIVE: CTD and water chemistry survey along Line P, plankton processes in shallow ocean (JGOFS), carbon transport studies, mooring recovery and deployment.

SHIP:  J.P. Tully

DATE, FROM: June 2 	TO: June 28, 1997

SENIOR SCIENTIST:  Philip Boyd, UBC

SCIENTIFIC PERSONNEL:  19 berths required

| Male |  |
| --- | --- |
| Philip Boyd, UBC | Robert Goldblatt, UBC |
| Keith Johnson | Hugh Maclean, UBC |
| Tim Soutar | Nelson Sherry, UBC |
| Darren Tuele | ? UBC |
| Bernard Minkley | Female |
| Doug Anderson | ? McGill U |
| Michael Bentley | Nes Sutherland |
| ? McGill U. | Maureen Soon, UBC |
|  | Janet Barwell-Clarke |
|  | Wendy Richardson |

SHIP EQUIPMENT REQUIRED: 12 Khz depth sounder; sea water supply to lab and helicopter deck; fresh water on aft deck; 440/480 v 3 phase power for lab trailer and spooling winch; 16 to 21 ft inflatable boat (Zodiac) for sampling away from the ship.

DECK MACHINERY REQUIRED: (deck layout supplied by T. Juhasz)

CTD winch with 5000 m cable, spare winch with 3500 m cable

Hydro winch with at least 3000 m wire

50 hp winch, bare drum, for moorings

Spooling winch for moorings

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases (hydrogen, oxygen, air, nitrogen), a variety of chemicals and radio isotopes (14C and 3H).  Lab container on after deck.

ANTICIPATED LOADING TIME: 1 day for scientific gear.

Itinerary:

| June/97 | ACTIVITY |
| --- | --- |
| 2nd | LOADING |
| 3rd | Depart 1230, Rosette cast, SAANICH |
| 4th am | ARRIVE P04 (sed trap turnaround) |
| 5th pm | DEPART P04 |
| 6th pm | ARRIVE P12 (sed trap recovery) |
| 8th am | DEPART P12 |
| 9th am | ARRIVE P16 |
| 10th pm | DEPART P16 |
| 11th pm | ARRIVE P20 (sed trap recovery) |
| 13th am | DEPART P20 |
| 14th pm | 10 mi E of P26 - deploy FDSTAR drifter |
| 14th pm | ARRIVE P26 moorings, incubation studies, detailed sampling |
| 17/19 | SURVEY ALONG LINE Z to 55 N, return to P26 |
| 21st am | DEPART P26, recover FDSTAR |
| 22nd pm | ARRIVE P20 (trap deployment) |
| 24rd am | ARRIVE P16 (trap deployment) |
| 25th pm | ARRIVE P12 (trap deployment) |
| 27/28 | ARRIVE PAT BAY AM. |

WORK OUTLINE:

1.  CTD/transmissometer casts at all stations along Line P to a maximum depth of 3000 m.

2.  Water sampling by Rosette/transmissometer at major stations (P4, 12, 16, 20, 26, Z3 and Z9).

3.  Loop sampling at each station on Line P for nutrients, salinity, 18O and chlorophyll.

4.  FDSTAR deployment near P26 to 1000 m (9 samples).  Samples split for POC/N, opal and metals.

5.  Sediment trap recoveries and redeployments at P04, 12, 16, 20 and 26.

6.  Continuous pCO2 analyses from air and sea water.

7. Go-Flo sampling, incubations at major stations.

8. Zooplankton sampling at major stations: net hauls and Tucker trawls.

9. AR Shallow instrument mooring recovery and deployment at P26.

10.  Trace metal sampling from a rubber boat at major stations and by hydro cast using Go-flo samplers.

11.  SAIL logging throughout cruise.

12.  ADCP data logging throughout cruise.

Dangerous Chemicals

gas cylinders:  N2, CO2, air plus H2 & O2 in trailer lab

acids:  hydrochloric and sulphuric

toxic: formaldehyde, gluteraldehyde, oxalic acid, mercuric chloride, sodium azide, phenol

flammables:  Acetone, methanol

Radioisotopes:  14C and 3H

Station list:

| Station |  | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth (m) |  | St'n Time (h) |  | Sampling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S3 |  | 48 35.6 |  | 123 30.0 |  | 225 |  | 2 |  | rosette cast |
| JF1 | 48 16.0 |  | 123 30.0 |  | 150 |  | 0 |  | under way |  |
| JF2 |  | 48 18.0 |  | 124 00.0 |  | 190 |  | 0 |  | under way |
| JF3 |  | 48 27.0 |  | 124 30.0 |  | 230 |  | 0 |  | under way |
| JF4 |  | 48 32.3 |  | 125 00.0 |  | 80 |  | 0 |  | under way |
| P1 |  | 48 34.5 |  | 125 30.0 |  | 130 |  | 0.5 |  | CTD |
| BC01 |  | 48 23.936 |  | 125 54.716 |  | 400 |  | 2 |  | deploy mooring |
| P2 |  | 48 36.0 |  | 126 00.0 |  | 114 |  | 0.5 |  | CTD |
| P3 |  | 48 37.5 |  | 126 20.0 |  | 820 |  | 1 |  | CTD |
| P4 |  | 48 39.0 |  | 126 40.0 |  | 1300 |  | 30 |  | ROS, Bio, Mooring |
| P5 |  | 48 41.5 |  | 127 10.0 |  | 2100 |  | 2 |  | CTD |
| P6 |  | 48 44.6 |  | 127 40.0 |  | 2500 |  | 2.5 |  | CTD |
| P7 |  | 48 46.6 |  | 128 10.0 |  | 2450 |  | 2.5 |  | CTD |
| P8 |  | 48 49.0 |  | 128 40.0 |  | 2440 |  | 2.5 |  | CTD |
| P9 |  | 48 51.4 |  | 129 10.0 |  | 2340 |  | 2.5 |  | CTD |
| P10 |  | 48 53.6 |  | 129 40.0 |  | 2660 |  | 2.5 |  | CTD |
| P11 |  | 48 56.0 |  | 130 10.0 |  | 2700 |  | 3 |  | CTD |
| P12 |  | 48 58.2 |  | 130 40.0 |  | 3200 |  | 30 |  | ROS, Bio, Mooring |
| P13 |  | 49 02.6 |  | 131 40.0 |  | 2875 |  | 3 |  | CTD |
| P14 |  | 49 07.4 |  | 132 40.0 |  | 3275 |  | 3 |  | CTD |
| P15 |  | 49 12.0 |  | 133 40.0 |  | 3400 |  | 3 |  | CTD |
| P16 |  | 49 17.0 |  | 134 40.0 |  | 3550 |  | 30 |  | ROS, Bio, Mooring |
| P17 |  | 49 21.0 |  | 135 40.0 |  | 3500 |  | 3 |  | CTD |
| P18 |  | 49 26.0 |  | 136 40.0 |  | 3775 |  | 3 |  | CTD |
| P19 |  | 49 30.0 |  | 137 40.0 |  | 3850 |  | 3 |  | CTD |
| P20 |  | 49 34.0 |  | 138 40.0 |  | 3890 |  | 30 |  | ROS, Bio, Mooring |
| P21 |  | 49 38.0 |  | 139 40.0 |  | 3900 |  | 3 |  | CTD |
| P22 |  | 49 42.0 |  | 140 40.0 |  | 3880 |  | 3 |  | CTD |
| P23 |  | 49 46.0 |  | 141 40.0 |  | 3970 |  | 3 |  | CTD |
| P24 |  | 49 50.2 |  | 142 40.0 |  | 3910 |  | 3 |  | CTD |
| P25 |  | 50 00.0 |  | 143 36.3 |  | 3900 |  | 3 |  | CTD |
| P35 |  | 50 00.0 |  | 144 18.2 |  | 4100 |  | 3 |  | CTD |
| P26 |  | 50 00.0 |  | 145 00.0 |  | 4250 |  | 48 |  | ROS, Moorings, Bio, FDSTAR |
| P41 |  | 50 27.0 |  | 145 00.0 |  | 4200 |  | 2 |  | CTD |
| P32 |  | 50 54.0 |  | 145.00.0 |  | 4200 |  | 2 |  | CTD |
| Z01 |  | 51 21.0 |  | 145.00.0 |  | 3600 |  | 2 |  | CTD |
| Z02 |  | 51 48.0 |  | 145.00.0 |  | 3660 |  | 2 |  | CTD |
| Z03 |  | 52 12.0 |  | 145.00.0 |  | 4170 |  | 2 |  | CTD |
| Z04 |  | 52 39.0 |  | 145.00.0 |  | 4060 |  | 4 |  | Rosette to bottom |
| Z05 |  | 53 06.0 |  | 145.00.0 |  | 4140 |  | 2 |  | CTD |
| Z06 |  | 53 32.7 |  | 145.00.0 |  | 3940 |  | 2 |  | CTD |
| Z07 |  | 54 00.0 |  | 145.00.0 |  | 4020 |  | 2 |  | CTD |
| Z08 |  | 54 26.7 |  | 145.00.0 |  | 4020 |  | 2 |  | CTD |
| Z09 |  | 55 00.0 |  | 145.00.0 |  | 4100 |  | 4 |  | Rosette to bottom |