Report on Cruise 9738:  Inlet Sampling

Vessel:	CCGS VECTOR

Dates:	October 6 to 12, 1997

Objectives:

Obtain profiles of temperature and salinity, and water samples for dissolved oxygen analysis in several west coast Vancouver Island inlets (Alberni, Effingham Muchalat, and Neroutsos inlets) and Strait of Georgia.

Personnel:
	Dario Stucchi -Chief Scientist (IOS) 363-6588 
	Bernard Minkley (IOS) 363-6594
	Les Spearing (IOS) 363-6305
	Marie Robert (contractor)
	Elaine Baird(contractor) 363-6449
	Anne-Marie Irwin (volunteer)

Results:

The cruise was a complete success as we accomplished all our objectives and some additional work as well.  The cruise proceeded as scheduled until the evening of Tuesday, October 7th.  The captain attempted to proceed to Nootka Sound that evening, but very uncomfortable sea conditions and storm to hurricane force wind warnings forced us to overnight in Bamfield.  The next day we made it to Nootka Sound and completed our entire sampling program there.  Unfortunately, we had to delay our departure until Thursday morning because of a medical situation with one of the crew.  We completed our sampling in Quatsino Sound on Friday and proceeded via the inside passage to our Strait of Georgia stations.  On Saturday, October 11th we completed our Strait of Georgia -Boundary Passage sampling and unloaded later that evening at IOS.  The following day, Tom Juhasz (IOS) used the VECTOR to redeploy two moorings off the Victoria sewage outfall and returned to the IOS jetty later that day.

We sampled at 54 stations and obtained a total of 438 water samples.  The Sea Bird CTD system and rosette pylon worked flawlessly, and the calibrations checks on the conductivity sensors showed no alarming offsets or drift in these sensors.  The data set appears to be free of calibration problems.

Acknowledgments:

I would like to acknowledge and thank Captain Andrew Quaye and his officers for their assistance and cooperation during this cruise.  The importance and attention that the captain gave to safety issues was welcomed as we had two inexperienced people on this cruise.  I especially appreciated the captain’s willingness to venture out into stormy seas in an attempt to keep us schedule and satisfy the science program.  I am also grateful to the crew for their assistance and appreciated their enthusiasm.  I would also like to thank our volunteer Ann-Marie Irwin for helping us with the sample analyses during the cruise.