Project Report

Department of Fisheries and Oceans

Institute of Ocean sciences

Sidney, B.C., Canada

To:  Regional Science Director.		Final:	 X

1.  Cruise/Project No.:	 9745			2.  Dates:  Dec. 1 to 4, 1997

3.  Project Name:   El Niño Watch

4.  Area(s) of Operation:   Line P to St P12

5.  Platform:  Sir Wilfrid Laurier		6.  Master:  Sid Webb

7.  Days Allocated: 3				8.  Days at Sea:  3

9.  Days lost to weather:			10.  Days lost to other causes:

11.  Appropriateness of platform:   good

12.  Safety issues: (attach narrative if required):  none

13.  Cruise/Project Results:

CTD survey completed along Line P to P12

Net tows completed at 5 of 6 planned stations.

14.  Primary Institute:   Institute of Ocean Sciences, DFO

15.  Associated Institutes:

16.  Chief Scientist/Affiliation:   Marie Robert  (initiated by Whitney & Mackas)

17.  Science Staff/Affliliations:

| Marie Robert | contract | Sheila Toews | contract |
| --- | --- | --- | --- |

18.  Equipment:

Sail:   	no	ADCP:   no		Other:

Winches:			.

| type | ID No | Wire type | Wire Condition/Spooling | No Casts/ Depth max |
| --- | --- | --- | --- | --- |
|  |  | conductor | good | 12/1000 m |
| BT |  | light wire | poor | 5/150 m |

19.  Comments and recommendations:

Laurier’s depth sounder is inadequate for open ocean CTD casts.

At present, we are restricted from doing much sampling on Laurier by limitations on powering winches (hydraulics, winch pads not available), by difficulty in taking surface seawater samples (need seawater line into a work area) and by lack of lab space.  The crew and officers are very helpful and keen to undertake science projects.  Thanks to ROC for making time available for this program.