Cruise Plan & Itinerary:

Cruise #IOS-9801 - CSS Vector 16 February-28 February, 1998

Area of Operation: Saanich Inlet, Haro Strait, inner Juan de Fuca Strait, Jervis Inlet

Objectives: Acoustic and BIONESS sampling of euphausiid stocks in Saanich and Jervis Inlets, Strait of Georgia (euphausiid stock assessment), CTD/rosette sampling in all areas (nutrient supply/export mechanisms, effects on normal and toxic phytoplankton blooms)

Chief Scientist: Doug Yelland phone 6321

Additional Personnel:

Dave Mackas (IOS)

Steve Romaine (IOS)

Doug Moore (IOS)

part-timers:

Beth Bornhold (UBC) (week 2)

Kristin Grant (student) (week 1)

George Chase (IOS) (week 2)

Tom Juhasz (IOS) (week 2)

Ships equipment required:

Seawater sampling loop

Depth sounder

GPS

Radar

Deck machinery required:

-329 #1233 "BIONESS" winch, 1000+ m 3 cond EM cable

-410 #1433 CTD winch, new cable (unknown length)

-davit base and strut for acoustic sampling (stbd. side)

-Aframe mounted centerline aft

-crane

Other equipment to be loaded:

Laboratory instruments & computers

BIONESS

CTD/Rosette sampler (Guildline- large Rosette system)

misc. plankton sampling gear (nets & acoustics)

quick-freezers

Anticipated loading time:5-6 hours

Provisional schedule:

Week1 (16 Feb - 20 Feb) Saanich Inlet, Haro Strait, inner Juan de Fuca Strait:

Monday, 16 February: Load and test deck machinery and scientific equipment, CTD/Rosette sampling, Saanich Inlet when equipment is tested and ready.

Tuesday, 17 February: Depart 0800, acoustics (Grid A into inlet, Grid B back out) and BIONESS, Saanich Inlet, return to IOS.

Wednesday, 18 February:    Depart IOS 0700, CTD/Rosettes at Haro Strait stations until complete (overnight if necessary – scientific staff please be prepared).    Return to IOS when complete.

Thursday, 19 February: Depart IOS 0800, acoustics (repeat of Tuesday), BIONESS, Saanich Inlet

Friday, 20 February: completion of work not completed on previous days if necessary.

Week 2 (23 – 27 February) Jervis Inlet:

Monday, 23 February: Depart IOS 08:00 h, steam at full speed to start of acoustics survey Sunshine Coast to Malaspina Strait. Circa 12:30 h, slow to 7.5-8.0 kts for daylight acoustics survey using hull-mount transducer. Waypoints: SGA01 to SGA08. Arrive SGA08 circa 17:30 h. Proceed to night BIONESS at mouth of Jervis from 49°40’N 124°13’W to 49°42.5’N 124°14’W around 19:00 h. Proceed to Hotham Sound at full speed for night BIONESS (H7-H8). Overnight in Hotham Sound, to Vancouver Bay for early morning.

Tuesday, 24 February: Acoustic survey starting 07:00 h or daybreak from Vancouver Bay (A1) to Hotham Sound (A8) on Grid A, Hotham Sound (B6) to Vancouver Bay (B12) on Grid B, Vancouver Bay north to head of Jervis Inlet (J5-J1, M1-M2) until dusk. Return overnight to Hotham Sound.

Wednesday, 25 February: Acoustic survey, Hotham Sound (B6) to mouth of Jervis (B1) on Grid B, day BIONESS at mouth, mouth of Jervis (A13) to Hotham Sound (A8=H1) on Grid A, Hotham Sound grid (H1-H7), day BIONESS in Hotham Sound (H7-H8).

Thursday, 26 February: Acoustic survey Cape Mudge (SGA17) to Moore Pt (SGA08). Day BIONESS SGA08 heading to CPF1 (49°22’N 124°05’W). Continue leg after BIONESS to CPF1. At CPF1, conduct CTD cast, followed by oblique Bongo tow. Continue acoustics survey during remaining daylight.    Proceed to BB in stations for CTDs and bongos.    Following completion of stations, proceed to IOS at full speed.

Friday, 27 February: Unload plankton equipment.    Acoustic strut to be left at dockside for following cruise but must be taken off the ship for mooring work.    Pedastal can remain aboard and fixed in place.    T. Juhasz and G. Chase load mooring recovery equipment (Tom will bring mooring details aboard with him).    Mooring recovery completion if available time, return and unload.

Saturday, 28 February: Complete mooring work in Saanich Inlet if not completed Friday.

Station list:

Saanich Inlet acoustics waypoints:

Grid "A"

| 1 | Moses Pt | 48 41.3 | 123 29.7 |
| --- | --- | --- | --- |
| 2 | Whisky Pt | 48 39.4 | 123 31.5 |
| 3 | Yarrow Pt | 48 37.8 | 123 29.2 |
| 4 | McPhail Pt | 48 36.8 | 123 30.6 |
| 5 | Willis Pt | 48 34.7 | 123 29.5 |
| 6 | McCurdy Pt | 48 33.4 | 123 30.95 |
| 7 | Misery Bay | 48 30.5 | 123 32.7 |

Grid “B”

| 7 | Misery Bay | 48 30.5 | 123 32.7 |
| --- | --- | --- | --- |
| 6 | McCurdy Pt | 48 33.4 | 123 30.95 |
| 5.5 | Sheppard Pt | 48 34.3 | 123 30.0 |
| 5b | Bamberton | 48 35.0 | 123 31.0 |
| 4b |  | 48 36.5 | 123 29.1 |
| 3b | Verdier Pt. | 48 37.8 | 123 31.3 |
| 2b | Pat Bay | 48 39.4 | 123 29.0 |
| 1b | Hatch Pt | 48 41.3 | 123 31.7 |

BIONESS in Saanich Inlet:

North from 48 39.7 123 30.0 (subject to change).

Saanich-Haro-Juan de Fuca CTD/Rosette stations:

| Saanich | 48 39.4 | 123 30.0 | 170 m | CTD/R |
| --- | --- | --- | --- | --- |
| Sat. Ch. | 48 43.4 | 123 25.8 | 85 m | CTD/R |
| Swanson | 48 44.3 | 123 17.4 | 160 m | CTD/R |
| Stuart I | 48 40.9 | 123 15.3 | 336 m | CTD/R, 2 bongos |
| Haro | 48 33.8 | 123 13.3 | 290 m | CTD/R |
| SH11 | 48 28.7 | 123 08.6 | 280 m | CTD/R |
| Hein Is. | 48 22.8 | 123 02.6 | 153 m | CTD/R, 2 bongos |
| Sill | 48 15.7 | 123 10.0 | 128 m | CTD/R |
| JDF | 48 16.0 | 123 25.0 | 154 m | CTD/R, 2 bongos |

Jervis Inlet "detailed grid" acoustics waypoints:

| Waypoint # | Lat (deg) | Lat (min) | Long (deg) | Long (min) | Comments |
| --- | --- | --- | --- | --- | --- |
| "A" grid |  |  |  |  |  |
| A1 | 49 | 55.0 | 123 | 53.25 | Vancouver Bay |
| A2 | 49 | 52.7 | 123 | 54.0 |  |
| A3 | 49 | 50.55 | 123 | 52.87 |  |
| A4 | 49 | 49.7 | 123 | 55.0 |  |
| A5 | 49 | 48.15 | 123 | 55.0 |  |
| A6 | 49 | 48.25 | 123 | 58.0 |  |
| A7 | 49 | 47.1 | 124 | 01.2 |  |
| A8 | 49 | 48.0 | 124 | 04.5 | Culloden Pt. |
| A9 | 49 | 46.3 | 124 | 05.75 |  |
| A10 | 49 | 46.75 | 124 | 08.5 | Ahlstrom Pt. |
| A11 | 49 | 45.2 | 124 | 11.5 |  |
| A12 | 49 | 46.2 | 124 | 15.8 | Thunder Bay |
| A13 | 49 | 43.9 | 124 | 13.7 | Alexander Pt. |

| "B" grid |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| B1 | 49 | 45.0 | 124 | 15.3 | Evenden Pt |
| B2 | 49 | 46.5 | 124 | 12.3 |  |
| B3 | 49 | 45.7 | 124 | 08.2 | (hydro line) |
| B4 | 49 | 47.45 | 124 | 06.7 |  |
| B5 | 49 | 46.75 | 124 | 03.3 |  |
| B6 | 49 | 49.7 | 124 | 02.9 | Junction Is. |
| B7 | 49 | 46.7 | 123 | 56.9 |  |
| B8 | 49 | 48.85 | 123 | 56.9 |  |
| B9 | 49 | 48.85 | 123 | 53.98 |  |
| B10 | 49 | 51.25 | 123 | 54.7 |  |
| B11 | 49 | 52.7 | 123 | 52.1 |  |
| B12 | 49 | 53.65 | 123 | 55.0 |  |
| B13 | 49 | 55.0 | 123 | 52.8 | Vancouver Bay |

| "J" grid |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| J1 | 50 | 05.5 | 123 | 47.5 |  |
| J2 | 50 | 02.3 | 123 | 50.0 |  |
| J3 | 50 | 01.6 | 123 | 55.0 |  |
| J4 | 49 | 58.5 | 124 | 00.0 |  |
| J5=B12 | 49 | 53.65 | 123 | 55.0 |  |

| Malibu grid: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| M0=J1 | 50 | 05.5 | 123 | 47.5 |  |
| M1 | 50 | 08.5 | 123 | 48.6 |  |
| M2 | 50 | 11.4 | 123 | 58.2 |  |

| Jervis mouth: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1 | 49 | 44.0 | 124 | 15.0 |  |
| 2 | 49 | 40.0 | 124 | 15.0 |  |
| 3 | 49 | 40.0 | 124 | 13.0 |  |
| 4 | 49 | 44.0 | 124 | 14.0 |  |

| Hotham Grid: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| H1 | 49 | 48.0 | 124 | 05.5 |  |
| H2 | 49 | 49.1 | 124 | 00.4 |  |
| H3 | 49 | 50.15 | 124 | 02.1 |  |
| H4 | 49 | 51.2 | 124 | 00.3 |  |
| H5 | 49 | 52.5 | 124 | 03.65 |  |
| H6 | 49 | 53.6 | 124 | 02.6 |  |
| H7 | 49 | 50.0 | 124 | 01.4 |  |
| H8 | 49 | 48.0 | 124 | 02.0 |  |

Strait of Georgia Acoustic Waypoints:

| # Name | # Lat Deg | # Lat Min | # Lon Deg | # Lon Min | # Reference |
| --- | --- | --- | --- | --- | --- |
| ## SGA01 | ## 49 | ## 17.5 | ## 123 | ## 40.0 | ## Halibut Bank South |
| SGA02 | 49 | 25.0 | 123 | 43.0 | White Its |
| SGA03 | 49 | 20.1 | 123 | 47.5 | Halibut Bank West |
| SGA04 | 49 | 27.5 | 123 | 54.0 | Merry I |
| SGA05 | 49 | 25.5 | 124 | 05.0 |  |
| SGA06 | 49 | 30.0 | 124 | 03.0 | Epsom Pt |
| SGA07 | 49 | 33.0 | 124 | 09.6 |  |
| SGA08 | 49 | 36.5 | 124 | 05.4 | Moore Pt |
| SGA09 | 49 | 38.4 | 124 | 16.5 |  |
| SGA10 | 49 | 42.7 | 124 | 14.2 |  |
| SGA11 | 49 | 42.7 | 124 | 21.1 | Northeast Pt |
| SGA12 | 49 | 45.7 | 124 | 24.3 | Albion Pt |
| SGA13 | 49 | 45.7 | 124 | 32.0 |  |
| SGA14 | 49 | 48.4 | 124 | 32.0 | Grief Pt |
| SGA15 | 49 | 49.5 | 124 | 36.3 |  |
| SGA16 | 49 | 49.5 | 124 | 50.0 |  |
| SGA17 | 49 | 58.5 | 125 | 10.0 | Cape Mudge |

### Strait of Georgia CTD/Bongo Stations:

| CPF1 | 49°22.00 | 124°05.00 | 250 m | CTD, 1 oblique bongo |
| --- | --- | --- | --- | --- |
| BB1 | 49°15.00 | 123°44.00 |  | CTD, Bongo |
| BB2 | 49°19.70 | 123°44.10 |  | CTD, Bongo |
| BB3 | 49°24.19 | 123°37.00 |  | CTD, Bongo |

CSS Vector

Deck Lay Out: OSAP, Mackas

Cruise ID: 9801

Date: Feb. 16 - Mar. 1, 1998

| A: | Aft A-Frame Required |
| --- | --- |
| B: | Stbd A-Frame Not Required |
| C: | Capstan Required |
| D: | CTD 329 #1233 c/w 1620 m .322” 4cdr cable |
| E: | Work winch 310 #1084 c/w 200 m 1/4” wire |
| F: | Work winch, Vector’s 3/8 wire winch |
| G: | Aft Crane Required |
| H: | Hydro Winch Required |
| I: | Forward Chains Required |
| J: | Bow Crane Not Required |
| K: | Not Required |
| L: | Not Required |
| M: | Not Required |
| N: | Not Required |

Comments:

Please note: in addition to the above, the acoustice strut will be mounted on the starboard side aft.