EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Div.

MISSION NO: 9803

MISSION AREA:  Line P, Station Papa

MISSION OBJECTIVE: El Nino Watch, repeat hydrography section, plankton processes in shallow ocean, carbon transport studies.

SHIP:  John P. Tully

DATE, FROM: Feb 16 	TO: March 7, 1998

SENIOR SCIENTIST:  Frank Whitney

SCIENTIFIC PERSONNEL:  14 berths required

| Male | S. Takeda |
| --- | --- |
| Frank Whitney | Michael Bentley |
| Bernard Minkley | Tom Plath |
| Doug Anderson | Female |
| Hugh Maclean, UBC | Marie Robert |
| Keith Johnson | Wendy Richardson |
| Michael Lipsen | Tara Ivanochko |
| David Crawford | Nes Sutherland |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab and helicopter deck, 440 v 3 phase power on aft deck.

DECK MACHINERY REQUIRED:

CTD winch with 5000 m cable

Spare CTD winch with at least 3500 m cable

Hydro winch with 3000 m wire

50 hp winch, bare drum, for mooring work

Spooling winch for moorings

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases, a variety of chemicals and radio isotopes (14C and 3H).  Lab container on after deck.

ANTICIPATED LOADING TIME: 1.5 days for scientific gear.

Station List

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth m | St'n Time h | Sampling |
| --- | --- | --- | --- | --- | --- |
| Saanich Inlet |  |  |  |  |  |
| S3 | 48 35.6 | 123 30.0 | 225 | 3 h | Rosette |
| Juan de Fuca Surface Samples |  |  |  |  |  |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | underway |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | underway |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | underway |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | underway |
| Line P survey |  |  |  |  |  |
| E1 | 48 31.7 | 125 03.8 | 100 | 1 | bongo tow + CTD |
| C1 | 48 28.93 | 125 15.3 | 150 | 1 | bongo tow + CTD |
| C2 | 48 25.4 | 125 07.8 | 115 | 1 | bongo tow + CTD |
| C3 | 48 23.45 | 125 20.8 | 120 | 1 | bongo tow + CTD |
| A2 | 48 22.7 | 126 03.8 | 400 | 1 | bongo tow + CTD |
| A3 | 48 24.7 | 126 15.8 | 900 | 1 | bongo tow + CTD |
| A1 | 48 29.45 | 126 07.1 | 200 | 1 | bongo tow + CTD |
| B7 | 48 32.0 | 125 35.5 | 76 | 1 | bongo tow + CTD |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | bongo tow + CTD |
| B5 | 48 40.6 | 125 46.25 | 90 | 1 | bongo tow + CTD |
| P2 | 48 36.0 | 126 00.0 | 114 | 1 | Rosette, net |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD |
| P4 | 48 39.0 | 126 40.0 | 1300 | 16 | Rosette, Bio, Fe |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD |
| P6 | 48 44.6 | 127 40.0 | 2500 | 4 | Rosette, net |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD |
| P8 | 48 49.0 | 128 40.0 | 2440 | 8 | Rosette, Bio, Fe |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD |
| P12 | 48 58.2 | 130 40.0 | 3300 | 16 | Rosette, Bio, Fe |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 | CTD |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 | CTD |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 | CTD |
| P16 | 49 17.0 | 134 40.0 | 3550 | 16 | Rosette, Bio, Fe |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 | CTD |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 | CTD |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 | CTD |
| P20 | 49 34.0 | 138 40.0 | 3890 | 16 | Rosette, Bio, Fe |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | CTD |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 | CTD |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 | CTD |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 | CTD |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | CTD |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 | CTD |
| P26 | 50 00.0 | 145 00.0 | 4250 | 3 to 4 days | Rosette, Bio, Fe, FDSTAR, mooring |
| Survey 300 n mi to south, time and weather permitting. |  |  |  |  |  |
| Line P sampling, inbound |  |  |  |  |  |
| P12 | 48 58.2 | 130 40.0 | 3300 | 1.5 | CTD |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD |
| P8 | 48 49.0 | 128 40.0 | 2440 | 1.5 | CTD |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD |
| P6 | 48 44.6 | 127 40.0 | 2500 | 1.5 | CTD |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD |
| P4 | 48 39.0 | 126 40.0 | 1300 | 1.5 | CTD |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD |
| P2 | 48 36.0 | 126 00.0 | 114 | 0.5 | CTD |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD |

CTD casts to 1500 m, rosettes to bottom.

Itinerary

Feb 16 & 17.  Load at IOS.

Feb 17, 1300.  Depart for a test station in Saanich Inlet, then proceed towards Line P.

Feb 18 am.  Fuel stop if necessary.

Feb 18 to 24.  Sample Line P stations en route to St Papa.

Feb 25 to 28.  Sampling at Station P.

Mar 1 to 6.  Return along Line P, sampling at stations as time allows.

Mar 7.  Offload.

Tentative Watches

| 0-4 | Doug Anderson | Sheila Toews |
| --- | --- | --- |
| 4-8 | Bernard Minkley | Hugh MacLean |
| 8-12 | Marie Robert | Michael Bentley |

Cabins

|  | cabin |  | cabin |
| --- | --- | --- | --- |
| F. Whitney | A | Female |  |
| B. Minkley | E | M. Robert | B |
| D. Anderson | below | W. Richardson | D |
| H. Maclean | C | N. Sutherland | F |
| M. Bentley | H | T. Ivanochko | F |
| T. Plath | H | S. Toews | D |
| D. Crawford | G |  |  |
| M. Lipsen | C |  |  |
| K. Johnson | E |  |  |
| S. Takeda | G |  |  |