CRUISE PLAN AND ITINERARY

DEPARTMENTS:  	DFO, Ocean Sciences and Productivity Div.

UBC, Earth and Ocean Sciences

Princeton University

University of Southampton

Cruise NO:  9921  	      SURVEY AREA:  Line P, N to Alaska Coast

CRUISE OBJECTIVE: CTD and water chemistry survey along Lines P and Z, plankton processes in the upper ocean, carbon transport studies, mooring recoveries and deployments.

SHIP:  John P. Tully

DATE, FROM:  Aug 23 	TO:  Sept 19, 1999

SENIOR SCIENTIST:  Frank Whitney

SCIENTIFIC PERSONNEL:  14 berths required

| Male | Female |
| --- | --- |
| Frank Whitney | Marie Robert |
| Doug Anderson | Beth Bornhold |
| Tim Soutar | Jacqueline O’Connell |
| Mike Arychuk | Phoebe Lam |
| Hugh Maclean, UBC | Jennifer Putland |
| Michael Lipsen, UBC |  |
| David Crawford |  |
| Phillipe Tortell |  |

SHIP EQUIPMENT REQUIRED: 12 Khz depth sounder; sea water supply to lab and helicopter deck; fresh water on aft deck; 440/480 v 3 phase power for spooling winch.

DECK MACHINERY REQUIRED: (deck layout supplied by T. Juhasz)

CTD winch with 5000 m cable, spare winch with 3500 m cable

Hydro winch with at least 3000 m wire

50 hp winch, bare drum, for moorings

Spooling winch for moorings

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases (air, nitrogen), a variety of chemicals and radio isotopes (14C and 3H).

ANTICIPATED LOADING TIME: 1 day for scientific gear.

Itinerary:

| Aug/99 | ACTIVITY |
| --- | --- |
| 23 | LOADING |
| 24 | Depart 1000, Rosette cast, SAANICH |
| 25 | ARRIVE P04 (sed trap turnaround) |
| 27 | ARRIVE P12 (sed trap recovery) |
| 28 | ARRIVE P16 (sed trap recovery) |
| 30 | ARRIVE P20 (sed trap recovery) |
| Sep 1 | 10 mi NE of P26 - deploy FDSTAR drifter |
| 2-4 | P P26 moorings, incubation studies, detailed sampling |
| 5-9 | SURVEY ALONG LINE Z to Alaska coast |
| 10-11 | Survey to Bowie Seamount |
| 12 | Bowie Seamount survey |
| 13-16 | Survey lines to north end of Vancouver Island |
| 17 | Offload at Pat Bay |

WORK OUTLINE:

1.  CTD/transmissometer casts at stations along Lines P and Z to a maximum depth of 3000 m.

2.  Water sampling by Rosette/transmissometer at major stations (P4, 12, 16, 20, 26; Z4, 9, 14 and 19).  Shallow cast to 200 m for fluorometry and PAR.

3.  Loop sampling at each station on Lines P & Z for nutrients, salinity, and chlorophyll.  Additional sampling sections on return from Alaska coast.

- FDSTAR deployment near P26 to 1000 m (9 samples)

- Bowie Seamount CTD and hydro survey.

6.  Continuous pCO2 analyses from air and sea water.

7.  Go-Flo sampling, incubations at major stations.

- Zooplankton sampling at major stations

- Thermosalinograph logging throughout cruise.

- ADCP data logging throughout cruise.

Dangerous Chemicals

gas cylinders:  N2, CO2, air plus H2 & O2 in trailer lab

acids:  hydrochloric and sulphuric

toxic: formaldehyde, gluteraldehyde, oxalic acid, mercuric chloride, sodium azide, phenol

flammables:  Acetone, methanol

Radioisotopes:  14C and 3H stored in lab fridge

Station list:

| Station |  | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth (m) |  | ETA |  | St'n Time (h) |  | Sampling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S3 |  | 48 35.6 |  | 123 30.0 |  | 225 |  | Jun 2, 1400 |  | 2 |  | rosette cast |
| JF1 | 48 16.0 |  | 123 30.0 |  | 150 |  |  |  | 0 |  | under way |  |
| JF2 |  | 48 18.0 |  | 124 00.0 |  | 190 |  |  |  | 0 |  | under way |
| JF3 |  | 48 27.0 |  | 124 30.0 |  | 230 |  |  |  | 0 |  | under way |
| JF4 |  | 48 32.3 |  | 125 00.0 |  | 80 |  |  |  | 0 |  | under way |
| Line P |  |  |  |  |  |  |  |  |  |  |  |  |
| P1 |  | 48 34.5 |  | 125 30.0 |  | 130 |  |  |  | 0.5 |  | CTD |
| P2 |  | 48 36.0 |  | 126 00.0 |  | 114 |  |  |  | 0.5 |  | CTD |
| P3 |  | 48 37.5 |  | 126 20.0 |  | 820 |  |  |  | 1 |  | CTD |
| P4 |  | 48 39.0 |  | 126 40.0 |  | 1300 |  | Jun 3, 1000 |  | 24 |  | ROS, Bio, Mooring, Fe |
| P5 |  | 48 41.5 |  | 127 10.0 |  | 2100 |  |  |  | 2 |  | CTD |
| P6 |  | 48 44.6 |  | 127 40.0 |  | 2500 |  |  |  | 2 |  | CTD |
| P7 |  | 48 46.6 |  | 128 10.0 |  | 2450 |  |  |  | 2 |  | CTD |
| P8 |  | 48 49.0 |  | 128 40.0 |  | 2440 |  |  |  | 2 |  | CTD |
| P9 |  | 48 51.4 |  | 129 10.0 |  | 2340 |  |  |  | 2 |  | CTD |
| P10 |  | 48 53.6 |  | 129 40.0 |  | 2660 |  |  |  | 2 |  | CTD |
| P11 |  | 48 56.0 |  | 130 10.0 |  | 2700 |  |  |  | 2 |  | CTD |
| P12 |  | 48 58.2 |  | 130 40.0 |  | 3200 |  | Jun 5, 1600 |  | 24 |  | ROS, Bio, Mooring, Fe |
| P13 |  | 49 02.6 |  | 131 40.0 |  | 2875 |  |  |  | 2 |  | CTD |
| P14 |  | 49 07.4 |  | 132 40.0 |  | 3275 |  |  |  | 2 |  | CTD |
| P15 |  | 49 12.0 |  | 133 40.0 |  | 3400 |  |  |  | 2 |  | CTD |
| P16 |  | 49 17.0 |  | 134 40.0 |  | 3550 |  | Jun 7, 1400 |  | 24 |  | ROS, Bio, Mooring, Fe |
| P17 |  | 49 21.0 |  | 135 40.0 |  | 3500 |  |  |  | 2 |  | CTD |
| P18 |  | 49 26.0 |  | 136 40.0 |  | 3775 |  |  |  | 2 |  | CTD |
| P19 |  | 49 30.0 |  | 137 40.0 |  | 3850 |  |  |  | 2 |  | CTD |
| P20 |  | 49 34.0 |  | 138 40.0 |  | 3890 |  | Jun 9, 1200 |  | 24 |  | ROS, Bio, Mooring, Fe |
| P21 |  | 49 38.0 |  | 139 40.0 |  | 3900 |  |  |  | 2 |  | CTD |
| P22 |  | 49 42.0 |  | 140 40.0 |  | 3880 |  |  |  | 2 |  | CTD |
| P23 |  | 49 46.0 |  | 141 40.0 |  | 3970 |  |  |  | 2 |  | CTD |
| P24 |  | 49 50.2 |  | 142 40.0 |  | 3910 |  |  |  | 2 |  | CTD |
| P25 |  | 50 00.0 |  | 143 36.3 |  | 3900 |  |  |  | 2 |  | CTD |
| P35 |  | 50 00.0 |  | 144 18.2 |  | 4100 |  |  |  | 2 |  | CTD |
| P26 |  | 50 00.0 |  | 145 00.0 |  | 4250 |  | Jun 12, 0200 - |  |  |  | ROS, Moorings, Bio, FDSTAR, Fe |
| Line Z, along 145 W |  |  |  |  |  |  |  |  |  |  |  |  |
| P41 |  | 50 27.0 |  | 145 00.0 |  | 4200 |  |  |  | 1 |  | CTD |
| P32 |  | 50 54.0 |  | 145.00.0 |  | 4200 |  |  |  | 1 |  | CTD |
| Z01 |  | 51 21.0 |  | 145.00.0 |  | 3600 |  |  |  | 1 |  | CTD |
| Z02 |  | 51 48.0 |  | 145.00.0 |  | 3660 |  |  |  | 1 |  | CTD |
| Z03 |  | 52 12.0 |  | 145.00.0 |  | 4170 |  |  |  | 1 |  | CTD |
| Z04 |  | 52 39.0 |  | 145.00.0 |  | 4060 |  | Jun 15, 2100 |  | 12 |  | ROS, Bio, Fe |
| Z05 |  | 53 06.0 |  | 145.00.0 |  | 4140 |  |  |  | 1 |  | CTD |
| Z06 |  | 53 32.7 |  | 145.00.0 |  | 3940 |  |  |  | 1 |  | CTD |
| Z07 |  | 54 00.0 |  | 145.00.0 |  | 4020 |  |  |  | 1 |  | CTD |
| Z08 |  | 54 26.7 |  | 145.00.0 |  | 4020 |  |  |  | 1 |  | CTD |
| Z09 |  | 55 00.0 |  | 145.00.0 |  | 4100 |  | Jun 17, 0300 |  | 12 |  | ROS, Bio, Fe |
| Z10 |  | 55 30.0 |  | 145.00.0 |  | ~4000 |  |  |  | 1 |  | CTD |
| Z11 |  | 56 00.0 |  | 145.00.0 |  | ~3900 |  |  |  | 1 |  | CTD |
| Z12 |  | 56 30.0 |  | 145.00.0 |  | ~3900 |  |  |  | 1 |  | CTD |
| Z13 |  | 57 00.0 |  | 145.00.0 |  | ~3900 |  |  |  | 1 |  | CTD |
| Z14 |  | 57 30.0 |  | 145.00.0 |  | ~3900 |  | Jun 18, 1000 |  | 12 |  | ROS, Bio, Fe |
| Z15 |  | 58 00.0 |  | 145.00.0 |  | ~3900 |  |  |  | 1 |  | CTD |
| Z16 |  | 58 30.0 |  | 145.00.0 |  | ~4000 |  |  |  | 1 |  | CTD |
| Z17 |  | 58 50.0 |  | 145.00.0 |  | ~4000 |  |  |  | 1 |  | CTD |
| Z18 |  | 59 10.0 |  | 145.00.0 |  | ~4200 |  |  |  | 1 |  | CTD |
| Z19 |  | 59 30.0 |  | 145.00.0 |  | ~1000 |  | Jun 19, 1400 |  | 12 |  | ROS, Bio, Fe |
| Z20 |  | 59 50.0 |  | 145.00.0 |  | ~180 |  |  |  | 0.5 |  | CTD |
| Z21 |  | 60 05.0 |  | 145.00.0 |  | ~150 |  | Jun 20, 0700 |  | 0.5 |  | CTD |
| return to IOS |  | Est. distance 1200 n mi, or 5 days travel |  |  |  |  |  |  |  |  |  |  |
| Bowie Smt. |  | 53 15’ appr. |  | 135 40’ appr. |  | 44 m |  |  |  |  |  | Seabirds, quick survey? T/S, nuts, chl? |

CTD - casts to max. 3000 m on Line P, 1500 m on Line Z; loop samples for S, chl and nutrients.

ROS - rosette casts; 400 m with PAR and deep, loop sampling.

Bio - primary productivity, phytoplankton and Zoo tows.

Fe - iron sampling by pump and Go-flo, Zodiac sampling.

Sampling Depths:

400 m cast/PAR/DMS (18 depths)- 0, 5, 10, 15, 20, 30, 40, 50, 60, 80, 100, 125, 150, 175, 200, 250, 300 and 400 m.

deep cast (23 depths) - 0, 25, 50, 75, 100, 150, 200, 300, 400, 600, 800, 1000, 1250, 1500, 1750, 2000, 2250, 2500, 2750, 3000, 3500, 4000, bottom-20 m.

Hydrographic Station Work

Line P: Stn P4, 12, 16, 20

0800-1100 - Mooring recovery

1100-1300 - 400 m rosette & PAR

1300-1600 - mooring redeployment (P4 only)

1600-2200 - Fe sampling

2200-0200 - deep rosette

0200-0300 - zoo tows

0400-0700 - Prim. Prod

Station P:

- deploy FDSTAR 10 mi NE of Papa (daylight)

- recover traps (daylight, 4 h)

- recover AR mooring (daylight, 4 h)

- redeploy traps (daylight, 3 h)

- deploy a single trap for recovery in Sept (3 h)

- redeploy AR mooring with pCO2 (daylight, 3 h)

- shallow rosette/PAR between 1000 and 1800 h, before prim. prod. cast

- Primary productivity profile, both in situ and deck incubations, 0400 to 0700.

- deep rosette cast.  Duplicate TCO2, Alk and 13C samples collected.

- Fe sampling, spaced to give Keith and Nes time to keep up with analyses.

- net tows

- Recover FDSTAR, leave for Line Z.

Z Line, Stn Z4, Z9, Z14 and Z19:

0400-0700 - prim prod

1000-1800 - shallow Ros with PAR, 1 h.

fill in with - Fe sampling, deep rosette, net tow

Howard, for information on:

Moorings, FDSTAR - Tim Soutar

Iron sampling - Keith Johnson

Hydrographic sampling - Janet Barwell-Clarke

Primary productivity - David Crawford