EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Div.

Japanese scientists from CRIEPI, Tokyo U.

University of B.C., Earth and Ocean Sciences

EXPEDITION NO:  9829

EXPEDITION AREA:  Line P, Station Papa

EXPEDITION OBJECTIVE: Enclosure study for 10 to 12 days at Station P to follow the effects of iron enrichment in the open ocean; CTD/hydrographic survey along Lines P and 51 N.

SHIP:  J.P. Tully

DATE, FROM:  Aug 24 	TO: Sep 20, 1998

SENIOR SCIENTIST:  Frank Whitney, IOS

SCIENTIFIC PERSONNEL:  17 berths required

| Male |  |
| --- | --- |
| Frank Whitney | Michael Lipsen |
| Keith Johnson | Hugh MacLean, UBC |
| Tim Soutar | Female |
| Bernard Minkley | 1 UBC assistant |
| David Crawford | Kiyo Kurita? |
| Shigenobu Takeda | Wendy Richardson |
| Jun Nishioka | Nes Sutherland |
| Hiroshi Kiyosawa | Marie Robert |
| Adrian Marchetti | Jennifer Putland |

SHIP EQUIPMENT REQUIRED: 16 to 20’ rubber boat (rigid hull inflatable) for sampling at sea; depth sounder; sea water supply to lab and helicopter deck; fresh water on aft deck; 440/480v 3 phase power for spooling winch and trailer; echo sounder; ADCP; aft deck crane.

DECK MACHINERY REQUIRED: (deck layout to follow)

CTD winch with 5000 m cable

Spare CTD winch, 3500 m cable

Hydro winch with at least 3000 m wire

50 hp winch, bare drum, for mooring

Spooling winch for moorings

A-frame with heave compensation system

Crane required for aft-deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including 2 aluminum floats (12’ dia), lab trailer, incubators on heli deck, 2 rosettes, floatation and anchors for 4 moorings, compressed gases, a variety of chemicals and radio isotopes (14C, and 3H).

ANTICIPATED LOADING TIME: 1 1/2 days for scientific gear and winches.

Itinerary:

| date | ACTIVITY |
| --- | --- |
| Aug 24&25 | LOADING |
| 25 | EQUIPMENT TESTS, SAANICH INLET |
| 26 | ARRIVE P04 |
| 27 | ARRIVE P08 |
| 28 | ARRIVE P12 |
| 29 | ARRIVE P16 |
| 30 | ARRIVE P20 |
| Sep 1 | ARRIVE P26 (FDSTAR DEPLOYMENT) |
| 2 to 13 | At St. P, deploy 2 enclosures and sample them for 10 to 12 days. Rosette casts, plankton sampling, mooring servicing. Small scale iron fertilization study in open water. |
| 14 | DEPART P26, recover FDSTAR |
| 15-19 | CTD survey along 51N to Vancouver Island coast. |
| Sep 20 | 8 am arrival at IOS, offloading |

WORK OUTLINE:

1.  CTD/transmissometer casts at all stations along Lines P and 51N to a maximum depth of 1500 m.

2.  Rosette casts:

- Deep cast to bottom at major stations for S, O2, nutrients, and carbonates (TCO2, 13C & Alk. profiles to bottom at P26 only).

- Shallow casts to 400 m at major stations for DMS, chl (to 100 m), nutrients, O2 and S.

3. Loop sampling at each station on Line P for nutrients (NO3, PO4 and Si), salinity and chlorophyll a.

4. FDSTAR deployment near P26 to 1000 m (9 samples), with closing bongo traps.  Samples split for POC/N, opal and metals.

5. pCO2 analyses from air and sea water.

6. Go-flo sampling for iron and primary productivity measurements at major stations along Line P.  Shallow sampling from rubber launch, away from ship contamination.

7.  Enclosure study:  Two aluminum floats which support 2 m diameter by 40 m long bags, deployed near Papa.  Iron will be added to one trapped water column and both will be sampled from a rubber boat (weather permitting) for chemical/biological parameters.

- Recovery of one sediment trap from P26

- Deployment of 3 moorings for decomposition study

- T/S and ADCP logging throughout cruise.

- AR instrument mooring recovery and deployment at P26.

- Iron fertilization of 500m x 500 m ocean patch at P26.

Hazardous Materials

gas cylinders:  N2, CO2, air plus O2 on aft deck

acids:  hydrochloric, phosphoric and sulphuric

flammables:  acetone, dimethyl formamide

toxic:  mercuric chloride, formalin, sodium azide, oxalic acid, glutaraldehyde

Radioisotopes:  14C and 3H

Cruise track and Stations:  Line P to Station P

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth (m) | St'n Time (h) | Sampling |
| --- | --- | --- | --- | --- | --- |
| S3 | 48 35.6 | 123 30.0 | 225 | 4 | tests, rosette cast |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | under way |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | under way |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | under way |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | under way |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD |
| P2 | 48 36.0 | 126 00.0 | 114 | 0.5 | CTD |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD |
| P4 | 48 39.0 | 126 40.0 | 1300 | 8 | ROS, Fe, Bio |
| P5 | 48 41.5 | 127 10.0 | 2100 | 2 | CTD |
| P6 | 48 44.6 | 127 40.0 | 2500 | 2 | CTD |
| P7 | 48 46.6 | 128 10.0 | 2450 | 2 | CTD |
| P8 | 48 49.0 | 128 40.0 | 2440 | 2 | ROS, Fe |
| P9 | 48 51.4 | 129 10.0 | 2340 | 2 | CTD |
| P10 | 48 53.6 | 129 40.0 | 2660 | 2.5 | CTD |
| P11 | 48 56.0 | 130 10.0 | 2700 | 3 | CTD |
| P12 | 48 58.2 | 130 40.0 | 3300 | 8 | ROS, Fe, Bio |
| P13 | 49 02.6 | 131 40.0 | 2875 | 3 | CTD |
| P14 | 49 07.4 | 132 40.0 | 3275 | 3 | CTD |
| P15 | 49 12.0 | 133 40.0 | 3200 | 3 | CTD |
| P16 | 49 17.0 | 134 40.0 | 3550 | 8 | ROS, Fe, Bio |
| P17 | 49 21.0 | 135 40.0 | 3200 | 3 | CTD |
| P18 | 49 26.0 | 136 40.0 | 3775 | 3 | CTD |
| P19 | 49 30.0 | 137 40.0 | 3850 | 3 | CTD |
| P20 | 49 34.0 | 138 40.0 | 3890 | 8 | ROS, Fe, Bio |
| P21 | 49 38.0 | 139 40.0 | 3840 | 3 | CTD |
| P22 | 49 42.0 | 140 40.0 | 3880 | 3 | CTD |
| P23 | 49 46.0 | 141 40.0 | 3970 | 3 | CTD |
| P24 | 49 50.2 | 142 40.0 | 3910 | 3 | CTD |
| P25 | 50 00.0 | 143 36.3 | 3890 | 3 | CTD |
| P35 | 50 00.0 | 144 18.2 | 4170 | 3 | CTD |
| P26 | 50 00.0 | 145 00.0 | 4250 | 12 days | ROS, moorings, enclosure study, FDSTAR, Bio |

Cruise track and Stations:  return route along 51N (time permitting)

| Station ID | Latitude N |  | Longitude W |  | Depth m | St’n time | sampling |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P41 | 50 | 27.0 | 145 | 0.0 |  | 0 | underway |
| P32 | 50 | 54.0 | 145 | 0.0 |  | 1h | Ros, loop |
| P49 | 50 | 54.0 | 144 | 17.2 |  | 0 | underway |
| P33 | 50 | 54.0 | 143 | 34.5 |  | 1h | Ros, loop |
| R20 | 50 | 55.7 | 143 | 1.0 |  | 0 | underway |
| R19 | 50 | 58.0 | 142 | 20.0 |  | 0 | underway |
| R18 | 51 | 0.0 | 141 | 39.0 |  | 1h | Ros, loop |
| R17 | 51 | 0.0 | 140 | 56.0 |  | 0 | underway |
| R16 | 51 | 4.0 | 140 | 9.1 |  | 0 | underway |
| SU1 | 51 | 0.0 | 139 | 40.0 |  | 0 | underway |
| SU2 | 51 | 0.0 | 139 | 10.0 |  | 1h | Ros, loop |
| SU3 | 51 | 0.0 | 138 | 40.0 |  | 0 | underway |
| SU4 | 51 | 0.0 | 138 | 10.0 |  | 0 | underway |
| SU5 | 51 | 0.0 | 137 | 40.0 |  | 0 | underway |
| SU6 | 51 | 0.0 | 137 | 10.0 |  | 1h | Ros, loop |
| SU7 | 51 | 0.0 | 136 | 40.0 |  | 0 | underway |
| SU8 | 51 | 0.0 | 136 | 10.0 |  | 0 | underway |
| SU9 | 51 | 0.0 | 135 | 40.0 |  | 0 | underway |
| SU10 | 51 | 0.0 | 135 | 10.0 |  | 1h | Ros, loop |
| SU11 | 51 | 0.0 | 134 | 40.0 |  | 0 | underway |
| SU12 | 51 | 0.0 | 134 | 10.0 |  | 0 | underway |
| SU13 | 51 | 0.0 | 133 | 40.0 |  | 0 | underway |
| SU14 | 51 | 0.0 | 133 | 10.0 |  | 1h | Ros, loop |
| SU15 | 51 | 0.0 | 132 | 40.0 |  | 0 | underway |
| SU16 | 51 | 0.0 | 132 | 10.0 |  | 0 | underway |
| SU17 | 51 | 0.0 | 131 | 40.0 |  | 0 | underway |
| SU18 | 51 | 0.0 | 131 | 10.0 |  | 1h | Ros, loop |
| SU19 | 51 | 0.0 | 130 | 40.0 |  | 0 | underway |
| SU20 | 51 | 0.0 | 130 | 10.0 |  | 1h | Ros, loop |
| SU21 | 51 | 0.0 | 129 | 40.0 |  | 1h | Ros, loop |

Ros sampling along 51N:  cast to 1000 m, bottles tripped at 0, 10, 25, 50, 75 and  100 m.  Sample for S, nutrients and chlorophyll