CRUISE PLAN AND ITINERARY

DEPARTMENTS:  	DFO, Ocean Sciences and Productivity Div.

UBC, Earth and Ocean Sciences

Cruise NO:  9910  	      SURVEY AREA: Line P1E along 47N and Line P

CRUISE OBJECTIVE: CTD and water chemistry survey along 47N from off Gray’s Harbor to 146W (Line P1E) and along Line P.; plankton processes in the upper ocean, carbon transport studies, mooring recoveries and deployments.

SHIP:  John P. Tully

DATE, FROM: May 31 	TO: June 27, 1999

SENIOR SCIENTIST:  Ron Perkin

SCIENTIFIC PERSONNEL:  17 berths required

| Male | Female |
| --- | --- |
| Ron Perkin | Elaine Baird |
| Michael Arychuk | Janet Barwell-Clarke |
| Tim Soutar | Nes Sutherland |
| Darren Tuele | Wendy Richardson |
| Hugh Maclean, UBC | Cathleen Vestfals, UBC |
| Michael Bentley | Marie Robert |
| Marty Davelaar | Angelica Pena |
| Vincent Coronini |  |
| Michael Lipsen, UBC |  |
| David Crawford, U of S |  |

SHIP EQUIPMENT REQUIRED: 12 Khz depth sounder; sea water supply to lab and helicopter deck; fresh water on aft deck; 440/480 v 3 phase power for lab trailer and spooling winch; inflatable boat (Zodiac) for sampling away from the ship.

DECK MACHINERY REQUIRED: (deck layout supplied by T. Juhasz)

CTD winch with 5000 m cable, spare winch with 3500 m cable

Hydro winch with at least 3000 m wire

50 hp winch, bare drum, for moorings

Spooling winch for moorings

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases (hydrogen, oxygen, air, nitrogen), a variety of chemicals and radio isotopes (14C and 3H).  Lab container on after deck.

ANTICIPATED LOADING TIME: 1 day for scientific gear.

Itinerary:

| May, June 1999 | ACTIVITY |
| --- | --- |
| Mon. 31 | LOADING |
| 1 | Depart 1230, Rosette cast, SAANICH |
| 2 | ARRIVE P1E (Begin P1E sampling to 145 48.5E) |
| 13 | 10 mi SE of P26 – deploy FDSTAR drifter |
| 13 - 16 | Stn. P P26 moorings, incubation studies, detailed sampling |
| 16 - 24 | Survey East along Line P |
| 25 | ARRIVE P4 (sed trap recovery) |
| 26 | Arrive at Pat Bay |
| Sat. 27 | OFFLOADING |

WORK OUTLINE:

- Saanich Inlet rosette cast

- Coastal DMS from seawater loop (nutrients and chlorophyll)

- Line P1E rosette casts at 24 stations to the bottom.  Sample for T/S, nutrients, oxygen, carbonates (TCO2, Alk, 13C) and CFCs.

- Map anomalous properties of eddy at 137W. Sampling of eddy properties. Sample for T/S, nutrients, oxygen, carbonates (TCO2, Alk, 13C) and CFCs.

- Line P CTD and rosette sampling: rosettes at P26, 20, 16, 12 and 4 to bottom for nutrients, oxygen, CFCs and carbonates; CTD casts to 3000 m at all other stations (reduce to 1500 m if time is short).

- Line P shallow rosette casts: 400 m casts with PAR sensor attached at P26, 20, 16, 12 and 4.  Nutrients, chlorophyll (0 to 100m), DMS and oxygen.

- Productivity and trace metals (Zn & Fe) casts by Go-Flo samplers at P26, 20, 16, 12 and 4 (Crawford, Lipsen, Pena, Sutherland and Tortell)

- Bongo Tows at major stations to 150 m (Maclean to coordinate)

- FDSTAR at St P for ~3 days (Soutar)

- Service trap mooring at P26 and P4 (Soutar, Tuele)

- Loop sampling at every station, and every 4 hours when steaming on unsampled lines: salinity, nutrients and chlorophyll (Barwell-Clarke).

- Continuous sampling by thermosalinograph and for pCO2 throughout cruise (Minkley to set up, Perkin to operate).

- ADCP data logging throughout cruise (D. Yelland to set up).

- Recovery and redpeloyment of AR mooring (Maclean, Soutar)

- P26 recovery of one buoy containing samples for remineralization study (Soutar and Barwell-Clarke)

- PMEL Buoys at Stn. P. Apparently nothing to do here but note that RV WECOMA will be at P around June 8 for 24 to 26 hours to recover PMEL moorings (NOPP and 2 Tsunami moorings and ADCP subsurface). Moorings will be re-deployed in October.

Dangerous Chemicals

gas cylinders:  N2, CO2, air plus H2 & O2 in trailer lab

acids:  hydrochloric and sulphuric

toxic: formaldehyde, gluteraldehyde, oxalic acid, mercuric chloride, sodium azide, phenol

flammables:  Acetone, methanol

Radioisotopes:  14C and 3H stored in lab fridge

Cruise track and Stations: P1E and Line P

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth (m) | St'n Time (h) | Sampling |
| --- | --- | --- | --- | --- | --- |
| S3 | 48 35.6 | 123 30.0 | 225 | 2 | rosette cast |
| 59 | 48 37.8 | 123 14.6 | 227 | 0 | Underway sampling |
| 62 | 48 22.8 | 123 02.6 | 150 | 0 | Underway sampling |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | under way |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | under way |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | under way |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | under way |
| ## P1E Line |  |  |  |  |  |
| P1E115 | 46 54.30 | 124 59.30 | 277 | 2 | ROS |
| P1E114 | 47 0.00 | 125 3.40 | 923 | 2 | ROS |
| P1E113 | 47 0.00 | 125 30.60 | 1742 | 3 | ROS |
| P1E112 | 47 0.00 | 126 0.10 | 2561 | 4 | ROS |
| P1E111 | 47 0.00 | 126 28.10 | 2540 | 4 | ROS |
| P1E110 | 47 0.00 | 127 12.00 | 2629 | 4 | ROS |
| P1E109 | 47 0.00 | 127 55.30 | 2689 | 4 | ROS |
| P1E108 | 47 0.00 | 128 38.70 | 2721 | 4 | ROS |
| P1E107 | 47 0.00 | 129 22.80 | 2575 | 4 | ROS |
| P1E106 | 47 0.00 | 130 1.90 | 2728 | 4 | ROS |
| P1E105 | 47 0.00 | 131 13.90 | 2731 | 4 | ROS |
| P1E104 | 47 0.00 | 132 21.70 | 3300 | 4 | ROS |
| P1E103 | 47 0.00 | 133 28.00 | 3633 | 4 | ROS |
| P1E102 | 47 0.00 | 134 37.00 | 3991 | 4 | ROS |
| P1E101 | 47 0.00 | 135 44.20 | 4134 | 4 | ROS |
| P1E100 | 47 0.00 | 136 50.90 | 4158 | 4 | ROS |
| P1E99 | 47 0.00 | 137 57.80 | 4091 | 4 | ROS |
| P1E98 | 47 0.00 | 139 4.00 | 4228 | 4 | ROS |
| P1E97 | 47 0.00 | 140 13.30 | 4228 | 4 | ROS |
| P1E96 | 47 0.00 | 141 21.00 | 4409 | 4 | ROS |
| P1E95 | 47 0.00 | 142 26.30 | 4500 | 4 | ROS |
| P1E94 | 47 0.00 | 143 29.70 | 4597 | 4 | ROS |
| P1E93 | 47 0.00 | 144 40.20 | 4685 | 4 | ROS |
| P1E92 | 47 0.00 | 145 48.50 | 4798 | 4 | ROS |
| ## Line P |  |  |  |  |  |
| P26 | 50 00.0 | 145 00.0 | 4250 | 72 | ROS, Fe, Bio, PAR, moorings |
| P35 | 50 00.0 | 144 18.2 | 4170 | 2 | CTD |
| P25 | 50 00.0 | 143 36.3 | 3890 | 2 | CTD |
| P24 | 49 50.2 | 142 40.0 | 3910 | 2 | CTD |
| P23 | 49 46.0 | 141 40.0 | 3970 | 2 | CTD |
| P22 | 49 42.0 | 140 40.0 | 3880 | 2 | CTD |
| P21 | 49 38.0 | 139 40.0 | 3840 | 2 | CTD |
| P20 | 49 34.0 | 138 40.0 | 3890 | 16 | ROS, Fe, Bio, PAR |
| P19 | 49 30.0 | 137 40.0 | 3850 | 2 | CTD |
| P18 | 49 26.0 | 136 40.0 | 3775 | 2 | CTD |
| P17 | 49 21.0 | 135 40.0 | 3200 | 2 | CTD |
| P16 | 49 17.0 | 134 40.0 | 3550 | 16 | ROS, Fe, Bio, PAR |
| P15 | 49 12.0 | 133 40.0 | 3200 | 2 | CTD |
| P14 | 49 07.4 | 132 40.0 | 3275 | 2 | CTD |
| P13 | 49 02.6 | 131 40.0 | 2875 | 2 | CTD |
| P12 | 48 58.2 | 130 40.0 | 3300 | 16 | ROS, Fe, Bio, PAR |
| P11 | 48 56.0 | 130 10.0 | 2700 | 2 | CTD |
| P10 | 48 53.6 | 129 40.0 | 2660 | 2 | CTD |
| P9 | 48 51.4 | 129 10.0 | 2340 | 2 | CTD |
| P8 | 48 49.0 | 128 40.0 | 2440 | 2 | CTD |
| P7 | 48 46.6 | 128 10.0 | 2450 | 2 | CTD |
| P6 | 48 44.6 | 127 40.0 | 2500 | 2 | CTD |
| P5 | 48 41.5 | 127 10.0 | 2100 | 2 | CTD |
| P4 | 48 39.0 | 126 40.0 | 1300 | 16 | ROS, Fe, Bio, PAR, mooring |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD |
| P2 | 48 36.0 | 126 00.0 | 114 | 0.5 | CTD |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD |
| IOS | 48 39.0 | 123 28.0 |  |  | UNLOAD |

CTD - casts to max. 3000 m on Line P, 1500 m if time is short; loop samples for S, chl and nutrients.

ROS - rosette casts, loop sampling.

PAR - 400 m casts with PAR sensor attached.  Nutrients, chl (0 to 100m), DMS and oxygen

Bio - primary productivity, phytoplankton and Zoo tows.

Fe – iron, zinc sampling by Go-flo, Zodiac sampling.

Water Sampling depths:

Deep rosette casts - 0, 10, 25, 50, 75, 100, 150, 200, 300, 400, 600, 800, 1000, 1250, 1500, 1750, 2000, 2250, 2500, 2750, 3000, 3500, 4000 and bottom.  Bottom depth is routinely B-20 m (~20 m from bottom).

Shallow rosette casts - 0, 5, 10, 15, 20, 30, 40, 50, 60, 80, 100, 125, 150, 175, 200, 250, 300 and 400 m.

UBC productivity casts (Go-flo) – 6 light levels - 100, 55, 30, 20, 10, 1%

IOS Productivity cast at P26 -  0, 2, 5, 10, 20, 30, 50, 70 and 100 m for pr.prod., nutrients, chlorophyll and POC/N.

Additional POC depths - 200, 300, 400, 500, 600, 800, 1000, 1200 and 1500 m.

Hydrographic Station Work

P1E Line

- Rosette cast to the bottom. Sample for T/S, nutrients, oxygen, carbonates (TCO2, Alk, 13C) and CFCs.

- Investigate properties of mesoscale eddy, approx. 47N, 137W. Sample for T/S, nutrients, oxygen, carbonates (TCO2, Alk, 13C) and CFCs.

Station P:

- deploy FDSTAR 10 mi SE of Papa (daylight)

- recover traps (daylight, 4 h)

- search for and recover AR mooring (daylight, 8 h)

- recover “remineralization buoy” (3 h)

- Primary productivity profile, both in situ and deck incubations, 0400 to 0700.

- deep rosette cast. Duplicate TCO2, Alk and 13C samples collected.

- Fe sampling

- net tows

- redeploy AR mooring with pCO2 (daylight, 3 h)

- redeploy traps (daylight, 3 h)

- Recover FDSTAR (daylight, 3 h), leave for Line P.

# Line P: Stn P4, 12, 16, 20

0800-1100 - Mooring recovery and re- deployment (P4 and P26 only)

1100-1300 - 400 m rosette & PAR (O2, nutrients, chl and DMS)

1300-1600 - mooring redeployment (P4 and P26 only)

1600-2200 - Fe sampling spaced to give Nes time to keep up with analyses

2200-0200 - deep rosette (nutrients, oxygen, CFCs and carbonates)

0200-0300 - zoo tows

0400-0700 - Prim. Prod

For information on:

Moorings, FDSTAR - Tim Soutar

Iron sampling - Keith Johnson (Nes Sutherland on ship)

Hydrographic sampling - Janet Barwell-Clarke

Primary productivity - David Crawford