CRUISE PLAN AND ITINERARY

DEPARTMENTS:  	DFO, Ocean Sciences and Productivity Division

UBC, Earth and Ocean Sciences

Princeton University

University of Southampton

Cruise NO:  9921  	      SURVEY AREA:  Line P, N to Alaska Coast

CRUISE OBJECTIVE: CTD and water chemistry survey along Lines P and Z, plankton processes in the upper ocean, carbon transport studies, mooring recoveries and deployments.

SHIP:  John P. Tully

DATE, FROM:  Aug 23 	TO:  Sept 19, 1999

SENIOR SCIENTIST:  Frank Whitney

SCIENTIFIC PERSONNEL:  14 berths required

| Male | Female |
| --- | --- |
| Frank Whitney | Marie Robert |
| Doug Anderson | Beth Bornhold |
| Tim Soutar | Jacqueline O’Connell |
| Mike Arychuk | Phoebe Lam |
| Hugh Maclean, UBC | Jennifer Putland |
| Michael Lipsen, UBC | Chantale Freeman |
| David Crawford |  |
| Philippe Tortell |  |
| Michael Bentley |  |

SHIP EQUIPMENT REQUIRED: 12 Khz depth sounder; sea water supply to lab and helicopter deck; fresh water on aft deck; 440/480 v 3 phase power for spooling winch.

DECK MACHINERY REQUIRED: (deck layout supplied by T. Juhasz)

CTD winch with 5000 m cable, spare winch with 3500 m cable

Hydro winch with at least 3000 m wire

50 hp winch, bare drum, for moorings

Spooling winch for moorings

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED: Scientific gear including compressed gases (air, nitrogen), a variety of chemicals and radio isotopes (14C and 3H).

ANTICIPATED LOADING TIME: 1 day for scientific gear.

Itinerary:

| Aug/99 | ACTIVITY |
| --- | --- |
| 23 | LOADING |
| 24 | Depart 1000, rosette cast, SAANICH |
|  | DMS sampling through Haro St and Juan de Fuca to Sooke, samples run to shore. |
| 25 | ARRIVE P04 |
| 27 | ARRIVE P12 |
| 28 | ARRIVE P16 |
| 30 | ARRIVE P20 |
| Sep 1 | 10 mi NE of P26 - deploy FDSTAR drifter |
| 2-3 | P26 moorings, incubation studies, rosette casts |
| 4-10 | SURVEY ALONG LINE Z to Alaska coast |
| 11-12 | Survey to Bowie Seamount |
| 13 | Bowie Seamount survey |
| 14-15 | Survey lines to north end of Vancouver Island |
| 16 | DMS sampling in Strait of Georgia |
| 17 | Offload at Pat Bay |

WORK OUTLINE:

1.  CTD/transmissometer casts at stations along Lines P and Z to a maximum depth of 3000 m.

2.  Water sampling by rosette/transmissometer at major stations (P4, 12, 16, 20, 26; Z4, 9, 14 and 19).  Shallow cast to 200 m for fluorometry and PAR.

3.  Loop sampling at each station on Lines P & Z for nutrients, salinity, and chlorophyll.  Additional sampling sections on return from Alaska coast.

- FDSTAR deployment near P26 to 1000 m (9 samples)

- Bowie Seamount CTD and hydro survey.

6.  Continuous pCO2 analyses from air and sea water.

7.  Go-Flo sampling, incubations at major stations.

- Zooplankton sampling at major stations

- Thermosalinograph logging throughout cruise.

- ADCP data logging throughout cruise.

Dangerous Chemicals (MSDS sheets supplied)

gas cylinders:  N2, CO2, air

acids:  hydrochloric and sulphuric

toxic: formaldehyde, gluteraldehyde, oxalic acid, mercuric chloride, sodium azide, phenol

flammables:  Acetone, methanol

Radioisotopes:  14C and 3H stored in lab fridge

Station list:

| Station |  | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth (m) |  | ETA |  | St'n Time (h) |  | Sampling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S3 |  | 48 35.6 |  | 123 30.0 |  | 225 |  | Aug 24 |  | 2 |  | rosette cast |
| JF1 | 48 16.0 |  | 123 30.0 |  | 150 |  |  |  | 0 |  | under way |  |
| JF2 | 48 18.0 |  | 124 00.0 |  | 190 |  |  |  | 0 |  | under way |  |
| JF3 | 48 27.0 |  | 124 30.0 |  | 230 |  |  |  | 0 |  | under way |  |
| JF4 | 48 32.3 |  | 125 00.0 |  | 80 |  |  |  | 0 |  | under way |  |
| Line P |  |  |  |  |  |  |  |  |  |  |  |  |
| P1 | 48 34.5 |  | 125 30.0 |  | 130 |  |  |  | 0.5 |  | CTD |  |
| P2 | 48 36.0 |  | 126 00.0 |  | 114 |  |  |  | 0.5 |  | CTD |  |
| P3 | 48 37.5 |  | 126 20.0 |  | 820 |  |  |  | 1 |  | CTD |  |
| P4 | 48 39.0 |  | 126 40.0 |  | 1300 |  | Aug 25, 0500 |  | 12 |  | ROS, Bio, Zn |  |
| P5 | 48 41.5 |  | 127 10.0 |  | 2100 |  |  |  | 2 |  | CTD |  |
| P6 | 48 44.6 |  | 127 40.0 |  | 2500 |  |  |  | 2 |  | CTD |  |
| P7 | 48 46.6 |  | 128 10.0 |  | 2450 |  |  |  | 2 |  | CTD |  |
| P8 | 48 49.0 |  | 128 40.0 |  | 2440 |  |  |  | 2 |  | CTD |  |
| P9 | 48 51.4 |  | 129 10.0 |  | 2340 |  |  |  | 2 |  | CTD |  |
| P10 | 48 53.6 |  | 129 40.0 |  | 2660 |  |  |  | 2 |  | CTD |  |
| P11 | 48 56.0 |  | 130 10.0 |  | 2700 |  |  |  | 2 |  | CTD |  |
| P12 | 48 58.2 |  | 130 40.0 |  | 3200 |  | Aug 27, 0500 |  | 12 |  | ROS, Bio, Zn |  |
| P13 | 49 02.6 |  | 131 40.0 |  | 2875 |  |  |  | 2 |  | CTD |  |
| P14 | 49 07.4 |  | 132 40.0 |  | 3275 |  |  |  | 2 |  | CTD |  |
| P15 | 49 12.0 |  | 133 40.0 |  | 3400 |  |  |  | 2 |  | CTD |  |
| P16 | 49 17.0 |  | 134 40.0 |  | 3550 |  | Aug 28, 1600 |  | 12 |  | ROS, Bio, Zn |  |
| P17 | 49 21.0 |  | 135 40.0 |  | 3500 |  |  |  | 2 |  | CTD |  |
| P18 | 49 26.0 |  | 136 40.0 |  | 3775 |  |  |  | 2 |  | CTD |  |
| P19 | 49 30.0 |  | 137 40.0 |  | 3850 |  |  |  | 2 |  | CTD |  |
| P20 | 49 34.0 |  | 138 40.0 |  | 3890 |  | Aug 30, 0400 |  | 12 |  | ROS, Bio, Zn |  |
| P21 | 49 38.0 |  | 139 40.0 |  | 3900 |  |  |  | 2 |  | CTD |  |
| P22 | 49 42.0 |  | 140 40.0 |  | 3880 |  |  |  | 2 |  | CTD |  |
| P23 | 49 46.0 |  | 141 40.0 |  | 3970 |  |  |  | 2 |  | CTD |  |
| P24 | 49 50.2 |  | 142 40.0 |  | 3910 |  |  |  | 2 |  | CTD |  |
| P25 | 50 00.0 |  | 143 36.3 |  | 3900 |  |  |  | 2 |  | CTD |  |
| P35 | 50 00.0 |  | 144 18.2 |  | 4100 |  |  |  | 2 |  | CTD |  |
| P26 | 50 00.0 |  | 145 00.0 |  | 4250 |  | Sep 1, 1000 |  | 72 |  | ROS, Moorings, Bio, FDSTAR, Zn |  |
| Line Z, along 145 W |  |  |  |  |  |  |  |  |  |  |  |  |
| P41 | 50 27.0 |  | 145 00.0 |  | 4200 |  | Sep 4, 1300 |  | 2 |  | CTD |  |
| P32 | 50 54.0 |  | 145.00.0 |  | 4200 |  |  |  | 2 |  | CTD |  |
| Z01 | 51 21.0 |  | 145.00.0 |  | 3600 |  |  |  | 2 |  | CTD |  |
| Z02 | 51 48.0 |  | 145.00.0 |  | 3660 |  |  |  | 2 |  | CTD |  |
| Z03 | 52 12.0 |  | 145.00.0 |  | 4170 |  |  |  | 2 |  | CTD |  |
| Z04 | 52 39.0 |  | 145.00.0 |  | 4060 |  | Sep 5, 1400 |  | 12 |  | ROS, Bio, Zn |  |
| Z05 | 53 06.0 |  | 145.00.0 |  | 4140 |  |  |  | 2 |  | CTD |  |
| Z06 | 53 32.7 |  | 145.00.0 |  | 3940 |  |  |  | 2 |  | CTD |  |
| Z07 | 54 00.0 |  | 145.00.0 |  | 4020 |  |  |  | 2 |  | CTD |  |
| Z08 | 54 26.7 |  | 145.00.0 |  | 4020 |  |  |  | 2 |  | CTD |  |
| Z09 | 55 00.0 |  | 145.00.0 |  | 4100 |  | Sep 7, 0200 |  | 12 |  | ROS, Bio, Zn |  |
| Z10 | 55 30.0 |  | 145.00.0 |  | ~4000 |  |  |  | 2 |  | CTD |  |
| Z11 | 56 00.0 |  | 145.00.0 |  | ~3900 |  |  |  | 2 |  | CTD |  |
| Z12 | 56 30.0 |  | 145.00.0 |  | ~3900 |  |  |  | 2 |  | CTD |  |
| Z13 | 57 00.0 |  | 145.00.0 |  | ~3900 |  |  |  | 3 |  | CTD to bottom |  |
| Z14 | 57 30.0 |  | 145.00.0 |  | ~3900 |  | Sep 8, 1600 |  | 12 |  | ROS, Bio, Zn |  |
| Z15 | 58 00.0 |  | 145.00.0 |  | ~3900 |  |  |  | 3 |  | CTD to bottom |  |
| Z16 | 58 30.0 |  | 145.00.0 |  | ~4000 |  |  |  | 2 |  | CTD |  |
| Z17 | 58 50.0 |  | 145.00.0 |  | ~4000 |  |  |  | 2 |  | CTD |  |
| Z18 | 59 10.0 |  | 145.00.0 |  | ~4200 |  |  |  | 2 |  | CTD |  |
| Z19 | 59 26.5 |  | 145.00.0 |  | ~1000 |  | Sep 10, 0400 |  | 12 |  | ROS, Bio, Fe |  |
| Z20 | 59 50.0 |  | 145.00.0 |  | ~180 |  |  |  | 0.5 |  | CTD |  |
| Z21 | 60 05.0 |  | 145.00.0 |  | ~150 |  |  |  | 0.5 |  | CTD |  |
|  | Section to 57 N, 140W – loops |  |  |  |  |  |  |  | 240 mi – 24 h |  |  |  |
|  | Section along 57 N to coast – loops and 1 rosette |  |  |  |  |  |  |  | 120 mi – 12 h + 2 h |  |  |  |
|  | Section south to 53N – loops |  |  |  |  |  |  |  | 240 mi – 24 h |  |  |  |
|  | CTD/hydro section across Bowie Seamount. |  |  |  |  |  |  |  | 1 day, Sep 13 |  |  |  |
|  | Section along 53N to coast – loops and 1 rosette |  |  |  |  |  |  |  | 120 mi – 12 h + 2 h |  |  |  |
|  | Section south to 51N – loops and 1 rosette |  |  |  |  |  |  |  | 120 mi – 12 h + 2 h |  |  |  |
|  | Section along 51N to coast |  |  |  |  |  |  |  | 160 mi – 16 h |  |  |  |
|  | DMS sampling in Georgia Strait |  |  |  |  |  |  |  | Sep 16 |  |  |  |
|  | Offload at Pat Bay |  |  |  |  |  |  |  | Sep 17 or 18 |  |  |  |

CTD - casts to max. 3000 m on Line P, 1500 m on Line Z unless otherwise noted; loop samples for S, chl and nuts.

ROS - rosette casts; 200 m (PAR/fluor) and deep, loops.

Bio - primary productivity, phytoplankton and Zoo tows.

Zn - sampling by pump and Go-flo for metals.

Sampling Depths:

200 m cast/PAR/fluorescence – no water sampling.

deep cast (24 depths max.) - 0, 10, 25, 50, 75, 100, 150, 200, 250, 300, 400, 600, 800, 1000, 1250, 1500, 1750, 2000, 2250, 2500, 3000, 3500, 4000, bottom-20 m.