Project Report

Department of Fisheries and Oceans

Institute of Ocean sciences

Sidney, B.C., Canada

To:  Regional Science Director.		Final:	 Yes

1.  Cruise/Project No.:	 2001-29	2.  Dates:  August 20 to September 17, 2001

3.  Project Name:   Line P

4.  Planned Area(s) of Operation:   	Line P(50N, 145W to 48 34N, 125 30W)

Along 47N from the Washington State coast to 151 W

Juan de Fuca Strait  to Victoria, B.C.

5.  Platform:  John P. Tully			6.  Master:  Paul Frost

7.  Days Allocated:  28			8.  Days at Sea:

9.  Days lost to weather:  none

- Days lost to other causes:  1 day for loading, 5 days for medical evacuation, 4 days for union job action, 3 days for ship maintenance.

- Appropriateness of platform:   very appropriate except for propulsion system(engine clutch and shaft seal)

- Safety issues: (attach narrative if required):  
none

- Cruise/Project Results (see appendix for details):

Nutrient results were mixed between average and low values at the various depths sampled and require detailed analysis. At some stations, low nutrients and iron combined with high chlorophyll or zooplankton levels suggesting that the spring bloom had recently come to an end.

Data Collected:

Rosette/CTD casts for chemical sampling were completed at P4, P12.  Onboard chemical analyses included salinity, oxygen, nutrients, alkalinity, total CO2, chlorophyll, and dissolved inorganic carbon. The P1E data will be combined with concurrent Japanese data along 47N spanning the entire Pacific Ocean.

CTD/O2/fluormetry/transmissometry survey was completed at 19 stations along Line P.

Primary productivity experiments were carried out at P16, P12 and P4.

Iron sampling and analysis were completed at P4, P12 and P16.

Underway measurements include PCO2, temperature, salinity, fluorometry and ADCP profiles.

Net tows for zoo plankton and phytoplankton along Line P were completed.

14.  Primary Institute:   Institute of Ocean Sciences, DFO

15.  Associated Institutes:   UBC

16.  Chief Scientist/Affiliation:   Ron Perkin, IOS (Ocean Sciences and Productivity)

17.  Science Staff/Affiliations:

| Ron Perkin | IOS |  |  |
| --- | --- | --- | --- |
| Keith Johnson | IOS | Nes Sutherland | Casual |
| Shiela Toews | IOS | Rob Campbell | UBC |
| Maeve Lohan | IOS | Hugh Maclean | UBC |
| Tim Soutar | IOS | Adrian Marchetti | UBC |
| Marie Robert | IOS | Joe Needoba | UBC |
| Janet Barwell-Clarke | IOS | Mike Henry | Bird survey |

18.  Equipment:

Sail:   no           ADCP:   yes         Other:   sounder

- Comments and recommendations:

This mission lost most of its working time to a combination of union job action, a medical emergency and down time due to ship’s maintenance issues, particularly a leaking seal on the propeller shaft. The main goals of the mission were not accomplished and an effort should be made to provide ship time later in the season to make up for the shortfall.

## Summary

This was a rather trying cruise with a lot of time wasted due to union job action, a medical emergency and ship downtime. Of these causes, the only one under local control is ship’s maintenance and it might be worth reviewing the standard of maintenance afforded this ship. The ship sailed with one engine disabled because of a faulty clutch and the main shaft seal in questionable condition. Perhaps a more thorough annual refit is needed as the ship ages.

Thanks are due to the UBC and bird-watching crew for assisting with watch keeping through the period of intensive sampling and analysis. The major objectives of the cruise such as the occupation of Station P, the launching of ARGO floats and the completion of the UBC experiments on iron enrichment were regrettably not met.

Captain Frost and all the officers and crew have our heartfelt thanks for their competent and efficient seamanship and untiring efforts toward the goals of this cruise.

CTD/Transmissivity

Ron Perkin

A total of 26 CTD/Transmissivity profiles were taken at the following stations, many combined with chemical sampling.

Figure 1

Table 1

| File Name | Station | Cast # | Time (UTC) | Latitude | Longitude | Max Pressure (dbar) | Water Depth(m) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 21290001.ctd | SI 03 | 1 | 2001/8/21 23:30 | 48.599 | -123.501 | 217 | -9991 |
| 21290002.ctd | MP 1 | 2 | 2001/8/22 13:59 | 48.575 | -125.501 | 113 | -9991 |
| 21290003.ctd | UBC2 | 3 | 2001/8/22 14:58 | 48.534 | -125.595 | 72 | -9991 |
| 21290004.ctd | P2 | 4 | 2001/8/22 19:28 | 48.6 | -126.001 | 110 | -9991 |
| 21290005.ctd | UBC3 | 5 | 2001/8/22 21:53 | 48.528 | -126.2 | 552 | -9991 |
| 21290006.ctd | MP 3 | 6 | 2001/8/23 1:20 | 48.624 | -126.336 | 804 | -9991 |
| 21290008.ctd | P4 | 8 | 2001/8/23 6:49 | 48.648 | -126.667 | 1301 | 1324 |
| 21290013.ctd | P4 | 13 | 2001/8/23 14:49 | 48.649 | -126.668 | 254 | 1321 |
| 21290015.ctd | P5 | 15 | 2001/8/23 19:34 | 48.693 | -127.166 | 1501 | 2100 |
| 21290016.ctd | P6 | 16 | 2001/8/23 22:54 | 48.743 | -127.666 | 2563 | 2530 |
| 21290017.ctd | P 7 | 17 | 2001/8/24 2:24 | 48.776 | -128.167 | 2538 | 2490 |
| 21290018.ctd | P 8 | 18 | 2001/8/24 6:04 | 48.818 | -128.665 | 2544 | 2500 |
| 21290019.ctd | P 9 | 19 | 2001/8/24 9:54 | 48.857 | -129.165 | 2379 | 2500 |
| 21290020.ctd | P 10 | 20 | 2001/8/24 13:31 | 48.894 | -129.666 | 2679 | 2625 |
| 21290021.ctd | P 11 | 21 | 2001/8/24 18:28 | 48.934 | -130.166 | 2727 | 2736 |
| 21290022.ctd | P 12 | 22 | 2001/8/24 22:21 | 48.969 | -130.666 | 404 | 3300 |
| 21290023.ctd | P 12 | 23 | 2001/8/25 2:04 | 48.968 | -130.671 | 3153 | 2964 |
| 21290028.ctd | P 13 | 28 | 2001/8/25 18:24 | 49.043 | -131.667 | 3057 | 2958 |
| 21290029.ctd | P14 | 29 | 2001/8/29 3:50 | 49.122 | -132.664 | 3368 | 3295 |
| 21290030.ctd | P15 | 30 | 2001/8/29 9:29 | 49.201 | -133.668 | 3443 | 3250 |
| 21290031.ctd | P16 | 31 | 2001/8/29 15:39 | 49.284 | -134.664 | 255 | 3604 |
| 21290038.ctd | P16 | 38 | 2001/8/30 0:25 | 49.283 | -134.665 | 3678 | 3604 |
| 21290039.ctd | P17 | 39 | 2001/8/30 6:55 | 49.349 | -135.665 | 3605 | 3604 |
| 21290040.ctd | P18 | 40 | 2001/8/30 12:48 | 49.434 | -136.665 | 3897 | 3801 |
| 21290041.ctd | P19 | 41 | 2001/8/30 18:46 | 49.5 | -137.666 | 3971 | 3895 |
| 21290042.ctd | UBC1 | 42 | 2001/9/5 6:32 | 48.385 | -124.337 | 196 | 203 |

Header Summaries

Input parameter file: C:\windows\TEMP\iosshell\IS203.inp

Log file: d:\lineP_01\summary.log

************************************************

*  Program: HSUMMARY                           *

*  Version: 1.4     Date: November 19, 2001    *

*                                              *

*  Copyright 2001 Government of Canada         *

*  Department of Fisheries and Oceans          *

*                                              *

*  Time of run:  2002/03/11 09:57:55           *

************************************************

Input file is in ASCII format.

Input  path = J:\CTD\2001\2001-29\

Output path =

List file: D:\LineP_01\filename.lst

Input extension = ctd

Summary listing will be produced.

1

Input file:  J:\CTD\2001\2001-29\21290042.ctd

1

Cruise  2000-

Cast no:  42     Station  UBC1                 Project  Line P

Latitude  48 23.08 N          Longitude   124 20.22 W

Start     2001/09/05          Start time    06:32 UTC

Maximum depth    195          No. of records      194

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290002.ctd

Cast no:   2     Station  MP 1                 Project  Line P

Latitude  48 34.50 N          Longitude   125 30.08 W

Start     2001/08/22          Start time    13:58 UTC

Maximum depth    113          No. of records      114

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290003.ctd

Cast no:   3     Station  UBC2                 Project  Line P

Latitude  48 32.06 N          Longitude   125 35.70 W

Start     2001/08/22          Start time    14:58 UTC

Maximum depth     71          No. of records       71

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290004.ctd

Cast no:   4     Station  P2                   Project  Line P

Latitude  48 36.00 N          Longitude   126  0.03 W

Start     2001/08/22          Start time    19:27 UTC

Maximum depth    109          No. of records      109

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290005.ctd

Cast no:   5     Station  UBC3                 Project  Line P

Latitude  48 31.67 N          Longitude   126 11.99 W

Start     2001/08/22          Start time    21:52 UTC

Maximum depth    551          No. of records      552

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290006.ctd

Cast no:   6     Station  MP 3                 Project  Line P

Latitude  48 37.46 N          Longitude   126 20.17 W

Start     2001/08/23          Start time    01:20 UTC

Maximum depth    803          No. of records      804

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290008.ctd

1

Cruise  2000-

Cast no:   8     Station  P4                   Project  Line P

Latitude  48 38.91 N          Longitude   126 40.03 W

Start     2001/08/23          Start time    06:49 UTC

Maximum depth   1300          No. of records     1291

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290013.ctd

Cast no:  13     Station  P4                   Project  Line P

Latitude  48 38.96 N          Longitude   126 40.10 W

Start     2001/08/23          Start time    14:49 UTC

Maximum depth    253          No. of records      253

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290015.ctd

Cast no:  15     Station  P5                   Project  Line P

Latitude  48 41.56 N          Longitude   127  9.94 W

Start     2001/08/23          Start time    19:33 UTC

Maximum depth   1500          No. of records     1497

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290016.ctd

Cast no:  16     Station  P6                   Project  Line P

Latitude  48 44.57 N          Longitude   127 39.97 W

Start     2001/08/23          Start time    22:53 UTC

Maximum depth   2562          No. of records     2560

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290017.ctd

Cast no:  17     Station  P 7                  Project  Line P

Latitude  48 46.57 N          Longitude   128 10.00 W

Start     2001/08/24          Start time    02:23 UTC

Maximum depth   2537          No. of records     2537

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290018.ctd

Cast no:  18     Station  P 8                  Project  Line P

Latitude  48 49.06 N          Longitude   128 39.91 W

Start     2001/08/24          Start time    06:03 UTC

Maximum depth   2543          No. of records     2537

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290019.ctd

1

Cruise  2000-

Cast no:  19     Station  P 9                  Project  Line P

Latitude  48 51.41 N          Longitude   129  9.93 W

Start     2001/08/24          Start time    09:54 UTC

Maximum depth   2378          No. of records     2374

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290020.ctd

Cast no:  20     Station  P 10                 Project  Line P

Latitude  48 53.62 N          Longitude   129 39.96 W

Start     2001/08/24          Start time    13:30 UTC

Maximum depth   2678          No. of records     2672

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290021.ctd

Cast no:  21     Station  P 11                 Project  Line P

Latitude  48 56.02 N          Longitude   130  9.95 W

Start     2001/08/24          Start time    18:27 UTC

Maximum depth   2726          No. of records     2727

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290022.ctd

Cast no:  22     Station  P 12                 Project  Line P

Latitude  48 58.14 N          Longitude   130 39.96 W

Start     2001/08/24          Start time    22:21 UTC

Maximum depth    403          No. of records      396

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290023.ctd

Cast no:  23     Station  P 12                 Project  Line P

Latitude  48 58.07 N          Longitude   130 40.24 W

Start     2001/08/25          Start time    02:03 UTC

Maximum depth   3152          No. of records     3104

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290028.ctd

Cast no:  28     Station  P 13                 Project  Line P

Latitude  49  2.59 N          Longitude   131 39.99 W

Start     2001/08/25          Start time    18:23 UTC

Maximum depth   3056          No. of records     3053

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290029.ctd

1

Cruise  2000-

Cast no:  29     Station  P14                  Project  Line P

Latitude  49  7.32 N          Longitude   132 39.82 W

Start     2001/08/29          Start time    03:49 UTC

Maximum depth   3367          No. of records     3365

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290030.ctd

Cast no:  30     Station  P15                  Project  Line P

Latitude  49 12.07 N          Longitude   133 40.10 W

Start     2001/08/29          Start time    09:28 UTC

Maximum depth   3442          No. of records     3443

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290031.ctd

Cast no:  31     Station  P16                  Project  Line P

Latitude  49 17.01 N          Longitude   134 39.82 W

Start     2001/08/29          Start time    15:39 UTC

Maximum depth    254          No. of records      253

No. of channels    8          Channel desc   P %    #

Comments:

Input file:  J:\CTD\2001\2001-29\21290038.ctd

Cast no:  38     Station  P16                  Project  Line P

Latitude  49 17.00 N          Longitude   134 39.87 W

Start     2001/08/30          Start time    00:25 UTC

Maximum depth   3677          No. of records     3676

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290039.ctd

Cast no:  39     Station  P17                  Project  Line P

Latitude  49 20.93 N          Longitude   135 39.91 W

Start     2001/08/30          Start time    06:54 UTC

Maximum depth   3604          No. of records     3604

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290040.ctd

Cast no:  40     Station  P18                  Project  Line P

Latitude  49 26.04 N          Longitude   136 39.91 W

Start     2001/08/30          Start time    12:48 UTC

Maximum depth   3897          No. of records     3897

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290041.ctd

1

Cruise  2000-

Cast no:  41     Station  P19                  Project  Line P

Latitude  49 30.03 N          Longitude   137 39.98 W

Start     2001/08/30          Start time    18:46 UTC

Maximum depth   3970          No. of records     3968

No. of channels    7          Channel desc   P %   #

Comments:

Input file:  J:\CTD\2001\2001-29\21290001.ctd

Cast no:   1     Station  SI 03                Project  Line P

Latitude  48 35.92 N          Longitude   123 30.04 W

Start     2001/08/21          Start time    23:30 UTC

Maximum depth    216          No. of records      215

No. of channels    8          Channel desc   P %    #

Comments:

Start of run: 2002/03/11 09:57:55.62

End of run:   2002/03/11 09:57:59.36