EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2001-01

MISSION AREA: Line P, Station Papa, Around Bowie Seamount, Rivers Inlet

MISSION OBJECTIVE: Repeat hydrography section, iron studies, eddy dynamics, shallow ocean nutrient distribution.

SHIP:  John P. Tully

DATE, FROM:  Feb 5 	TO:  Feb 25, 2001

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  9 berths required

Female

Marie Robert

Wendy Richardson

Nes Sutherland

Male

Doug Anderson

Mike Arychuk

Mike Bently

Keith Johnson

Hugh Maclean

Tim Soutar

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab, heave compensator.

DECK MACHINERY REQUIRED:

CTD winch with 4500 m cable

Hydro winch

A-frame with heave compensation system

Crane required for on deck lifts

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.)

ANTICIPATED LOADING TIME:  0.5 days for scientific gear.

Station List:

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth m | St'n Time h | Sampling |
| --- | --- | --- | --- | --- | --- |
| Saanich Inlet |  |  |  |  |  |
| S3 | 48 35.6 | 123 30.0 | 225 | 3 | Rosette |
| Juan de Fuca Surface Samples |  |  |  |  |  |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | underway |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | underway |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | underway |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | underway |
| Line P CTD and water sampling survey |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD, B-10 |
| P2 | 48 36.0 | 126 00.0 | 114 | 1 | CTD, B-10 |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD, B-10 |
| P4 | 48 39.0 | 126 40.0 | 1300 | 6 | Rosette, Bio, Fe |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD, 1500 m |
| P6 | 48 44.6 | 127 40.0 | 2500 | 4 | CTD, 1500 m |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD, 1500 m |
| P8 | 48 49.0 | 128 40.0 | 2440 | 8 | CTD, 1500 m |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD, 1500 m |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD, 1500 m |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD, 1500 m |
| P12 | 48 58.2 | 130 40.0 | 3300 | 8 | Rosette, Bio, Fe |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 | CTD, 1500 m |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 | CTD, 1500 m |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 | CTD, 1500 m |
| P16 | 49 17.0 | 134 40.0 | 3550 | 8 | Rosette, Bio, Fe |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 | CTD, 1500 m |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 | CTD, 1500 m |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 | CTD, 1500 m |
| P20 | 49 34.0 | 138 40.0 | 3890 | 8 | Rosette, Bio, Fe |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | CTD, 1500 m |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 | CTD, 1500 m |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 | CTD, 1500 m |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 | CTD, 1500 m |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | CTD, 1500 m |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 | CTD, 1500 m |
| P26 | 50 00.0 | 145 00.0 | 4250 | 10 | Rosette, Bio, Fe, Carbonates |
| Underway sampling along 51 N on the way back. Possibility of underway EDDY Survey at about 53 N, from 138 W to 135 W. |  |  |  |  |  |
| To north end of Vancouver Island, 2 shelf stations and Rivers Inlet CTD/Rosette survey. |  |  |  |  |  |
| Shelf | 51 00.0 | 129 55 | 1500 | 1.5 | Rosette, 1000 m |
| SP5 | 51 21.0 | 128 47 | 225 | 1 | Rosette, B-10 |
| RI1 | 51 26.4 | 127 38.1 | 327 | 1 | Rosette, B-10 |
| RI2 | 51 31.25 | 127 33.6 | 322 | 0.5 | CTD, B-10 |
| RI3 | 51 35.9 | 127 32.1 | 316 | 0.5 | CTD, B-10 |
| RI4 | 51 38.9 | 127 26.7 | 294 | 1 | Rosette, B-10 |
| RI5 | 51 40.7 | 127 19.9 | 194 | 0.5 | CTD, B-10 |

Itinerary

Feb 5.  Load at IOS.

Feb 6, 1200.  Depart for a test station in Saanich Inlet, then proceed towards Line P.

Feb 6 to 15.  Sample Line P stations en route to St Papa.

Feb 15-16   Underway Survey along 51 N to 138 30 W.

Feb 16-17   Underway Survey through EDDY, 53 N 136 W

Feb 18        Shelf stations.

Feb 19        Rivers Inlet stations

Feb 22.       Offload at IOS.

Days planned for rough weather: 3 days.

| ## Cabin |  | Watch/ work |
| --- | --- | --- |
| A | # Marie Robert | 8-12 |
| B |  |  |
| C | Michael Bentley | 4-8/birds |
| D | # Nes Sutherland | Fe |
| E | Wendy Richardson | Nuts |
| F | Doug Anderson | 12-4/Sal |
| G | Mike Archuk | 12-4 |
| H | Keith Johnson | Fe |
| below | Tim Soutar | 8-12 |
| below | Hugh Maclean | 4-8/Oxy |