EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2002-01

MISSION AREA: Line P, Station Papa, North-East Pacific to Oregon Coast.

MISSION OBJECTIVE: Repeat hydrography section, study shallow ocean nutrient distribution, and deploy ARGO drifters

SHIP:  John P. Tully

DATE, FROM:  Feb 4 	TO:  Feb 22, 2002

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  8 berths required

| Female | Male |
| --- | --- |
| Marie Robert | ## Doug Anderson |
| Wendy Richardson | Mike Bentley |
| Sheila Toews | Mike Henry |
| Shelley McIvor | Hugh Maclean |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab, heave compensator.

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (ARGO drifters, lab instruments, sampling equipment, etc.)

ANTICIPATED LOADING TIME:  1 day for scientific gear.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Oxalic Acid – Hydrochloric Acid – Ammonium Hydroxide – H3PO4 – H2SO4 – Sodium Hydroxide – Acetone –Isopropyl Alcohol – Formalin –Ethyl Alcohol – Polyform – 14C Bicarbonate – 3 tanks of compressed air

Station List:

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth m | St'n Time h | Sampling |
| --- | --- | --- | --- | --- | --- |
| Saanich Inlet |  |  |  |  |  |
| S3 | 48 35.6 | 123 30.0 | 225 | 3 | Rosette |
| Juan de Fuca Surface Samples |  |  |  |  |  |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | underway |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | underway |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | underway |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | underway |
| Line P CTD and water sampling survey |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD, B-10 |
| P2 | 48 36.0 | 126 00.0 | 114 | 1 | CTD, B-10 |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD, B-10 |
| P4 | 48 39.0 | 126 40.0 | 1300 | 6 | Rosette, Bongo |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD, 1500 m |
| P6 | 48 44.6 | 127 40.0 | 2500 | 4 | CTD, 1500 m |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD, 1500 m |
| P8 | 48 49.0 | 128 40.0 | 2440 | 8 | Rosette (1500m), Bongo |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD, 1500 m |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD, 1500 m |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD, 1500 m |
| P12 | 48 58.2 | 130 40.0 | 3300 | 8 | Rosette, Bongo |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 | CTD, 1500 m |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 | CTD, 1500 m |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 | CTD, 1500 m |
| P16 | 49 17.0 | 134 40.0 | 3550 | 8 | Rosette, Bongo |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 | CTD, 1500 m |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 | CTD, 1500 m |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 | CTD, 1500 m |
| P20 | 49 34.0 | 138 40.0 | 3890 | 8 | Rosette, Bongo |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | CTD, 1500 m |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 | CTD, 1500 m |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 | CTD, 1500 m |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 | CTD, 1500 m |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | CTD, 1500 m |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 | CTD, 1500 m |
| P26 | 50 00.0 | 145 00.0 | 4250 | 10 | Rosette, Bongo, Carbonates,Drifter |
| ARGO drifters stations |  |  |  |  |  |
| Argo 1 | 50 00.0 | 148 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 2 | 50 00.0 | 151 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 3 | 47 00.0 | 151 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 4 | 47 00.0 | 148 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 5 | 47 00.0 | 145 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 6 | 46 45.0 | 142 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 7 | 46 34.0 | 139 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 8 | 46 21.0 | 136 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 9 | 46 07.0 | 133 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 10 | 45 56.0 | 130 00.0 |  | 2.0 | Rosette, 2000 m |
| Argo 11 | 45 42.0 | 127 00.0 |  | 2.0 | Rosette, 2000 m |

Itinerary

Feb 4.  Load at IOS.

Feb 5, 0900.  	Depart for a test station in Saanich Inlet, then proceed towards Line P.

(Depart as soon as the Rosette/CTD gear is ready and working)

Feb 6 to 13.  	Sample Line P stations en route to Stn Papa.

Feb 14 to 21	Deployment of drifters and rosette casts, stations Argo 1 to Argo 11

Feb 22 	Scientific crew change in Pat Bay (cruise 2002-02 immediately following)

### Cruise track

#### DECK PLAN:

CCGS John P. Tully

Deck Lay Out: Whitney/Robert Station P Cruise

Cruise ID: #2002 – 01

Date: Feb 4 to 22/23, 2002

| A: | Not Required |  |
| --- | --- | --- |
| B: | Hydro Winch 420 #1432 c/w 4200 m x 5/32” x (3x19) wire |  |
| C: | Not Required |  |
| D: | Work Winch 320 #1207 c/w app. 3600 m x 5/32” hydro wire. for Bongos |  |
| E: | CTD SPR75B-3242/S #17026 c/w 6000 m .322” x 3 cdr EM cable for CTD/Rosette |  |
| F: | CTD SPR75B-3242/SAC #17027 c/w 6000 m .322” x 7 cdr EM cable for CTD/Rosette (Scantrol controller not loaded) |  |
| G: | Not Required |  |
| H: | Not Required |  |
| I: | Not Required |  |
| J: | Not Required |  |
| K: | # Capstan Required |  |
| L: | # Heave Compensator Required |  |
| ## Crane |  | # Required |
| ### Aft A-Frame |  | # Required |
| Stbd. A-Frame |  | Not Required |
| 20' Container |  | # NOT Required |

Comments:

The “Tully Tugger” ballast weight winch and spare winch/controller set are required on board. (please, Phil Lobb)

Both Tully CTD blocks are to be loaded c/w modification and new certification.

Two new hydro blocks are to be loaded.

Please Note : The only difference between deck plans for 2002-01 and 2002-02 is the absence of the container during 2002-01, 						       and its addition for 2002-02.

Cabins and watches:

|  | ## Cabin | Watch and task |
| --- | --- | --- |
| Marie Robert | A | 8-12 Data + C.S. |
| Mike Bentley | C | 8-12 Bird Watching + CTD casts |
| Mike Henry | D | 4-8 Bird watching + CTD casts |
| Wendy Richardson | E | Nurtients + PP drifter at Papa |
| Doug Anderson | F | 4-8 CTD + Salinity |
| Sheila Toews | G | 12-4 Chlorophyll |
| Shelley McIvor | H | 0800-1200 + 1600-2000 + general help |
| Hugh Maclean | Crew’s deck | 12-4 Oxygen + PP drifter at Papa |