Project Report

Fisheries and Oceans Canada

Institute of Ocean Sciences

Sidney, B.C., Canada

To:  Regional Director, Science		Final:	 Yes

1.  Cruise/Project No.:  2002-01		2.  Dates:  February 4 to 22, 2002

3.  Project Names: Line P Time Series and Argo

4.  Area(s) of Operation: N.E. Pacific to Station P

5.  Platform:  John P. Tully			6.  Master:  Murray McGregor

7.  Days Allocated:  19			8.  Days at Sea:  18

9.  Days lost to weather:  2.0

- Days lost to other causes:  1 day to load, 1 day for CSI inspections and waiting for parts to fix the water maker.

11.  Appropriateness of platform:   great

12.  Safety issues:  none

13.  Cruise/Project Results (see appendix for details):

The Line P survey was quite successful despite some bad weather. 1 station was cancelled out of 27, but only 3 of the 7 planned rosette casts could be performed. One old eddy that we had thought of sampling had to be left alone because of the time lost due to weather. On the other hand, the Argo survey was a success. 10 of the 11 stations were completed with rosette cast and bongo tow. The weather was very good for the first and last part of the survey, allowing us to make really good time.

Work completed included:

- survey of water properties and zooplankton along Line P. 26/27 stations completed.

- deployment of 11 Argo profilers between 45°42N and 50°N, 151°W and 127°W.  It is still too early to know if the floats will report their data through Argos to MEDS.

14.  Primary Institute:   Institute of Ocean Sciences, DFO

15.  Associated Institutes: Canadian Wildlife Service.

16.  Chief Scientists/Affiliation:   Marie Robert, DFO, OSAP Division, IOS

- Science Staff/Affiliations:

| Wendy Richardson | IOS |
| --- | --- |
| Sheila Toews | IOS |
| Doug Anderson | IOS |
| Hugh Maclean | IOS |
| Mike Bentley | CWS –contract |
| Mike Henry | Contract |
| Shelley McIvor | volunteer |

18.  Equipment:

ADCP:   no       Other:   multi-frequency sounder, thermosalinograph, bongo nets.

Onboard analyses included nutrients, oxygen, and salinity.

Winches:			.

| type | ID No | Wire type | Wire Condition/Spooling | No Casts/ Depth max |
| --- | --- | --- | --- | --- |
| Hawboldt | 17026 | 6000 m CTD | good | 38/4200 m |
| Hawboldt | 17027 | ? CTD |  | 0 |
| Swann 320 | 1207 | 5/32” | good | 14/150 m |

The new Hawboldt winch is much faster than the old Swann. There are still some temperature problems which were addressed by the Chief Engineer. Also the winches needed some work after they were loaded before they could be used.

19. Comments and recommendations:

Thanks to the chief engineer for helping us with winches.  We had a few problems with the tugger winch, it had to be fixed by the engineers on board. It should be removed from the A-frame during the winter months when it is not being used in order to prevent fouling from weather. Also the heave compensator system seems to be much slower than it used to be.

I would like to emphasize the fact that the Tully was just out of dry docks when we got access to the ship, which is a potential problem. Fortunately the engineers had the weekend to fix most the problems encountered, but we still lost almost a full day waiting for parts and inspections. Also some pieces of equipment were missing from the lab, some that had been moved during refit and hadn’t been replaced, some simply gone missing (for example the ZIP drive for the ADCP computer). It would be much better if the crew had a whole week to get the ship ready when she comes out of dry docks.

## As always, the Tully crew were very helpful in assisting our work.

## Appendix:  Reports from Participants

- Chief Scientist Report – Marie Robert

This cruise consisted of 2 parts, the first part continuing our time series measurements along Line P and the second part consisting of the deployment of 11 Argo drifters (see the cruise track, below).  Both legs were very successful despite the February weather, accomplishing all major aims.

The Line P survey shows that the surface waters are slightly cooler and fresher than the average February data. Also the mixed layer depth is deeper than average by about 20 m. (see following graphs).

Since it takes 10 days for the Argo drifters to come back to the surface to transmit their position and data, it is not possible to know if they are working properly at the time of creation of this report.

The participants (ship’s crew and scientists) of this cruise were a cooperative and enjoyable group.  Thanks to all.