PACIFIC REGION CCG VESSEL CRUISE PLAN

DEPARTMENTS:   Fisheries and Oceans, Canada; OSAP

SCIENCE CRUISE NUMBER:	2002-02

NAME OF SHIP/PLATFORM:  John P Tully

SURVEY AREA/AREA OF OPERATION: West coast of Vancouver Island out to P12

CRUISE OBJECTIVE[S]:

- To inject patch of SF6 in roughly an eight by eight km grid.

- Test capabilities of mapping SF6 using an underway SF 6 analysis system

- Test low level discrete analysis of SF6

- Track patch movement using combination of GPS, radio and ARGOS from ship and land.

- Determine spreading of patch horizontally (loop) and vertically (CTD/rosette)

- Iron analysis using batfish. Testing batfish towing locations.

DATE:		FROM:	 22 February			TO:  3 March 2002

SENIOR SCIENTIST[S]/CONTACT TEL. #’S:

Keith Johnson 363-6410 johnsonk@pac.dfo-mpo-gc.ca

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED: 10

| MALE [NAMES] | FEMALE[NAMES] |
| --- | --- |
| Keith Johnson | Marie Robert |
| Tim Soutar | Nes Sutherland |
| Mike Arychuk | Wendy or Val ? |
| Marty Davelaar | Shelly McIvor |
| Doug Anderson |  |

SHIP EQUIPMENT REQUIRED:

12 KHz sounder

aft deck crane

capstan

heave compensator and A-frame

DECK MACHINERY REQUIRED:  [DECK PLAN TO FOLLOW;

CTD winch, aft deck

Hydro winch (starboard chains) with plastic rollers for trace metal sampling

OTHER EQUIPMENT TO BE LOADED:

scientific equipment into lab, chart room, onto heli deck

Container lab, SF6 tank with plywood base on deck for level platform

SPECIAL REQUIREMENTS:  [INCLUDE LAUNCH/SMALL BOAT REQUIREMENTS AND  SPECIAL POWER REQUIREMENTS]

- 440 v power for spooling winch

- power for container

- seawater supply to lab at a minimum flow rate of 20 L per min

- no chipping and grinding during cruise, to avoid iron contamination of seawater samples

- Zodiac for surface water sampling

DANGEROUS CHEMICALS:  [INCLUDING MSDS AND WHMIS LABELS]

GAS CYLINDERS: 	6 in main lab (air, nitrogen, oxygen, helium)

Liquid nitrogen 20L

ACIDS & BASES	hydrochloric acid, 20 L

sulphuric acid, 0.5 L

ammonium hydroxide, 2 L

TOXIC:	mercuric chloride solution, 0.5 L

Mercury (solid) 10g

Sodium Azide, 100 g

Formaldehyde, 20 L

Glutaraldehyde, 1 L

Oxalic acid, 200 g

Phenol, 70 g

Lugol's iodine 0.5L

Ammonium formate 2L

FLAMMABLES:acetone, 20L

ethanol 15L

Ethanolamine 0.5L

isopropanol 2L

RADIOISOTOPES:  (Licence 09-06214-99 Rev 5)

14C Sodium bicarbonate – 15 mCi

3H thymidine - 5 mCi

ANTICIPATED LOADING TIME:

1-2 day  Feb 4th and or 22nd

LOGISTICS:

COMMENCE LOADING [DATE/TIME]: ASAP after return of Line P cruise #2002-01

SAILING [DATE/TIME]: ASAP

EXPECTED OPERATIONS  PROFILE: 24 h per day

[24 HR./12 HR/OTHER]

RETURNING [DATE/TIME]:

OFFLOADING: [DATE/TIME]: IOS, 4 March 2002

PROPOSED CRUISE

DATE		GENERAL AREA OF OPERATIONS

[LINES/MOORINGS/STATIONS]

Feb.22nd-23rd  transit  to P12

Feb-25  - injection of SF6 at P12

FEB 26-Mar 1  Survey patch and track (east?)

Mar. 2-3  return to Pat Bay,

Mar 4  offload.

Note transfer of personnel may be done from west coast of VI if equipment is loaded Feb 4th & 5th

ITINERARY:

N.B.: ALSO ATTACH LIST OF

STATIONS, MOORING

OPERATIONS, OR SURVEY

LINES IDENTIFYING EXACT

POSITIONS. THIS LIST CAN BE

ATTACHED TO END OF

DOCUMENT.