Cruise Plan & Itinerary:

Cruise #IOS-2002-03 CCGS Vector   January 9 -  January 15, 2002

Area of Operation: Juan de Fuca Strait and Strait of Georgia

Summary of Objectives: CTD, bottle sampling and zodiac survey.

Specific objectives:

- CTD/rosette along standard Juan de Fuca and Strait of Georgia lines (76 stations). The water from the rosette will be used for dissolved oxygen, nutrients.

- Detailed survey of Boundary Pass with small zodiac 472 (~15 ft).

Chief Scientist: 	Patrick Cummins - phone 363-6553

Additional personnel:

|  | Bernard Minkley (IOS) Andrew Lee (IOS) Magnus Eek (IOS) Svein Vagle (IOS) Ayala Knott (UVIC student) Burkhard Baschek (IOS) |
| --- | --- |

Ship’s equipment required:

GPS positioning

Depth sounder

Loran C

Radar

40 kHz and 100kHz hull-mounted transducers

Deck machinery required:

CTD/Rosette winch

Other equipment to be loaded:

Laboratory instruments and computers

CTD/rosette

Freezers

Small Zodiac 472 (~15 ft)

Provisional schedule:

Tuesday, Jan 8: Load the equipment.

Wednesday, Jan 9: When loading is completed and equipment tested, sail to the mouth of  Juan de Fuca Strait and start CTD stations. A first test station will be done in Saanich inlet near the Met buoy.

Wednesday-Tuesday (Jan 9-15): proceed with the list of stations. When in the Boundary Pass area, deploy the small zodiac. Complete detailed survey of the circulation around the sill

using sounders on Vector and on Zodiac. Prior to survey, Burkhard Baschek will be picked up

from Sidney (or another nearby port) and brought onto Vector. He will be on board for 1-2 days only. We will also be sampling the surface waters occasionally with a surfactant skimmer.

Tuesday, Jan 15: Complete the stations in the northern Strait of Georgia. As soon as completed, sail back to Pat Bay and unload material.

Station list:

CTD/R Stations:

| Sta | Lat | Lat_mn | Lon | Lon_mn | Depth | ### Activity |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 49 | 20.30 | 124 | 12.10 | 247 | CTD |
| 2 | 49 | 24.10 | 124 | 9.30 | 289 | CTD Ox |
| 3 | 49 | 26.60 | 124 | 20.20 | 327 | CTD Ox |
| 4 | 49 | 24.50 | 124 | 22.10 | 344 | CTD |
| 5 | 49 | 27.40 | 124 | 30.80 | 315 | CTD |
| 6 | 49 | 30.60 | 124 | 27.80 | 192 | CTD Ox |
| 7 | 49 | 34.40 | 124 | 24.20 | 357 | CTD |
| 8 | 49 | 39.30 | 124 | 33.00 | 355 | CTD |
| 9 | 49 | 35.50 | 124 | 38.30 | 170 | CTD Ox |
| 10 | 49 | 40.70 | 124 | 47.30 | 95 | CTD |
| 11 | 49 | 42.40 | 124 | 43.40 | 289 | CTD |
| 12 | 49 | 43.60 | 124 | 40.80 | 357 | CTD Ox |
| 13 | 49 | 55.30 | 124 | 55.20 | 219 | CTD |
| 14 | 49 | 53.00 | 124 | 59.60 | 311 | CTD Ox |
| 15 | 49 | 51.60 | 125 | 1.60 | 143 | CTD |
| 16 | 49 | 57.70 | 125 | 8.80 | 146 | CTD Ox |
| 17 | 49 | 58.80 | 125 | 4.30 | 265 | CTD |
| 18 | 49 | 59.20 | 124 | 58.90 | 146 | CTD |
| 19 | 50 | 1.20 | 124 | 52.90 | 283 | CTD |
| 20 | 49 | 47.20 | 124 | 32.30 | 311 | CTD |
| 21 | 50 | 15.0 | 125 | 23.0 | 240 | CTD Ox |
| 22 | 49 | 40.20 | 124 | 16.30 | 358 | CTD |
| 23 | 50 | 2.0 | 125 | 13.6 | 72 | CTD |
| 24 | 49 | 30.30 | 124 | 6.00 | 430 | CTD |
| 25 | 49 | 27.70 | 124 | 7.50 | 320 | CTD |
| 26 | 49 | 14.30 | 123 | 50.80 | 256 | CTD |
| 27 | 49 | 19.10 | 123 | 48.00 | 347 | CTD Ox |
| 28 | 49 | 24.10 | 123 | 45.30 | 134 | CTD |
| 37 | 49 | 13.60 | 123 | 20.70 | 219 | CTD |
| 38 | 49 | 12.00 | 123 | 26.40 | 296 | CTD |
| 39 | 49 | 9.80 | 123 | 33.00 | 388 | CTD Ox |
| 40 | 49 | 8.60 | 123 | 36.80 | 146 | CTD |
| 41 | 49 | 3.30 | 123 | 22.30 | 247 | CTD |
| 42 | 49 | 1.80 | 123 | 26.20 | 326 | CTD Ox |
| 43 | 49 | 0.20 | 123 | 30.10 | 187 | CTD |
| 44 | 48 | 56.80 | 123 | 6.00 | 119 | CTD |
| 45 | 48 | 53.90 | 123 | 8.40 | 128 | CTD |
| 46 | 48 | 51.40 | 123 | 10.80 | 179 | CTD Ox |
| 47 | 48 | 49.30 | 123 | 6.20 | 188 | CTD |
| 48 | 48 | 51.70 | 123 | 3.20 | 220 | CTD |
| 49 | 48 | 55.00 | 122 | 59.60 | 132 | CTD |
| 50 | 48 | 57.70 | 122 | 56.10 | 26 | CTD |
| 51 | 48 | 46.70 | 122 | 51.60 | 155 | CTD |
| 52 | 48 | 38.90 | 122 | 43.30 | 91 | CTD |
| 53 | 48 | 33.20 | 122 | 45.00 | 73 | CTD |
| 54 | 48 | 26.60 | 122 | 44.30 | 77 | CTD |
| 56 | 48 | 46.40 | 123 | 1.60 | 214 | CTD Ox |
| 57 | 48 | 44.00 | 123 | 8.10 | 141 | CTD |
| 58 | 48 | 43.00 | 123 | 14.30 | 338 | CTD |
| 59 | 48 | 37.80 | 123 | 14.60 | 227 | CTD Ox |
| 60 | 48 | 33.90 | 123 | 12.80 | 298 | CTD |
| 61 | 48 | 29.20 | 123 | 9.20 | 274 | CTD |
| 62 | 48 | 22.80 | 123 | 2.60 | 150 | CTD Ox |
| 63 | 48 | 14.60 | 122 | 58.50 | 154 | CTD |
| 64 | 48 | 12.80 | 123 | 5.80 | 97 | CTD |
| 65 | 48 | 15.90 | 123 | 9.80 | 121 | CTD Ox |
| 66 | 48 | 19.30 | 123 | 14.10 | 104 | CTD |
| 67 | 48 | 22.80 | 123 | 18.10 | 106 | CTD |
| 68 | 48 | 12.20 | 123 | 43.00 | 137 | CTD |
| 69 | 48 | 15.60 | 123 | 43.20 | 174 | CTD Ox |
| 70 | 48 | 19.20 | 123 | 43.20 | 154 | CTD |
| 71 | 48 | 22.20 | 123 | 59.40 | 115 | CTD |
| 72 | 48 | 18.60 | 124 | 4.00 | 192 | CTD Ox |
| 73 | 48 | 15.00 | 124 | 6.70 | 157 | CTD |
| 74 | 48 | 25.10 | 124 | 35.60 | 192 | CTD |
| 75 | 48 | 28.20 | 124 | 32.80 | 230 | CTD Ox |
| 76 | 48 | 31.40 | 124 | 30.00 | 93 | CTD |
| 101 | 48 | 25.40 | 124 | 45.14 | 143 | CTD |
| 102 | 48 | 30.00 | 124 | 44.00 | 260 | CTD Ox |
| 103 | 48 | 33.00 | 124 | 43.00 | 125 | CTD |
| 104 | 48 | 20.00 | 123 | 16.00 | 70 | CTD |
| 105 | 48 | 11.00 | 123 | 19.00 | 80 | CTD |
| ADC | 48 | 14.00 | 123 | 18.00 | 113 | CTD Ox |
| TM5 | 48 | 54.190 | 123 | 16.053 | 202 | CTD |