PACIFIC REGION CCG VESSEL -POST CRUISE REPORT

NAME OF SHIP/PLATFORM:   JP TULLY

DATE:		FROM:	  April 29 2002		TO:  May 8 2002

SCIENCE CRUISE NUMBER:	IOS 2002-14		SHIP’S PATROL NUMBER:

# CHIEF SCIENTIST[S]:  David Mackas

AREAS OF OPERATION West coast of Vancouver Island, Juan de Fuca Strait to southern Queen Charlotte Sound

CRUISE OBJECTIVE/OBJECTIVES:

Biological oceanography time series (CTD, nutrients, zooplankton net tows), west coast Vancouver Island (all participants)

Phytoplankton primary productivity and optical properties sampling, various locations including the site of an optical mooring at the shelf break off southern Vancouver Island (Pena)

Nestucca Project sampling of oceanographic conditions affecting the Triangle Island seabird colony (Mackas, Bertram)

DAYS ALLOCATED:	10			DAYS OF OPERATION: 	9

DAYS LOST DUE TO WEATHER:	1.5 in total (portions of 2 May and 5 May), in both cases because gale force wind and sea-state were at or above threshold for safe deployment and recovery of CTD/rosette and BIONESS

RESULTS:

We completed plankton and water property measurements along 4 outer coast survey lines (extending seaward from Barkley Sound, Esperanza Inlet, Brooks Peninsula, and the Scott Islands), plus several additional sampling locations off the mouth of Juan de Fuca Strait, Long Beach, and Cape Scott. The northern Vancouver Island survey lines also included detailed observations of seabird distributions, to compare with measurments of breeding success on the Triangle Island seabird colony.

Phytoplankton concentrations were very high (>10 mg chl/m3 in the upper 10-25 m layer) at nearly all locations. We interpret this as evidence for a strong, but relatively late, spring phytoplankton bloom. Dissolved nutrients were always high at depths >10-15 m, occasionally depleted in the surface 10m. Shelf-resident zooplankton were abundant at most outer coast locations, but less abundant in southern Queen Charlotte Sound. Oceanic zooplankton appeared to have been displaced seaward by 'green' coastal water and the continental shelf zooplankton community

Detailed primary productivity and phytoplankton pigment profiles were completed successfully near the BIO1 optics mooring (deployed in March02 at the shelf break off Barkley Sd). Unfortunately, the optical instruments on this mooring subsequently turned out to have been at the wrong depth (200m, rather than the surface).

Radioisotope Use:

The radioisotope lab facility was decommissioned on 8 May and wipe test results (clean) were given to the captain

PROBLEMS [SCIENTIFIC GEAR AND OPERATIONS]:

CTD/rosette, BIONESS, and bongo nets all performed adequately, with (for the CTD/rosette) a few minor exceptions:

- bottle #21 on the rosette would not close on command
- large hysteresis in the flow-through oxygen sensor. Data reported appears to be averages over the preceding 30-50 s. I recommend lab tests (switching of supply between high and low oxygen water) to determine the time constant for this instrument.

- problem starting the pump for one or two CTD casts

The 12 kHz lab echosounder had intermittently weak bottom returns from depths >500m. Cause for this was not resolved during our cruise; may have been incorrect setup, may have been an electronic fault, or may have been large amounts of bubbles passing over the hull mount transducer

SUCCESSES [SCIENTIFIC]:

We completed about 95% of our intended sampling program, and obtained a good description of biological, chemical, and physical oceanographic conditions off the west coast in spring of 2002

PROBLEMS [SHIP’S EQUIPMENT/

OPERATIONS/PLATFORM SUITABILITY]:

Annual refit activities were not quite completed prior to our cruise. Our departure was delayed by about 8 hrs, and an additional 2 hours of test of bow thruster and maneuvering capability were done immediately after our 30 April departure

Sampling operations were occasionally slowed or degraded, especially early in the cruise, by inexperience of the bridge officers. Of the four, only the chief mate was already familiar with science operations and station keeping  techniques. Safety of people and gear was not compromised, however wire angles were sometimes larger than preferred, and time needed to 'get on station' was often 1-15 minutes longer than usual.

SUCCESSES [SHIP]:

As always, the TULLY is an excellent platform for our work. Lab and deck layout, and over-the-side winch and A-frame operations were excellent. All of the crew (bridge, deck, engineering, and galley) were friendly and helpful.

CCG computer whiz Gerald Rohatensky did considerable work setting up the on-line data acquisition  system, and the LAN network

DELAYS [OTHER THAN

WEATHER]:

Total lost time due to ship operations about 1 day (see above)

SAFETY CONCERNS:

None

HAZARDOUS OCCURRENCES:

None

EVENT LOG:

29 April: loaded scientific gear in AM. Lab gear on board by 1000h, most mooring gear by 1200. Many crew changes. Capt Anderson sick, replaced on short notice by Simon Schwarz.  Richard Slusaryk is chief officer, only one with extensive stn keeping experience. Watch standing mates (Mark & Duncan) both new to science work. Glenn McKechnie replaces J Green as bosun.

Ship still needs some electrical work, so departure rescheduled to 0800/30th

Lab setup and tie-downs remainder of 29th.

30 April:

Science party all onboard by 0700.

Science & safety briefing 0745-0815.

Load stbd launch after leave dock; maneuvering familiarization drills in Saanich Inlet to 1000.

1000-1230: test casts with CTD/R and bongo net. Both worked OK, although took a long time to get the rosette emptied. Angelica queries the PAR calibration.

1315-1400: fire & boat drill.

~1400 commence steam out to west coast

1 May: ~0140 Begin station work off southern Vancouver Island (monitoring grid CTD and bongo tows):

E1 (=LBA1)	48 31.7	125 03.8	100m	CTD, bongo
(approx 2 hr delay due to software problem starting the SeaBird CTD pump)

C2 (=LBA2)	48 25.4	125 07.8	115m 	CTD/R, bongo

C1		48 28.93	125 15.3	150m	CTD, bongo

C3 (=LBA3)	48 23.45	125 20.8	120m 	CTD/R, bongo

B8 (=LCB3)	48 34.5	125 30.0	120m	CTD, bongo

B7 (=LCB4)	48 32.0	125 35.5	76m	CTD, bongo

LC9 = A3	48 25.94	126 13.7	660		CTD/R, 250m bongo

LC12		48 15.0	126 40.0	~1400m	CTD, bongo to 250m

LC11		48 18.95	126 26.7	1470		CTD/R

2 May:

LC10		48 22.4	126 20.2	1150		CTD

A2		48 22.7	126 03.8	400		CTD, bongo

LC8 = A1	48 29.45	126 07.1	197		CTD/R, bongo

0600h :BI01	48° 31.803' 	126° 11.215' 	390m (site of optics mooring; CTD/R for phyto work done as close as safely feasible to this and adjoining current meter mooring)

LC7		48 32.96	126 00.5	125		CTD/R

LC6 = B6	48 36.46	125 54.0	95		CTD, bongo

LC5 = B5	48 39.94	125 47.4	90		CTD, bongo

LC4		48 43.43	125 40.8	162		CTD/R

LC3		48 46.95	125 34.24	130		CTD

(weather steadily worsening through afternoon of 2 May, resulted in cancellation of two stations:
LC2		48 48.68	125 30.95	105		CTD/R
LC1		48 50.44	125 27.73	90		CTD/R)
Steamed to Ucluelet to pick up parts for ship's FAX receiver, and to wait for weather improvements. Unfortunately, the weather did not improve rapidly enough to resume sampling, so we instead began a northwestward overnight steam to the up-island sampling lines

3 May: Brooks Peninsula station line (all CTDs to 1001m)

LBP8		49 48.6	128 16.8	2050 m	CTD

LBP7		49 52.4	128 11.2	2000 m	CTD/R, bongo

LBP6		49 56.2	128 05.5	700m		CTD

LBP5		50 00.0	128 00.0	1230m		CTD/R, bongo

LBP4		50 01.4	127 58.1	1106 m	CTD

LBP3		50 03.2	127 55.3	172 m		CTD/R, bongo

LBP2		50 04.0	127 54.2	105m		CTD, bongo

LBP1		50 04.8	127 52.8	32m		CTD

4 May: Triangle Island station line + adjoining COPRA stations

CPE2		50 43.0	128 40.0	140	CTD, 0-50 & 0-135m bongos

CS10		51 16.5	128 20.0	78m 		CTD, 0-75m bongo

CS9		51 12.5	128 28.0	195m		CTD/R, 0-50 & 0-190m bongo

CS8		51 08.5	128 36.0	138		CTD, 0-50 & 0-135m bongo

CS7		51 04.5	128 44.0	65		CTD, 0-60m bongo

CS6		51 00.0	128 50.0	65		CTD/R, 0-60m bongo

CS5		50 56.0	129 00.0	64 		CTD, 0-60m bongo

CS4		50 49.2	129 13.0	100		CTD/R, 0-50 & 0-90m bongo

5 May:

CS1		50 34.9	129 41.5	>2000		night BIONESS tow

LQ03		50 39.8	129 01.9	750		CTD, 0-50& 0-250m bongo

JI22		50 39.8	129 17.6	~1400m	CTD, 0-50& 0-250m bongo

CS3		50 45.6	129 20.0	200		CTD, 0-50 & 0-190m bongo

CS2		50 41.3	129 28.0	1800		CTD/R to 1000m, 0-50 & 0-250m bongo

CS1		50 34.9	129 41.5	>2000		CTD, 0-50& 0-250m bongo

(weather again degrading, 30+ knots and developing seas. Decided to defer BIONESS and rosette sampling overnight)

6 May: Slow steam overnight, followed by remaining sampling in vicinity of Scott Islands:

CS3B		51 00.0	129 27.0	220m		CTD,0-50 & 0-215 bongos
(2.5 hr steam)

ODAS		50 51.5	129 55.0	2000		CTD, 0-50&0-250 bongos
(2.5 hr steam)

CS0		50 27.5	129 55.0	~2000		CTD/R, 0-50&0-250 bongos

CS1		50 34.9	129 41.5	>2000		day BIONESS

late afternoon and evening, commence steam SE toward LJ line, monitoring seabird concentrations and surface water properties enroute. Stop in bluer water 'frontal region' near band of maximum auklet abundance

FRNT		50 14.0	129 11.5			CTD, 0-50m bongo

7 May: LJ line, off Esperenza Inlet

LJ9		49 16.07	127 47.33	>2000		CTD

LJ8		49 20.11	127 40.96	~1700		CTD/R, bongo

LJ7		49 24.05	127 34.72	~1700		CTD

LJ6		49 27.9	127 28.58	1050		CTD/R, bongo

LJ5		49 31.66	127 22.56	950		CTD

LJ4		49 35.5	127 16.9	154		CTD/R, bongo

LJ3		49 39.1	127 11.1	128		CTD

LJ2		49 42.6	127 05.3	79		CTD/R, bongo

LJ1		49 44.3	127 02.5	63		CTD

steam SE to pickup two of the stations we lost to bad weather on 2 May

8 May: zooplankton and CTD samples on inner LD line, then steam to Port Alberni for exchange of scientific party (changed from original plan of Gold River exchange, as the LD line sites are much closer to Port Alberni)

D2 (=LD4) 	48 53.16	125 57.0	60		CTD, bongo

D1 (=LD2) 	48 58.35	125 47.05	42		CTD, bongo

~1000 PDT, arrive Port Alberni. Offload some scientific gear to wharf, await arrival of vans and trucks from IOS

~1130 vans and trucks arrive at Port Alberni, transfer their contents (current meters, floats, etc) onto ship, then reload with our chemical and biological gear and depart for IOS

~1630 trucks and vans arrive at IOS

SUMMARY/FINAL COMMENTS:

Generally a successful cruise. Weather was cold and, although often mildly lumpy, was usually within the safe working limits for the TULLY. Both the ship's crew and the scientific party were friendly, hard-working, and dedicated to the task of collecting good information. My only criticism is that it is not wise for ROC to crew a vital segment of the ship (in this case the bridge) with such a high percentage of newcomers to science work. We were more than a bit lucky that the weather did not average about one level higher on the Beaufort scale. If it had, we would have been unable to complete much of our program.

David L. Mackas