PACIFIC REGION CCG VESSEL CRUISE PLAN

DEPARTMENTS:

Fisheries and Oceans:

Science Branch, Ocean Sciences and Productivity Division (OSAP)
Institute of Ocean Sciences

SCIENCE CRUISE NUMBER:	2002-28		SHIP’S PATROL NUMBER:

NAME OF SHIP/PLATFORM: CCGS VECTOR

SURVEY AREA/AREA OF OPERATION:

Central Coast , Queen Charlotte Strait, Johnstone Strait, Broughton Area & adjacent inlets, Strait of Georgia inlets

CRUISE OBJECTIVE[S]:

- Servicing of long term current meter moorings in Fife Sound and Tribune Channel.

- Servicing of in situ water quality instruments near Midsummer Island and Port Elizabeth fish farms.

- Wide area survey of water properties (temperature, salinity, dissolved oxygen, nutrients, light transmission, fluorescence, SPM) in Johnstone and Queen Charlotte Straits, Broughton area, Kingcome and Knight Inlets and Clio Channel

- CTD/rosette survey in Central Coast (Rivers Inlet, Smith Inlet, Finlayson Channel, Matheison Channel +…)

- CTD/rosette survey in Bute, Jervis Inlet, Howe Sound and Indian Arm.

DATE:		FROM:	August 26, 2002		TO: September 3, 2002

SENIOR SCIENTIST[S]/CONTACT TEL. #’S:

## Dario Stucchi

## IOS – OSAP

(250) 363-6588

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED: 8

MALE [NAMES]		FEMALE [NAMES]

Dario Stucchi (IOS)  Chief Sci. Cabin

Tom Juhasz (IOS) Chief Sci Cab

Bill Crawford (IOS) Stbd cab
 888-0293 cell

James Zwiers (Coop Student) Stbd cab

Russell Arnot (student) Stbd cab

Joe Linguanti (IOS) Port fwd cabin

Doug Anderson (IOS) Female Sci Cab.

Falconer Henry (Volunteer) Female Sci Cab

###### NONE

SHIP EQUIPMENT REQUIRED:

Freezer and Refrigerator space

Small boat (Mark V)

DECK MACHINERY REQUIRED:  See Deck Plan

FISHING GEAR REQUIRED:	None

[INDICATE NET TYPE/TYPES]

OTHER EQUIPMENT TO BE LOADED:

- CTD/rosette system

- mooring components & instruments (current metres, anchors and lines)

- Automated dissolved oxygen titration system

# SPECIAL REQUIREMENTS:

DANGEROUS CHEMICALS:		GAS CYLINDERS:

[INCLUDING MATERIAL

SAFETY DATA SHEETS

AND WHMIS LABELS]			ACIDS: 1 litre sulfuric acid; 5 litre 10% hydrochloric acid

BASES: 1 litre Alkaline Iodide

TOXIC:

FLAMMABLES:

RADIOISOTOPES: None

[INCLUDING CERTIFICATES]

ANTICIPATED LOADING TIME: August 26, 2002

LOGISTICS:

COMMENCE LOADING [DATE/TIME]: August. 26, 2002

SAILING [DATE/TIME]: August. 26, 2002/ 1400hrs

EXPECTED OPERATIONS  PROFILE:	24 Hr.

[24 HR./12 HR/OTHER]

RETURNING [DATE/TIME]: September. 3, 2002 / 0800hrs

OFFLOADING: [DATE/TIME]: September. 3, 2002

SCIENTIFIC CREW CHANGES:

1)- August. 28 or 29, 2002 ; Pt. McNeill or Port Hardy;

PROPOSED CRUISE ITINERARY:

DATE		GENERAL AREA OF OPERATIONS

Segment #1:

August 26	Load Vector and set up CTD/rosettes system

CTD/rosette cast at Saanich station S3 (48° 35.33’ N  123° 30.13’ W)

Proceed to Queen Charlotte Strait

August 27	Recover Fife Sound current meter mooring at 50 47.08 N, 126 36.78 W (see diagram)

Recover Tribune Channel current meter mooring at 50 49.295 N, 126 23.612 W (see diagram)

CTD/rosette sampling in Queen Charlotte Strait/Broughton/Knight Inlet (see attached station list

August 28	Deploy Fife Sound current meter mooring
		Deploy Tribune Channel current meter mooring

CTD/rosette sampling in Queen Charlotte Strait/Broughton/Knight Inlet (see attached station list)
		Tom Juhasz and Russell Arnott disembark in Port McNeill/Port Hardy and Bill Crawford embarks.

August  29	Recover and redeploy Midsummer Island in situ dissolved oxygen sonde.

Recover and redeploy Port Elizabeth in situ dissolved oxygen sonde.
		CTD/rosette sampling in Queen Charlotte Strait/Broughton/Knight Inlet (see attached station list

August  30	CTD/rosette sampling in Smith Inlet and Rivers Inlet (see attached station list)

August  31	CTD/rosette sampling in Matheison Channel/Finlayson Channel and adjacent inlets and passages  (see attached station list)

September 1	CTD/rosette sampling in Bute Inlet and Jervis Inlet (see station list)

September 2	CTD/rosette sampling in Howe Sound and Indian Arm (see attached station list)

September 3	AM: Return to IOS and offload equipment.

CSS Vector

Deck Lay Out: Stucchi Aquaculture Cruise

Cruise ID: 2002-28

Date : Aug 26 – Sep. 3, 2002

| A: | # Required |
| --- | --- |
| B: | # Required |
| C: | # Capstan Required |
| D: | CTD 329 #1307 c/w 3000m .316” x 1cdr EM cable |
| E: | CTD 331 #1231 c/w 2500m 1/2” x (3x19) wire |
| F: | Work 420 #1309 c/w 1000m x 3/8” x (7x19) work wire |
| G: | # Aft Crane Required |
| H: | Hydro 410 #1536 c/w 1000m x 5/32” hydro wire |
| I: | # Required |
| J: | # Bow Crane Required |
| K: | Not Required |
| L: | Not Required |
| M: | Not Required |
| N: | Not Required |
| O: | Not Required |

Comments:

2 Markey CTD blocks and 3 Omron payout counters should be loaded (Phil Lobb please)

CTD/ROSETTE SAMPLING STATION TABLES

Clio Channel	Chart 3545

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| CC1 | 50° 36.3' | 126° 21.4' | 108 | 8 |
| CC2 (1&2) | 50° 34.2' | 126° 29.3' | 65 | 7 |

Knight Inlet, Kingcome Inlet	Chart 3515

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| Kn1 (1&2) | 50° 38.1' | 126° 25.3' | 247 | 13 |
| Kn2 | 50° 39.3' | 126° 11.0' | 165 | 10 |
| Kin0 (1&2) | 50° 51.70 | 126° 37.20 | 400 | 15 |
| Kin1.5 | 50° 56.2' | 126° 28.9' | 477 | 16 |
| Kin3 (1&2) | 50° 54.9 | 126° 14.7 | 216 | 12 |

Penphrase Passage

| PP1 | 50° 48.8 | 126° 31.5 | 140 | 10 |
| --- | --- | --- | --- | --- |

Tribune Channel

| TrC1 (1&2) | 50° 43.6 | 126° 10.9 | 300 | 14 |
| --- | --- | --- | --- | --- |
| Trc2.5 (1&2) | 50° 50.35 | 126° 19.75 | 300 | 14 |

Fife Sound

| FiS (1&2) | 50° 47.0 | 126° 36.7 | 325 | 14 |
| --- | --- | --- | --- | --- |

Sutlej Channel, Wells Passage  	Chart 3547

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| SC | 50° 53.4 | 126° 45.7 | 230 | 12 |
| WP | 50° 50.85 | 126° 56.4 | 180 | 11 |

Queen Charlotte & Johstone Straits  	Chart 3546 & 3547

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| QCS1 (1&2) | 50° 40.0 | 126° 46.3 | 150 | 10 |
| QCS1.5 | 50° 42.87 | 126° 55.6 | 145 | 10 |
| QCS2 (1&2) | 50° 46.6 | 127° 02.3 | 220 | 12 |
| QCS3 | 50° 43.76 | 127° 15.0 | 214 | 12 |
| QCS4 (1&2) | 50° 46.65 | 127° 24.28 | 405 | 15 |
| QCS5 | 50° 49.43 | 127° 12.04 | 140 | 10 |
| QCS6 | 50° 52.41 | 127° 21.61 | 145 | 10 |
| JS1 (1&2) | 50° 33.0 | 126° 46.0 | 470 | 16 |

Sampling Depths:
0, 5,10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

1.  Nutrient sampling at all depths
2.  Sample for phytoplankton at 5m and 10m.

Aquaculture Sites	Chart 3515

| Station |  | Lat (N) |  | Long. (W) |  | Depth (m) |  | # of samples |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MI_DO | 50° 39.39 |  | 126° 39.72 |  | 49 |  | 8 |  |
| PE_DO | 50° 40.25 |  | 126° 28.99 |  | 45 |  | 8 |  |

Smith Inlet 	Chart 3931

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| Sm1 (1&2) | 51° 18.7' | 127° 30.0' | 200 | 12 |
| Sm2 | 51° 18.0' | 127° 22.1' | 350 | 15 |
| Sm3 | 51° 18.5' | 127° 14.6' | 320 | 14 |
| Sm4 (1&2) | 51° 21.6' | 127° 09.0' | 185 | 11 |
| Sm5 | 51° 21.3' | 127° 06.2' | 105 | 8 |

Rivers Inlet (UBC stations)	Chart 3932 and 3931

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Ri 1 (1&2) | 51° 26.4' | 127° 38.1' | 320 | 14 |  |
| Ri 2 | 51° 31.25' | 127° 33.6' | 329 | 14 |  |
| Ri 3 | 51° 35.9' | 127° 32.1' | 325 | 14 |  |
| Ri 4 (1&2) | 51° 38.9' | 127° 26.7' | 300 | 14 |  |
| Ri 5 | 51° 40.7' | 127° 19.9' | 200 | 12 |  |
| Ri 6 | 51° 43.7' | 127° 27.2' | 195 | 12 |  |
| Ri 7 | 51° 46.7' | 127° 23.6' | 240 | 12 |  |
| Ri 8 (1&2) | 51° 50.7' | 127° 21.7' | 150 | 10 |  |

Hardy Inlet

| Ha1 | 51° 41.8' | 127° 33.3' | 310 | 14 |
| --- | --- | --- | --- | --- |

Sampling Depths:
0, 5,10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

1.  Nutrient sampling at all depths
2.  Sample for phytoplankton at 5m and 10m.

Milbanke Sound/Finlayson Channel/Oscar Pass. 	Charts 3728/3734/3738

| MS (1&2) | 52 22.97 | 128 33.44 | 240 | 13 |
| --- | --- | --- | --- | --- |
| FC 1 | 52 31.08 | 128 27.87 | 750 | 19 |
| FC 2 | 52 39.56 | 128 28.45 | 540 | 17 |
| FC 3 (1&2) | 52 47.90 | 128 25.80 | 540 | 17 |
| OP | 52 28.74 | 128 18.46 | 290 | 14 |

Mathieson Chan./Kynoch & Mussel Inlets/Sheep Passage
	Charts 3728/3734/3738/3962

| MC 1 | 52 22.17 | 128 21.30 | 250 | 13 |
| --- | --- | --- | --- | --- |
| MC 2 (1&2) | 52 29.11 | 128 14.86 | 410 | 15 |
| MC 3 | 52 35.31 | 128 14.80 | 360 | 15 |
| MC 4 | 52 42.50 | 128 9.90 | 600 | 17 |
| Ky1 (1&2) | 52 45.10 | 127 59.50 | 405 | 15 |
| Mu1 | 52 52.50 | 128 8.70 | 305 | 14 |
| SP | 52 47.45 | 128 16.10 | 345 | 15 |

Sampling Depths:
0, 5,10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

1.  Nutrient sampling at all depths
2.  Sample for phytoplankton at 5m and 10m.

Bute Inlet (UBC stations) 	Chart 3542 (NAD 83)

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| Bu 1 (2) | 50° 22.2 | 125° 04.8 | 604 | 17 |
| Bu 2 | 50° 28.1 | 125° 04.6 | 658 | 18 |
| Bu 3 | 50° 31.7 | 124° 58.0 | 658 | 18 |
| Bu 4 (1&2) | 50° 35.3 | 124° 54.2 | 640 | 18 |
| Bu 5 (1&2) | 50° 40.7 | 124° 53.2 | 567 | 17 |
| Bu 6 | 50° 45.3 | 124° 54.0 | 485 | 16 |
| Bu 7 | 50° 49.8 | 124° 53.5 | 366 | 15 |
| Bu 8 (2) | 50° 53.3 | 124° 50.8 | 256 | 13 |

Jervis Inlet (UBC stations) 	Chart 3514 (NAD 83)

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Je 1 (1&2) | 49° 42.3 | 124° 14.5 | 225 | 13 |  |
| Je 2 | 49° 46.3 | 124° 09.3 | 593 | 17 |  |
| Je 3 | 49° 48.6 | 124° 02.5 | 677 | 18 |  |
| Je 4 | 49° 49.5 | 123° 54.2 | 659 | 18 |  |
| Je 5 | 49° 54.3 | 123° 55.5 | 611 | 17 |  |
| Je 6 | 49° 59.1 | 123° 59.3 | 536 | 17 |  |
| Je 7 (1&2) | 50° 02.5 | 123° 51.2 | 545 | 17 |  |
| Je 8 | 50° 05.3 | 123° 46.7 | 461 | 16 |  |
| Je 9 | 50° 08.6 | 123° 50.5 | 345 | 15 |  |
| Je 10 (1&2) | 50° 11.4 | 123° 57.1 | 263 | 13 |  |

Howe Sound (UBC stations)		Chart 3526  (NAD 1983)

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| How1 | 49 ° 17.5' | 123° 23.5' | 256 | 13 |
| How2 | 49 ° 23.3' | 123° 17.8' | 247 | 13 |
| How2.5 | 49 ° 27.0' | 123° 16.5' | 245 | 13 |
| How3 | 49 ° 30.5' | 123° 16.7' | 241 | 13 |
| How4 (1&2) | 49 ° 35.6' | 123° 14.6' | 289 | 13 |
| How5 | 49 ° 40.0' | 123° 13.5' | 183 | 11 |
| How6 | 49 ° 25.4' | 123° 24.2' | 220 | 12 |

Indian Arm and Vancouver harbour (UBC stations)	   Chart 3495 (NAD 1983)

| Station | Lat (N) | Long. (W) | Depth (m) | # of samples |
| --- | --- | --- | --- | --- |
| Ind 1.4 | 49° 21.3 | 122° 53.5 | 165 |  |
| Ind 2.0 (1&2) | 49° 23.6 | 122° 52.6 | 218 | 12 |
| Ind 2.8 | 49° 26.4 | 122° 51.75 | 104 |  |

Sampling Depths:
0, 5, 10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

1.  Nutrient sampling at all depths
2.  Sample for phytoplankton at 5m and 10m.