##### Cruise Plan & Itinerary

Cruise #IOS-2002-31 CCGS Vector September 3 - September 13, 2002

#### Area of Operation

Knight Inlet, Johnstone Strait, Juan de Fuca Strait and Strait of Georgia

Summary of Objectives

CTD, bottle sampling, echo-sounder operation in conjunction with Zodiac acoustic survey.

Specific objectives:

- CTD/rosette along standard Juan de Fuca and Strait of Georgia lines. Water samples from the rosette will be used for dissolved oxygen, nutrient analysis. Additional CTD/Rosette stations in Johnstone Strait & Discovery Channel.

- Repeat along-channel sections over the submarine sill in Hoeya Sound, Knight Inlet, in conjunction with deployment of small Zodiac 472 (~15 ft) equipped with acoustic instrumentation.

#### Chief Scientists

First Leg: Patrick Cummins (363-6553)

Second Leg: Diane Masson (363-6521)

#### Additional personnel

|  | Doug Anderson (IOS) – on first and second leg of cruise Svein Vagle (IOS) – first leg Magnus Eek (IOS) – first leg Larry Armi (SIO) – first leg David Farmer (URI) – first leg Hugh Maclean (IOS) – second leg Edmund Fok (IOS) – second leg Lizette Beauchemin (IOS) – second leg Heidi Oschner (UVIC) – second leg |
| --- | --- |

Ship’s equipment required

GPS positioning

Depth sounder

Loran C

Radar

#### Deck machinery required

CTD/Rosette winch

#### Other equipment to be loaded

Laboratory instruments and computers

Freezers

Small Zodiac 472 (~15 ft)

#### Schedule

Tuesday morning, Sept. 3: At IOS, change winch, load Zodiac and other equipment on Vector. Depart at noon and proceed on to Discovery Channel. Continue through Seymour Narrows on to Hoeya Sound, Knight Inlet.

Wednesday - Sunday (Sept. 4-8): Arrive in Knight Inlet on Wednesday. Begin acoustic survey over the submarine sill in Hoeya Sound, Knight Inlet. This detailed survey will involve repeated sections along the channel and deployment of the Zodiac equipped with acoustic instrumentation. A launch will be sent to nearby Glendale Cove on Thursday morning, Sept. 5, to pick up David Farmer and Larry Armi.  On Sunday morning, Sept. 8, D. Farmer will return via launch to Glendale Cove.

.

Sunday - Friday, (Sept. 8-13): The Vector will leave Hoeya Sound on Sunday evening and head to Campbell River, covering CTD stations in Johnstone Strait (Stations 120-126; 127 is optional) and Discovery passage (Stations 21 & 23) along the way. A launch will be send in to Campbell River to exchange personnel on Monday morning, Sept 9, completing the first leg of the cruise. Once the personnel exchange is complete, the second leg begins, consisting of the standard survey of the Straits of Georgia and Juan de Fuca. Upon completion of survey, the Vector will sail back from the mouth of Juan de Fuca to IOS  (Thursday night or Friday morning). Unload material on Friday morning.

Station list

CTD/R Stations for Straits of Georgia, Juan de Fuca and Johnstone Strait:

| Sta | Lat | Lat_mn | Lon | Lon_mn | Depth | ### Activity |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 49 | 20.30 | 124 | 12.10 | 247 | CTD |
| 2 | 49 | 24.10 | 124 | 9.30 | 289 | CTD Ox |
| 3 | 49 | 26.60 | 124 | 20.20 | 327 | CTD Ox |
| 4 | 49 | 24.50 | 124 | 22.10 | 344 | CTD |
| 5 | 49 | 27.40 | 124 | 30.80 | 315 | CTD |
| 6 | 49 | 30.60 | 124 | 27.80 | 192 | CTD Ox |
| 7 | 49 | 34.40 | 124 | 24.20 | 357 | CTD |
| 8 | 49 | 39.30 | 124 | 33.00 | 355 | CTD |
| 9 | 49 | 35.50 | 124 | 38.30 | 170 | CTD Ox |
| 10 | 49 | 40.70 | 124 | 47.30 | 95 | CTD |
| 11 | 49 | 42.40 | 124 | 43.40 | 289 | CTD |
| 12 | 49 | 43.60 | 124 | 40.80 | 357 | CTD Ox |
| 13 | 49 | 55.30 | 124 | 55.20 | 219 | CTD |
| 14 | 49 | 53.00 | 124 | 59.60 | 311 | CTD Ox |
| 15 | 49 | 51.60 | 125 | 1.60 | 143 | CTD |
| 16 | 49 | 57.70 | 125 | 8.80 | 146 | CTD Ox |
| 17 | 49 | 58.80 | 125 | 4.30 | 265 | CTD |
| 18 | 49 | 59.20 | 124 | 58.90 | 146 | CTD |
| 19 | 50 | 1.20 | 124 | 52.90 | 283 | CTD |
| 20 | 49 | 47.20 | 124 | 32.30 | 311 | CTD |
| 21 | 50 | 15.0 | 125 | 23.0 | 240 | CTD Ox |
| 22 | 49 | 40.20 | 124 | 16.30 | 358 | CTD |
| 23 | 50 | 2.0 | 125 | 13.6 | 72 | CTD |
| 24 | 49 | 30.30 | 124 | 6.00 | 430 | CTD |
| 25 | 49 | 27.70 | 124 | 7.50 | 320 | CTD |
| 26 | 49 | 14.30 | 123 | 50.80 | 256 | CTD |
| 27 | 49 | 19.10 | 123 | 48.00 | 347 | CTD Ox |
| 28 | 49 | 24.10 | 123 | 45.30 | 134 | CTD |
| 37 | 49 | 13.60 | 123 | 20.70 | 219 | CTD |
| 38 | 49 | 12.00 | 123 | 26.40 | 296 | CTD |
| 39 | 49 | 9.80 | 123 | 33.00 | 388 | CTD Ox |
| 40 | 49 | 8.60 | 123 | 36.80 | 146 | CTD |
| 41 | 49 | 3.30 | 123 | 22.30 | 247 | CTD |
| 42 | 49 | 1.80 | 123 | 26.20 | 326 | CTD Ox |
| 43 | 49 | 0.20 | 123 | 30.10 | 187 | CTD |
| 44 | 48 | 56.80 | 123 | 6.00 | 119 | CTD |
| 45 | 48 | 53.90 | 123 | 8.40 | 128 | CTD |
| 46 | 48 | 51.40 | 123 | 10.80 | 179 | CTD Ox |
| 47 | 48 | 49.30 | 123 | 6.20 | 188 | CTD |
| 48 | 48 | 51.70 | 123 | 3.20 | 220 | CTD |
| 49 | 48 | 55.00 | 122 | 59.60 | 132 | CTD |
| 50 | 48 | 57.70 | 122 | 56.10 | 26 | CTD |
| 51 | 48 | 46.70 | 122 | 51.60 | 155 | CTD |
| 52 | 48 | 38.90 | 122 | 43.30 | 91 | CTD |
| 53 | 48 | 33.20 | 122 | 45.00 | 73 | CTD |
| 54 | 48 | 26.60 | 122 | 44.30 | 77 | CTD |
| 56 | 48 | 46.40 | 123 | 1.60 | 214 | CTD Ox |
| 57 | 48 | 44.00 | 123 | 8.10 | 141 | CTD |
| 58 | 48 | 43.00 | 123 | 14.30 | 338 | CTD |
| 59 | 48 | 37.80 | 123 | 14.60 | 227 | CTD Ox |
| 60 | 48 | 33.90 | 123 | 12.80 | 298 | CTD |
| 61 | 48 | 29.20 | 123 | 9.20 | 274 | CTD |
| 62 | 48 | 22.80 | 123 | 2.60 | 150 | CTD Ox |
| 63 | 48 | 14.60 | 122 | 58.50 | 154 | CTD |
| 64 | 48 | 12.80 | 123 | 5.80 | 97 | CTD |
| 65 | 48 | 15.90 | 123 | 9.80 | 121 | CTD Ox |
| 66 | 48 | 19.30 | 123 | 14.10 | 104 | CTD |
| 67 | 48 | 22.80 | 123 | 18.10 | 106 | CTD |
| 68 | 48 | 12.20 | 123 | 43.00 | 137 | CTD |
| 69 | 48 | 15.60 | 123 | 43.20 | 174 | CTD Ox |
| 70 | 48 | 19.20 | 123 | 43.20 | 154 | CTD |
| 71 | 48 | 22.20 | 123 | 59.40 | 115 | CTD |
| 72 | 48 | 18.60 | 124 | 4.00 | 192 | CTD Ox |
| 73 | 48 | 15.00 | 124 | 6.70 | 157 | CTD |
| 74 | 48 | 25.10 | 124 | 35.60 | 192 | CTD |
| 75 | 48 | 28.20 | 124 | 32.80 | 230 | CTD Ox |
| 76 | 48 | 31.40 | 124 | 30.00 | 93 | CTD |
| 101 | 48 | 25.40 | 124 | 45.14 | 143 | CTD |
| 102 | 48 | 30.00 | 124 | 44.00 | 260 | CTD Ox |
| 103 | 48 | 33.00 | 124 | 43.00 | 125 | CTD |
| 104 | 48 | 20.00 | 123 | 16.00 | 70 | CTD |
| 105 | 48 | 11.00 | 123 | 19.00 | 80 | CTD |
| ADC | 48 | 14.00 | 123 | 18.00 | 113 | CTD Ox |
| TM5 | 48 | 54.190 | 123 | 16.053 | 202 | CTD |
| 120 | 50 | 20.25 | 125 | 27.5 | 300 | CTD |
| 121 | 50 | 22.75 | 125 | 35.0 | 260 | CTD Ox |
| 122 | 50 | 22.0 | 125 | 43.0 | 220 | CTD |
| 123 | 50 | 23.30 | 125 | 54.0 | 220 | CTD |
| 124 | 50 | 26.50 | 126 | 1.0 | 210 | CTD |
| 125 | 50 | 28.0 | 126 | 5.0 | 260 | CTD |
| 126 | 50 | 29.50 | 126 | 18.0 | 350 | CTD Ox |
| 127 | 50 | 32.0 | 126 | 41.25 | 500 | CTD |