PACIFIC REGION CCG VESSEL CRUISE PLAN

DEPARTMENTS:  Fisheries and Oceans; Central Research Institute for the Electric Power Industry (CRIEPI, Japan); National Institute for Environmental Studies (NIES, Japan); University of B.C.

SCIENCE CRUISE NUMBER:	2002-30	 	SHIP’S PATROL NUMBER:  02-06

NAME OF SHIP/PLATFORM:  John P Tully

SURVEY AREA/AREA OF OPERATION:  NE Pacific Ocean, to 50N, 145 W; Hecate Strait area.

CRUISE OBJECTIVE[S]:  Survey water properties along Line P, look for the iron patch from July, return along Line P to Hecate Strait then sample in Rivers Inlet.

DATE:		FROM:	Aug 22 			TO:  Sep 16, 2002

SENIOR SCIENTIST[S]/CONTACT TEL. #’S:  Frank Whitney, 250 363-6816

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED:  15 to 17

| Chief Scientist | ## Frank Whitney |
| --- | --- |
| Male | Female |
| Marty Davelaar (IOS) | Wendy Richardson (IOS) |
| Tim Soutar (IOS) | Nes Sutherland (IOS) |
| Darren Tuele (IOS) | Cheryl Martin (UBC) |
| Bernard Minkley (IOS) | Julie Granger (UBC) |
| Takeshi Egashira (NIES) |  |
| Philippe Tortell (UBC) |  |
| Mike Bentley (CWS) |  |
| Jeff Christe, SFU student |  |
| Jun Nishioka (CRIEPI) |  |
| Takeshi Yoshimura (CRIEPI) |  |
| Keith Johnson (IOS) |  |

SHIP EQUIPMENT REQUIRED:

Seawater to Heli deck for incubators

Seawater supply to main lab and aft deck for sampling and net cleaning

Accurate Gyro (please check accuracy during cruise, contact Doug Yelland)

Heave compensator and tugger winch

Zodiac for sampling surface ocean

Crane to assist with mooring deployment

DECK MACHINERY REQUIRED:

[ATTACH DECK PLAN AT END OF DOCUMENT]

Winches and wire to support water sampling, net tows, mooring servicing, etc.

Deck plan to follow (from Tom Juhasz)

FISHING GEAR REQUIRED:	none

OTHER EQUIPMENT TO BE LOADED:

Mooring gear (anchors, floatation, hardware)

SPECIAL REQUIREMENTS:

[INCLUDE LAUNCH/SMALL BOAT REQUIREMENTS AND SPECIAL POWER REQUIREMENTS]

zodiac for transport of samples between ships at sea

440 v for lab trailer

seawater for incubators (heli deck)

DANGEROUS CHEMICALS:

GAS CYLINDERS:

- Nitrogen and air  – 8

ACIDS and Bases:

- Hydrochloric Acid, 20 L

- minor amounts of nitric, sulfuric and phosphoric acid, ammonium hydroxide

TOXIC:

- Mercuric chloride – 1 L saturated solution

- Sodium Azide – 500 g

- Formaldehyde – 2 L

- Glutaraldehyde – 1 L

- Oxalic acid – 500 g

FLAMMABLES:

- Acetone – 10L

- iso-propanol – 20 L

RADIOISOTOPES:

[INCLUDING CERTIFICATES]

- 14C sodium bicarbonate – 10 mCi

ANTICIPATED LOADING TIME:

1 day loading, 12 h offloading

LOGISTICS:

COMMENCE LOADING [DATE/TIME]:   Aug 22, 8 pm at IOS

SAILING [DATE/TIME]:   Aug 24, 10 am

EXPECTED OPERATIONS  PROFILE:   24 h

RETURNING [DATE/TIME]:   Sep 15

OFFLOADING: [DATE/TIME]:   Sep 15-16

SCIENTIFIC CREW CHANGES:   none

DATE		GENERAL AREA OF OPERATIONS

[LINES/MOORINGS/STATIONS]

Aug 23		Load

Aug 24		Depart, test cast in Saanich Inlet

Aug 25-Sep 6	Line P survey

Sep 7-10	Return leg, Line R

Sep 11-13	Hecate Strait, Rivers Inlet

Sep 14-15	Return to IOS

Sep 15-16	offload at IOS

PROPOSED CRUISE

ITINERARY:

N.B.: ALSO ATTACH LIST OF

STATIONS, MOORING

OPERATIONS, OR SURVEY LINES

Station List:

| St'n | Lat | (N) | Long |  | (W) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Saanich Inlet |  |  |  |  |  |  |  |
| S3 | 48 | 35.33 | 123 |  | 30.13 | Saanich Inlet test cast |  |
| Line P |  |  |  |  |  |  |  |
| JF01 | 48 | 16.00 | 123 |  | 30.00 | sail through |  |
| JF02 | 48 | 18.00 | 124 |  | 00.00 | sail through |  |
| JF03 | 48 | 27.00 | 124 |  | 30.00 | sail through |  |
| JF04 | 48 | 32.30 | 125 |  | 00.00 | sail through |  |
| P1 | 48 | 34.50 | 125 |  | 30.00 |  |  |
| P2 | 48 | 36.00 | 126 |  | 0.00 |  |  |
| P3 | 48 | 37.50 | 126 |  | 20.00 |  |  |
| P4 | 48 | 39.00 | 126 |  | 40.00 | 500 m mooring recover and redeploy |  |
| P5 | 48 | 41.60 | 127 |  | 10.00 |  |  |
| P6 | 48 | 44.60 | 127 |  | 40.00 |  |  |
| P7 | 48 | 46.60 | 128 |  | 10.00 |  |  |
| P8 | 48 | 49.00 | 128 |  | 40.00 |  |  |
| P9 | 48 | 51.40 | 129 |  | 10.00 |  |  |
| P10 | 48 | 53.60 | 129 |  | 40.00 |  |  |
| P11 | 48 | 56.00 | 130 |  | 10.00 |  |  |
| P12 | 48 | 58.20 | 130 |  | 40.00 |  |  |
| P13 | 49 | 2.60 | 131 |  | 40.00 |  |  |
| P14 | 49 | 7.40 | 132 |  | 40.00 |  |  |
| P15 | 49 | 12.00 | 133 |  | 40.00 |  |  |
| P16 | 49 | 17.00 | 134 |  | 40.00 |  |  |
| P17 | 49 | 21.00 | 135 |  | 40.00 |  |  |
| P18 | 49 | 26.00 | 136 |  | 40.00 |  |  |
| P19 | 49 | 30.00 | 137 |  | 40.00 |  |  |
| P20 | 49 | 34.00 | 138 |  | 40.00 |  |  |
| P21 | 49 | 38.00 | 139 |  | 40.00 |  |  |
| P22 | 49 | 42.00 | 140 |  | 40.00 |  |  |
| P23 | 49 | 46.00 | 141 |  | 40.00 |  |  |
| P24 | 49 | 50.20 | 142 |  | 40.00 |  |  |
| P25 | 50 | 0.00 | 143 |  | 36.30 |  |  |
| P35 | 50 | 0.00 | 144 |  | 18.20 |  |  |
| P26 | 50 | 0.00 | 145 |  | 0.00 | 4200 m moorings, recover and deploy |  |
| iron patch |  | locate and sample if possible, Argos drifter |  |  |  |  |  |
| Return leg |  |  |  |  |  |  |  |
| MP41 | 50 | 27.00 | 145 |  | 0.00 |  |  |
| MP32 | 50 | 54.00 | 145 |  | 0.00 |  |  |
| MP49 | 50 | 54.00 | 144 |  | 17.20 |  |  |
| MP33 | 50 | 54.00 | 143 |  | 34.50 |  |  |
| MR20 | 50 | 55.70 | 143 |  | 1.00 |  |  |
| MR19 | 50 | 58.00 | 142 |  | 20.00 |  |  |
| MR18 | 51 | 0.00 | 141 |  | 39.00 |  |  |
| MR17 | 51 | 2.00 | 140 |  | 56.00 |  |  |
| MR16 | 51 | 4.00 | 140 |  | 14.00 |  |  |
| MR15 | 51 | 6.00 | 139 |  | 30.50 |  |  |
| MR14 | 51 | 9.00 | 138 |  | 47.50 |  |  |
| MR13 | 51 | 11.00 | 138 |  | 6.00 |  |  |
| MR12 | 51 | 13.00 | 137 |  | 23.00 |  |  |
| MR11 | 51 | 15.00 | 136 |  | 40.30 |  |  |
| MR10 | 51 | 17.00 | 135 |  | 57.60 |  |  |
| MR09 | 51 | 19.00 | 135 |  | 15.00 |  |  |
| MR08 | 51 | 21.20 | 134 |  | 32.70 |  |  |
| MR07 | 51 | 23.50 | 133 |  | 49.60 |  |  |
| MR06 | 51 | 25.50 | 133 |  | 6.60 |  |  |
| MJ05 | 51 | 27.50 | 132 |  | 24.00 |  |  |
| MT1 | 51 | 30.00 | 131 |  | 40.00 | Moresby Trough section |  |
| MT2 | 51 | 35.00 | 130 |  | 55.00 |  |  |
| MT3 | 51 | 57.00 | 130 |  | 27.00 |  |  |
| MT4 | 52 | 14.35 | 130 |  | 19.00 |  |  |
| MT5 | 52 | 31.40 | 130 |  | 11.00 |  |  |
| MT6 | 52 | 46.00 | 130 |  | 0.00 |  |  |
| MT7 | 53 | 8.305 | 130 |  | 28.572 | 205 m, PGC mooring recovery |  |
| MT8 | 53 | 9.680 | 130 |  | 26.029 | 188 m, PGC mooring recovery |  |
| MT9 | 53 | 19.94 | 130 |  | 44.02 |  |  |
| MT10 | 53 | 37.00 | 130 |  | 45.00 |  |  |
| launch pick-up: |  |  |  |  |  |  |  |
| oyster trays, 53.4964 N, 130..6333 W |  |  |  |  |  |  |  |
| oyster bags, 53.4926 N, 130.6345 W |  |  |  |  |  |  |  |
| Hecate Line |  |  |  |  |  |  |  |  |
| HN16 | 53 | 07.00 |  | 131 | 33.50 |  |  |
| HN15 | 53 | 08.30 |  | 131 | 26.60 |  |  |
| HN14 | 53 | 09.00 |  | 131 | 21.50 |  |  |
| HN13 | 53 | 10.50 |  | 131 | 15.20 |  |  |
| HN12 | 53 | 11.00 |  | 131 | 09.40 |  |  |
| HN11 | 53 | 12.10 |  | 131 | 02.80 |  |  |
| HN10 | 53 | 13.00 |  | 130 | 56.90 |  |  |
| HN09 | 53 | 13.90 |  | 130 | 51.20 |  |  |
| HN08 | 53 | 14.90 |  | 130 | 45.30 |  |  |
| HN07 | 53 | 15.50 |  | 130 | 41.00 |  |  |
| HN06 | 53 | 16.30 |  | 130 | 37.40 |  |  |
| HN05 | 53 | 16.50 |  | 130 | 34.00 |  |  |
| HN04 | 53 | 17.30 |  | 130 | 29.60 |  |  |
| HN03 | 53 | 18.30 |  | 130 | 24.00 |  |  |
| HN02 | 53 | 19.20 |  | 130 | 18.10 |  |  |
| HN01 | 53 | 19.80 |  | 130 | 13.70 |  |  |
| SP4 | 52 | 2.478 |  | 129 | 25.385 | 196 m, PGC mooring recovery |  |
| SP5 | 51 | 21.00 |  | 128 | 46.80 |  |  |
| SS1 | 51 | 21.00 |  | 128 | 30.00 |  |  |
| SS2 | 51 | 21.00 |  | 128 | 15.00 |  |  |
| SS3 | 51 | 21.00 |  | 127 | 57.00 |  |  |
| SS4 | 51 | 25.00 |  | 127 | 50.00 |  |  |
| Rivers Inlet |  |  |  |  |  |  |  |
| RI 1 | 51 | 26.40 | 127 |  | 38.10 |  |  |
| RI 2 | 51 | 31.25 | 127 |  | 33.60 |  |  |
| RI 3 | 51 | 35.90 | 127 |  | 32.10 |  |  |
| RI 4 | 51 | 38.90 | 127 |  | 26.70 |  |  |
| RI 5 | 51 | 40.70 | 127 |  | 19.90 |  |  |
| RI 2 | 51 | 31.25 | 127 |  | 33.60 | Resample station |  |
| QC Sound stns |  |  |  |  |  |  |  |
| QCS1 | 50 | 40.00 | 126 |  | 46.3 |  |  |
| QCS2 | 50 | 46.6 | 127 |  | 2.3 |  |  |

CTD or rosette casts at most stations, moorings at P4, P26 and three Hecate Strait stations.  At P26, the mooring is 4200 m long, other moorings are a few hundred meters or less.

Clean sampling for trace metals at about 12 stations.  Please avoid maintenance operations that could produce metal dust (sanding and chipping).