Cruise Plan & Itinerary:

Cruise #IOS-2003-07 CCGS Vector   April 23 -  April 28, 2003

Area of Operation: Juan de Fuca Strait and Strait of Georgia

Summary of Objectives: CTD, bottle sampling.

Specific objectives:

- CTD/rosette along standard Juan de Fuca and Strait of Georgia lines (76 stations). The water from the rosette will be used for dissolved oxygen, nutrients and total organic carbon.

Chief Scientist: 	Patrick Cummins - phone 363-6553

Additional personnel:

|  | Sheila Toews (IOS) Sophia Johannessen(IOS) Bernard Minkley (IOS) Bob Page (IOS) Christina Wilson (UVIC) Michelle Li (Univ. of Alberta) |
| --- | --- |

Ship’s equipment required:

GPS positioning

Depth sounder

Loran C

Radar

Deck machinery required:

CTD/Rosette winch

Other equipment to be loaded:

Laboratory instruments and computers

CTD/rosette

Freezers

Provisional schedule:

Wednesday, April 23: Load the equipment at IOS.

Wednesday, April 23: When loading is completed and equipment tested, sail to the mouth of  Juan de Fuca Strait and start CTD stations. A first test station will be done in Saanich inlet near the Met buoy.

Wednesday - Monday (April 23-28): proceed with the list of stations.

Monday, April 28: Complete the stations in the northern Strait of Georgia. As soon as completed, sail back to Pat Bay and unload material.

Station list:

CTD/R Stations:

| Sta | Lat | Lat_mn | Lon | Lon_mn | Depth | ### Activity |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 49 | 20.30 | 124 | 12.10 | 247 | CTD |
| 2 | 49 | 24.10 | 124 | 9.30 | 289 | CTD Ox |
| 3 | 49 | 26.60 | 124 | 20.20 | 327 | CTD Ox |
| 4 | 49 | 24.50 | 124 | 22.10 | 344 | CTD |
| 5 | 49 | 27.40 | 124 | 30.80 | 315 | CTD |
| 6 | 49 | 30.60 | 124 | 27.80 | 192 | CTD Ox |
| 7 | 49 | 34.40 | 124 | 24.20 | 357 | CTD |
| 8 | 49 | 39.30 | 124 | 33.00 | 355 | CTD |
| 9 | 49 | 35.50 | 124 | 38.30 | 170 | CTD Ox |
| 10 | 49 | 40.70 | 124 | 47.30 | 95 | CTD |
| 11 | 49 | 42.40 | 124 | 43.40 | 289 | CTD |
| 12 | 49 | 43.60 | 124 | 40.80 | 357 | CTD Ox |
| 13 | 49 | 55.30 | 124 | 55.20 | 219 | CTD |
| 14 | 49 | 53.00 | 124 | 59.60 | 311 | CTD Ox |
| 15 | 49 | 51.60 | 125 | 1.60 | 143 | CTD |
| 16 | 49 | 57.70 | 125 | 8.80 | 146 | CTD Ox |
| 17 | 49 | 58.80 | 125 | 4.30 | 265 | CTD |
| 18 | 49 | 59.20 | 124 | 58.90 | 146 | CTD |
| 19 | 50 | 1.20 | 124 | 52.90 | 283 | CTD |
| 20 | 49 | 47.20 | 124 | 32.30 | 311 | CTD |
| 23 | 50 | 15.0 | 125 | 23.0 | 240 | CTD Ox |
| 22 | 49 | 40.20 | 124 | 16.30 | 358 | CTD |
| 21 | 50 | 2.0 | 125 | 13.6 | 72 | CTD |
| 24 | 49 | 30.30 | 124 | 6.00 | 430 | CTD |
| 25 | 49 | 27.70 | 124 | 7.50 | 320 | CTD |
| 26 | 49 | 14.30 | 123 | 50.80 | 256 | CTD |
| 27 | 49 | 19.10 | 123 | 48.00 | 347 | CTD Ox |
| 28 | 49 | 24.10 | 123 | 45.30 | 134 | CTD |
| 37 | 49 | 13.60 | 123 | 20.70 | 219 | CTD |
| 38 | 49 | 12.00 | 123 | 26.40 | 296 | CTD |
| 39 | 49 | 9.80 | 123 | 33.00 | 388 | CTD Ox |
| 40 | 49 | 8.60 | 123 | 36.80 | 146 | CTD |
| 41 | 49 | 3.30 | 123 | 22.30 | 247 | CTD |
| 42 | 49 | 1.80 | 123 | 26.20 | 326 | CTD Ox |
| 43 | 49 | 0.20 | 123 | 30.10 | 187 | CTD |
| 44 | 48 | 56.80 | 123 | 6.00 | 119 | CTD |
| 45 | 48 | 53.90 | 123 | 8.40 | 128 | CTD |
| 46 | 48 | 51.40 | 123 | 10.80 | 179 | CTD Ox |
| 47 | 48 | 49.30 | 123 | 6.20 | 188 | CTD |
| 48 | 48 | 51.70 | 123 | 3.20 | 220 | CTD |
| 49 | 48 | 55.00 | 122 | 59.60 | 132 | CTD |
| 50 | 48 | 57.70 | 122 | 56.10 | 26 | CTD |
| 51 | 48 | 46.70 | 122 | 51.60 | 155 | CTD |
| 52 | 48 | 38.90 | 122 | 43.30 | 91 | CTD |
| 53 | 48 | 33.20 | 122 | 45.00 | 73 | CTD |
| 54 | 48 | 26.60 | 122 | 44.30 | 77 | CTD |
| 56 | 48 | 46.40 | 123 | 1.60 | 214 | CTD Ox |
| 57 | 48 | 44.00 | 123 | 8.10 | 141 | CTD |
| 58 | 48 | 43.00 | 123 | 14.30 | 338 | CTD |
| 59 | 48 | 37.80 | 123 | 14.60 | 227 | CTD Ox |
| 60 | 48 | 33.90 | 123 | 12.80 | 298 | CTD |
| 61 | 48 | 29.20 | 123 | 9.20 | 274 | CTD |
| 62 | 48 | 22.80 | 123 | 2.60 | 150 | CTD Ox |
| 63 | 48 | 14.60 | 122 | 58.50 | 154 | CTD |
| 64 | 48 | 12.80 | 123 | 5.80 | 97 | CTD |
| 65 | 48 | 15.90 | 123 | 9.80 | 121 | CTD Ox |
| 66 | 48 | 19.30 | 123 | 14.10 | 104 | CTD |
| 67 | 48 | 22.80 | 123 | 18.10 | 106 | CTD |
| 68 | 48 | 12.20 | 123 | 43.00 | 137 | CTD |
| 69 | 48 | 15.60 | 123 | 43.20 | 174 | CTD Ox |
| 70 | 48 | 19.20 | 123 | 43.20 | 154 | CTD |
| 71 | 48 | 22.20 | 123 | 59.40 | 115 | CTD |
| 72 | 48 | 18.60 | 124 | 4.00 | 192 | CTD Ox |
| 73 | 48 | 15.00 | 124 | 6.70 | 157 | CTD |
| 74 | 48 | 25.10 | 124 | 35.60 | 192 | CTD |
| 75 | 48 | 28.20 | 124 | 32.80 | 230 | CTD Ox |
| 76 | 48 | 31.40 | 124 | 30.00 | 93 | CTD |
| 101 | 48 | 25.40 | 124 | 45.14 | 143 | CTD |
| 102 | 48 | 30.00 | 124 | 44.00 | 260 | CTD Ox |
| 103 | 48 | 33.00 | 124 | 43.00 | 125 | CTD |
| 104 | 48 | 20.00 | 123 | 18.00 | 70 | CTD |
| 105 | 48 | 11.00 | 123 | 19.00 | 80 | CTD |
| ADC | 48 | 14.00 | 123 | 18.00 | 113 | CTD Ox |
| SG2 | 49 | 1.43 | 123 | 23.97 | 270 | CTD |

SG3            49           17.0     123     48.0            413    CTD