EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2003-11

MISSION AREA: Line P, Station Papa, North-East Pacific

MISSION OBJECTIVE: Repeat hydrography section, deploy Argo floats, service moorings.

SHIP:  John P. Tully

DATE, FROM:  May 26 	TO:  June 23  2003

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  15 berths required

| Female | Male |
| --- | --- |
| Marie Robert | ## Doug Anderson |
| Wendy Richardson | Mike Arychuk |
| Michelle Li (UofA) | David Barclay |
| Nina Nemcek (UBC) | Magnus Eek |
| Bridget Watts | Nick Hall-Patch |
|  | Tim Soutar |
|  | David Timothy |
|  | Philippe Tortell |
|  | Darren Tuele |
|  | Svein Vagle |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab and heli-deck, heave compensator, tugger winch, Zodiac

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan, to follow.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.)

ANTICIPATED LOADING TIME:  1 day for scientific gear.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Sodium Azide – Mercuric Chloride – Methanol – Hexane – Acetone – Isopropyl Alcohol – Formaldehyde Solution – 14C Bicarbonate – Miscellaneous acids, reagents, and air tanks.

Station List:

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth m | St'n Time h | Sampling |
| --- | --- | --- | --- | --- | --- |
| Saanich Inlet |  |  |  |  |  |
| S3 | 48 35.6 | 123 30.0 | 225 | 3 | Rosette |
| Juan de Fuca Surface Samples |  |  |  |  |  |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | Underway |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | Underway |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | Underway |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | Underway |
| Line P CTD and water sampling survey |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD B-10 |
| P2 | 48 36.0 | 126 00.0 | 114 | 1 | Rosette B-10 |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD B-10 |
| P4 | 48 39.0 | 126 40.0 | 1300 | 6 | Rosette B-10, Bongo, Mooring |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD 1500 m |
| P6 | 48 44.6 | 127 40.0 | 2500 | 4 | CTD 2000 m, Argo |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD 1500 m |
| P8 | 48 49.0 | 128 40.0 | 2440 | 8 | Rosette 1500m, Bongo |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD 1500 m |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD 1500 m |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD 1500 m |
| P12 | 48 58.2 | 130 40.0 | 3300 | 8 | Rosette B-10, Bongo |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 | CTD 1500 m |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 | CTD 1500 m |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 | CTD 1500 m |
| P16 | 49 17.0 | 134 40.0 | 3550 | 8 | Rosette B-10, Bongo |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 | CTD 1500 m |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 | CTD 1500 m |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 | CTD 1500 m |
| Argo S | ~49 45.0 | 140 49.0 | ? | 6? | Recover Argo drifter |
| Argo 1 | 48 30.0 | 140 10.0 | ? | 2 | Rosette 2000m, Argo |
| P20 | 49 34.0 | 138 40.0 | 3890 | 8 | Rosette B-10, Bongo |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | CTD 1500 m |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 | CTD 1500 m |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 | CTD 1500 m |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 | CTD 1500 m |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | CTD 1500 m |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 | CTD 1500 m |
| P26 | 50 00.0 | 145 00.0 | 4250 | 5 days | Rosette, Bongo, Moorings |
| Argo 2 | 50 00.0 | 147 00.0 | ? | 2 | Ros 2000m, Bongo, Argo |
| New 1 | 51 00.0 | 146 00.0 | ? | 1.5 | CTD 1500m |
| Argo 3 | 52 00.0 | 147 00.0 | ? | 2 | Ros 2000m, Bongo, Argo |
| New 2 | 52 30.0 | 145 00.0 | ? | 1.5 | CTD 1500m |
| New 3 | 53 00.0 | 143 00.0 | ? | 1.5 | CTD 1500m |
| Argo 4 | 53 30.0 | 141 00.0 | ? | 2 | Ros 2000m, Bongo, Argo |
| New 4 | 53 30.0 | 139 30.0 | ? | 1.5 | CTD 1500m |
| Argo 5 | 53 30.0 | 138 00.0 | ? | 2 | Ros 2000m, Bongo, Argo |
| New 5 | 53 30.0 | 136 30.0 | ? | 1.5 | CTD 1500m |
| Argo 6 | 53 30.0 | 135 00.0 | ~2900 | 2 | Ros 2000m, Bongo, Argo |
| New 6 | 53 30.0 | 134 30.0 | ~2850 | 1.5 | CTD 1500m |
| New 7 | 53 30.0 | 134 00.0 | ~2750 | 1.5 | CTD 1500m |
| New 8 | 53 30.0 | 133 30.0 | ~2400 | 1.5 | CTD 1500m |
| New 9 | 53 30.0 | 133 06.0 | ~200 | 0.5 | CTD to bottom |
| Shelf | 51 00.0 | 129 55 | 1500 | 1.5 | Rosette 1000 m |
| SP5 | 51 21.0 | 128 47 | 225 | 1 | Rosette B-10 |
| CC | 51 25.2 | 127 49.8 | ~135 | 1 | Rosette B-10 |
| RI1 | 51 26.4 | 127 38.1 | 327 | 1 | Rosette,B-10 |
| RI2 | 51 31.25 | 127 33.6 | 322 | 0.5 | CTD B-10 |
| RI3 | 51 35.9 | 127 32.1 | 316 | 0.5 | CTD B-10 |
| RI4 | 51 38.9 | 127 26.7 | 294 | 1 | Rosette B-10 |
| RI5 | 51 40.7 | 127 19.9 | 194 | 0.5 | CTD B-10 |
| Sm 1 | 51 18.7 | 127 29.9 | 208 | 0.5 | CTD B-10 |
| Sm 2 | 51 18.0 | 127 22.1 | 364 | 0.5 | CTD B-10 |
| Sm 3 | 51 18.5 | 127 14.6 | 315 | 0.5 | CTD B-10 |
| Sm 4 | 51 21.6 | 127 09.0 | 179 | 1 | Rosette B-10 |
| Sm 5 | 51 21.3 | 127 06.2 | ? | 0.5 | CTD B-10 |

Itinerary

May 26  	Load at IOS.

May 27 1300  	Depart for a test station in Saanich Inlet, then proceed towards Line P.

(Depart as soon as the Rosette/CTD gear is ready and working. This is VERY important in order to be on site ArgoS on time to recover Argo drifter.)

May 28  	Sample Line P stations en route to Stn Papa.

June 1	Depart (from P19?) to go pick up Argo float 4900116 (station Argo S), near P22. Then deploy Argo float at station Argo 1.

June 2		Go back to sampling Line P

June 3-4	Arrive at Station Papa. Spend 5 days at Papa, doing mooring work and deploying float at station Argo 2.

June 9	Proceeds towards station New 1

June 17 	Start Rivers Inlet sampling

June 20	Return to IOS and off-loading.

### Cruise track