Cruise Plan & Itinerary:

Cruise #IOS-2003-29 CCGS Vector   September 2 -  September 6, 2003

Area of Operation: Juan de Fuca Strait and Strait of Georgia

Summary of Objectives: CTD, bottle sampling.

Specific objectives:

- CTD/rosette along standard Juan de Fuca and Strait of Georgia lines (76 stations). The water from the rosette will be used for dissolved oxygen, nutrients and total organic carbon.

Chief Scientist: 	Diane Masson - phone 363-6521

Additional personnel:

|  | Doug Anderson (IOS) Sophia Johannessen(IOS) Edmand Fok (IOS) Lizette Beauchemin (IOS) Christina Wilson (UVIC) |
| --- | --- |

Ship’s equipment required:

GPS positioning

Depth sounder

Loran C

Radar

Deck machinery required:

CTD/Rosette winch

Other equipment to be loaded:

Laboratory instruments and computers

CTD/rosette

Freezers

Provisional schedule:

Tuesday, September 2: Load the equipment at IOS.

Tuesday, September 2: When loading is completed and equipment tested, sail to the mouth of  Juan de Fuca Strait and start CTD stations. A first test station will be done in Saanich inlet near the Met buoy.

Tuesday - Saturday (September 2-6): proceed with the list of stations. Because we sample nutrients, discharges from the ship should be on hold while on station.

Saturday, September 6: Complete the stations in the northern Strait of Georgia. As soon as completed, sail back to Pat Bay and unload material.

Station list:

CTD/R Stations:

| Sta | Lat | Lat_mn | Lon | Lon_mn | Depth | ### Activity |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 49 | 20.30 | 124 | 12.10 | 247 | CTD |
| 2 | 49 | 24.10 | 124 | 9.30 | 289 | CTD Ox |
| 3 | 49 | 26.60 | 124 | 20.20 | 327 | CTD Ox |
| 4 | 49 | 24.50 | 124 | 22.10 | 344 | CTD |
| 5 | 49 | 27.40 | 124 | 30.80 | 315 | CTD |
| 6 | 49 | 30.60 | 124 | 27.80 | 192 | CTD Ox |
| 7 | 49 | 34.40 | 124 | 24.20 | 357 | CTD |
| 8 | 49 | 39.30 | 124 | 33.00 | 355 | CTD |
| 9 | 49 | 35.50 | 124 | 38.30 | 170 | CTD Ox |
| 10 | 49 | 40.70 | 124 | 47.30 | 95 | CTD |
| 11 | 49 | 42.40 | 124 | 43.40 | 289 | CTD |
| 12 | 49 | 43.60 | 124 | 40.80 | 357 | CTD Ox |
| 13 | 49 | 55.30 | 124 | 55.20 | 219 | CTD |
| 14 | 49 | 53.00 | 124 | 59.60 | 311 | CTD Ox |
| 15 | 49 | 51.60 | 125 | 1.60 | 143 | CTD |
| 16 | 49 | 57.70 | 125 | 8.80 | 146 | CTD Ox |
| 17 | 49 | 58.80 | 125 | 4.30 | 265 | CTD |
| 18 | 49 | 59.20 | 124 | 58.90 | 146 | CTD |
| 19 | 50 | 1.20 | 124 | 52.90 | 283 | CTD |
| 20 | 49 | 47.20 | 124 | 32.30 | 311 | CTD |
| 23 | 50 | 15.0 | 125 | 23.0 | 240 | CTD Ox |
| 22 | 49 | 40.20 | 124 | 16.30 | 358 | CTD |
| 21 | 50 | 2.0 | 125 | 13.6 | 72 | CTD |
| 24 | 49 | 30.30 | 124 | 6.00 | 430 | CTD |
| 25 | 49 | 27.70 | 124 | 7.50 | 320 | CTD |
| 26 | 49 | 14.30 | 123 | 50.80 | 256 | CTD |
| 27 | 49 | 19.10 | 123 | 48.00 | 347 | CTD Ox |
| 28 | 49 | 24.10 | 123 | 45.30 | 134 | CTD |
| 37 | 49 | 13.60 | 123 | 20.70 | 219 | CTD |
| 38 | 49 | 12.00 | 123 | 26.40 | 296 | CTD |
| 39 | 49 | 9.80 | 123 | 33.00 | 388 | CTD Ox |
| 40 | 49 | 8.60 | 123 | 36.80 | 146 | CTD |
| 41 | 49 | 3.30 | 123 | 22.30 | 247 | CTD |
| 42 | 49 | 1.80 | 123 | 26.20 | 326 | CTD Ox |
| 43 | 49 | 0.20 | 123 | 30.10 | 187 | CTD |
| 44 | 48 | 56.80 | 123 | 6.00 | 119 | CTD |
| 45 | 48 | 53.90 | 123 | 8.40 | 128 | CTD |
| 46 | 48 | 51.40 | 123 | 10.80 | 179 | CTD Ox |
| 47 | 48 | 49.30 | 123 | 6.20 | 188 | CTD |
| 48 | 48 | 51.70 | 123 | 3.20 | 220 | CTD |
| 49 | 48 | 55.00 | 122 | 59.60 | 132 | CTD |
| 50 | 48 | 57.70 | 122 | 56.10 | 26 | CTD |
| 51 | 48 | 46.70 | 122 | 51.60 | 155 | CTD |
| 52 | 48 | 38.90 | 122 | 43.30 | 91 | CTD |
| 53 | 48 | 33.20 | 122 | 45.00 | 73 | CTD |
| 54 | 48 | 26.60 | 122 | 44.30 | 77 | CTD |
| 56 | 48 | 46.40 | 123 | 1.60 | 214 | CTD Ox |
| 57 | 48 | 44.00 | 123 | 8.10 | 141 | CTD |
| 58 | 48 | 43.00 | 123 | 14.30 | 338 | CTD |
| 59 | 48 | 37.80 | 123 | 14.60 | 227 | CTD Ox |
| 60 | 48 | 33.90 | 123 | 12.80 | 298 | CTD |
| 61 | 48 | 29.20 | 123 | 9.20 | 274 | CTD |
| 62 | 48 | 22.80 | 123 | 2.60 | 150 | CTD Ox |
| 63 | 48 | 14.60 | 122 | 58.50 | 154 | CTD |
| 64 | 48 | 12.80 | 123 | 5.80 | 97 | CTD |
| 65 | 48 | 15.90 | 123 | 9.80 | 121 | CTD Ox |
| 66 | 48 | 19.30 | 123 | 14.10 | 104 | CTD |
| 67 | 48 | 22.80 | 123 | 18.10 | 106 | CTD |
| 68 | 48 | 12.20 | 123 | 43.00 | 137 | CTD |
| 69 | 48 | 15.60 | 123 | 43.20 | 174 | CTD Ox |
| 70 | 48 | 19.20 | 123 | 43.20 | 154 | CTD |
| 71 | 48 | 22.20 | 123 | 59.40 | 115 | CTD |
| 72 | 48 | 18.60 | 124 | 4.00 | 192 | CTD Ox |
| 73 | 48 | 15.00 | 124 | 6.70 | 157 | CTD |
| 74 | 48 | 25.10 | 124 | 35.60 | 192 | CTD |
| 75 | 48 | 28.20 | 124 | 32.80 | 230 | CTD Ox |
| 76 | 48 | 31.40 | 124 | 30.00 | 93 | CTD |
| 101 | 48 | 25.40 | 124 | 45.14 | 143 | CTD |
| 102 | 48 | 30.00 | 124 | 44.00 | 260 | CTD Ox |
| 103 | 48 | 33.00 | 124 | 43.00 | 125 | CTD |
| 104 | 48 | 20.00 | 123 | 18.00 | 70 | CTD |
| 105 | 48 | 11.00 | 123 | 19.00 | 80 | CTD |
| ADC | 48 | 14.00 | 123 | 18.00 | 113 | CTD Ox |
| SG2 | 49 | 1.43 | 123 | 23.97 | 270 | CTD |

SG3            49           17.0     123     48.0            413    CTD