EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2004-05

MISSION AREA: Line P, Station Papa, North-East Pacific

MISSION OBJECTIVE: Repeat hydrography section, try to recover an Argo float.

SHIP:  John P. Tully

DATE, FROM:  Feb 9 	TO:  Feb 27, 2004

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  9 berths required

| Female | Male |
| --- | --- |
| Marie Robert | Andrew Macdonald |
| Sheila Toews | ## Doug Anderson |
| Stephanie King | ## Darryl Hodgson |
| Wendy Richardson |  |
| Nes Sutherland |  |
| Alice Ewing |  |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab, heave compensator, tugger winch, Zodiac or 733

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan, to follow.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.)

ANTICIPATED LOADING TIME:  1.5 day for scientific gear.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Potassium Carbonate – Hydrochloric Acid – Ammonium Hydroxyde – Hydrogen Peroxyde – Formic Acid – Sulfuric Acid – Phosphoric Acid – Oxalic Acid – 14C – Sodium Thiosulfate – Isopropyl Alcohol – Formaldehyde Solution – Manganous Chloride – Alkaline Iodide – Potassium Iodate

Station List:

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth m | St'n Time h | Sampling |
| --- | --- | --- | --- | --- | --- |
| Saanich Inlet |  |  |  |  |  |
| S3 | 48 35.6 | 123 30.0 | 225 | 3 | 2 Rosette casts |
| Victoria mooring |  |  |  |  |  |
| #1 | 48 17.8 | 123 20.9 | 110 | 1 h | Deploy mooring |
| OR #2 | 48 19.7 | 123 12.7 | 100 | 1 h | Deploy mooring |
| Juan de Fuca Surface Samples |  |  |  |  |  |
| JF1 | 48 16.0 | 123 30.0 | 150 | 0 | underway |
| JF2 | 48 18.0 | 124 00.0 | 180 | 0 | underway |
| JF3 | 48 27.0 | 124 30.0 | 230 | 0 | underway |
| JF4 | 48 32.3 | 125 00.0 | 60 | 0 | underway |
| Line P CTD and water sampling survey |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD, B-10 |
| P2 | 48 36.0 | 126 00.0 | 114 | 1 | Rosette, Bongo |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD, B-10 |
| P4 | 48 39.0 | 126 40.0 | 1300 | 6 | Rosette, Bongo |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD, 2000 m |
| P6 | 48 44.6 | 127 40.0 | 2500 | 1.5 | CTD, 2000 m |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD, 2000 m |
| P8 | 48 49.0 | 128 40.0 | 2440 | 8 | Rosette (2000m), Bongo |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD, 2000 m |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD, 2000 m |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD, 2000 m |
| P12 | 48 58.2 | 130 40.0 | 3300 | 8 | Rosette, Bongo |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 | CTD, 2000 m |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 | CTD, 2000 m |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 | CTD, 2000 m |
| P16 | 49 17.0 | 134 40.0 | 3550 | 8 | Rosette, Bongo |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 | CTD, 2000 m |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 | CTD, 2000 m |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 | CTD, 2000 m |
| P20 | 49 34.0 | 138 40.0 | 3890 | 8 | Rosette, Bongo |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | CTD, 2000 m |
| Argo** | 48°05.00?? | 140°00.00?? |  | 8 | Recover Argo float, CTD 2000m |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 | CTD, 2000 m |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 | CTD, 2000 m |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 | CTD, 2000 m |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | CTD, 2000 m |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 | CTD, 2000 m |
| P26 | 50 00.0 | 145 00.0 | 4250 | 10 | Rosette, Bongo, PP exp. |
| P41 | 50 27.0 | 145 00.0 | 4275 | 1.5 | CTD, 2000 m |
| P32 | 50 54.0 | 145 00.0 | 4275 | 1.5 | CTD, 2000 m |
| P49 | 50 54.0 | 144 17.2 | 3975 | 1.5 | CTD, 2000 m |
| P33 | 50 54.0 | 143 34.5 | 3430 | 1.5 | CTD, 2000 m |
| R20 | 50 55.7 | 143 01.0 | 3620 | 1.5 | CTD, 2000 m |
| R19 | 50 58.0 | 142 20.0 | 3930 | 1.5 | CTD, 2000 m |
| R18 | 51 00.0 | 141 39.0 | 3900 | 1.5 | CTD, 2000 m |
| R17 | 51 02.0 | 140 56.0 | 3910 | 1.5 | CTD, 2000 m |
| R16 | 51 04.0 | 140 14.0 | 3815 | 2.5 | Rosette, Bongo |
| R15 | 51 06.0 | 139 30.5 | 3075 | 1.5 | CTD, 2000 m |
| R14 | 51 09.0 | 138 47.5 | 2910 | 1.5 | CTD, 2000 m |
| R13 | 51 11.0 | 138 06.0 | 3680 | 1.5 | CTD, 2000 m |
| R12 | 51 13.0 | 137 23.0 | 3670 | 1.5 | CTD, 2000 m |
| R11 | 51 15.0 | 136 40.3 | 3655 | 1.5 | CTD, 2000 m |
| R10 | 51 17.0 | 135 57.6 | 3660 | 1.5 | CTD, 2000 m |
| R9 | 51 19.0 | 135 15.0 | 3520 | 2.5 | Rosette, Bongo |
| R8 | 51 21.2 | 134 32.7 | 3370 | 1.5 | CTD, 2000 m |
| R7 | 51 23.5 | 133 49.6 | 3175 | 1.5 | CTD, 2000 m |
| R6 | 51 25.5 | 133 06.6 | 2985 | 1.5 | CTD, 2000 m |
| New 1 | 51 20.0 | 132 00.0 |  | 2.5 | Rosette, Bongo |
| New 2 | 51 15.0 | 131 00.0 |  | 1.5 | CTD, 2000 m |
| SS1 | 51 08.0 | 129 53.5 | 1395 | 1.5 | Rosette, Bongo |
| SS3 | 51 14.5 | 129 21.0 | 295 | 1.0 | Rosette, Bongo |
| SS5 | 51 28.0 | 128 30.0 | 201 | 1.0 | Rosette, Bongo |
| SS7 | 51 24.8 | 127 47.5 | 125 | 1.0 | Rosette, Bongo |
| RI1 | 51 26.4 | 127 38.1 | 327 | 1.0 | Rosette B-2 |
| RI2 | 51 31.25 | 127 33.6 | 322 | 0.5 | CTD B-2 |
| RI3 | 51 35.9 | 127 32.1 | 316 | 0.5 | CTD B-2 |
| RI4 | 51 38.9 | 127 26.7 | 294 | 1.0 | Rosette B-2 |
| RI5 | 51 40.7 | 127 19.9 | 194 | 0.5 | CTD B-2 |
| Sm 1 | 51 18.7 | 127 29.9 | 208 | 0.5 | CTD B-2 |
| Sm 2 | 51 18.0 | 127 22.1 | 364 | 0.5 | CTD B-2 |
| Sm 3 | 51 18.5 | 127 14.6 | 315 | 0.5 | CTD B-2 |
| Sm 4 | 51 21.6 | 127 09.0 | 179 | 1.0 | Rosette B-2 |
| Sm 5 | 51 21.3 | 127 06.2 | ? | 0.5 | CTD B-2 |

** the position of the float will be better known on February 9th.

Itinerary

Feb 9	 	Load at IOS.

Feb 10, 1300 	Test the CTD/Rosette in the water at the dock, then depart for a test station in Saanich Inlet, then proceed towards Line P.

(Depart as soon as the Rosette/CTD gear is ready and working)

Feb 16 	Try to recover the Argo float 4900116

Feb 19		Depart Station Papa and start Line R

Feb 23		Do Rivers Inlet

Feb 24		Do Smith Inlet

Feb 26	Back to Pat Bay and offload (lots of the gear stays on board for Peña's cruise, leaving Mar 1).

### Cruise track

Tasks

Sheila Toews		Watch, Oxygen

Stephanie King	Watch, Chlorophyll

Doug Anderson	Watch, CTD/Rosette, Cables Indentification, Thermosalinograph, Salinity

Andrew Macdonald	Watch, pCO2 systems

Wendy Richardson	Nutrients, Help with sampling carbonates

Nes Sutherland	Iron, Help with sampling carbonates

Alice Erwin		Bird & Mammal Observer

Marie Robert		Watch, Data, Help with sampling carbonates