PACIFIC REGION CCG VESSEL CRUISE PLAN

DEPARTMENTS:    DFO – STAD/OSAP

SCIENCE CRUISE NUMBER:	2004-06	 	SHIP’S PATROL NUMBER:

NAME OF SHIP/PLATFORM:   W.E. RICKER

SURVEY AREA/AREA OF OPERATION:

Strait of Georgia and mainland inlets; Queen Charlotte Sound, Hecate Strait

CRUISE OBJECTIVE[S]:

Leg 1:

- Examine the distribution and abundance of Pacific hake and plankton in the Strait of Georgia and mainland inlets using acoustics.

- Conduct midwater trawls and bongo tows to identify acoustic sign and provide biological samples of hake, incidental catch, and plankton.

- Collect synoptic oceanographic data (CTD and ADCP) to relate to distribution of hake and zooplankton.

DATE:		FROM:	 March 2			TO: March 13

Leg 2:

- Conduct bottom trawling for catch and release tagging operations of large skate in Hecate Strait and Queen Charlotte Sound to examine stock discrimination of species in the study area.

- Conduct biological sampling of skate and incidental catch.

DATE:		FROM:	 March 13			TO: March 30

SENIOR SCIENTIST[S]/CONTACT TEL. #’S:

Ken Cooke (250) 756-7125 (Leg 1)

Sandy McFarlane (250) 756-7052 (Leg 2)

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED: 10

MALE [NAMES] Leg1

Ken Cooke (Mar 2-13) SIC Leg 1		Bill Andrews (Mar 3-13)

John Holmes (Mar 3-8)			Steve Romaine (Mar 3-13)

Matt Thompson (Mar 3-13)		Tom Therriault (Mar 3-8)

Dennis Sodeberg (Mar 10-13) (possible)	Brian West (Mar 8-13) CG (possible)

Andreas Winters (Mar 8-13)		Laurier Fleet (Mar 8-10) (possible)

Brian Kriska (Mar 3-13)

FEMALE [NAMES] Leg 1

Kristen Daniel (Mar 3-13)			Vanessa Hodes (Mar 3-13)

IOS CTD Tech (Mar 3-13)

MALE [NAMES] Leg2

Sandy McFarlane (Mar 13-30) SIC Leg 2

FEMALE [NAMES] Leg 2

Jackie King (Mar 13-30)			PBS Bio tech (Mar 13-30)

SHIP EQUIPMENT REQUIRED:

Fishing sounders and plotters

Scientific freezers

EK500 and associated transducers

Simrad ITI trawl mensuration sensors

Simrad FS20/25 and Wesmar TCS770 trawl sonars

DECK MACHINERY REQUIRED: [ATTACH DECK PLAN AT END OF DOCUMENT]

Midship oceanographic winch and stern HIAB for bongo

Starboard hydrographic winch for CTD

Main trawl winches , net drums, fish hopper conveyor belts and fish disposal system.

FISHING GEAR REQUIRED: [INDICATE NET TYPE/TYPES]

- midwater trawl (Groundfish)

- bottom trawl (Groundfish)

OTHER EQUIPMENT TO BE LOADED:

- Bongo

SPECIAL REQUIREMENTS:

[INCLUDE LAUNCH/SMALL BOAT

REQUIREMENTS AND SPECIAL POWER REQUIREMENTS]

DANGEROUS CHEMICALS: [INCLUDING MSDS/WHMIS LABELS]

GAS CYLINDERS:

ACIDS:

TOXIC:

FLAMMABLES: 10 gal. formaldehyde

RADIOISOTOPES: [INCLUDING CERTIFICATES]

ANTICIPATED LOADING TIME: ½ day

LOGISTICS:

COMMENCE LOADING [DATE/TIME]: March 2 0730

SAILING [DATE/TIME]: March 3 1400

EXPECTED OPERATIONS  PROFILE: [24 HR./12 HR/OTHER]

12 hr acoustics/fishing (day) 6 hr CTD/Bongo (night)

RETURNING [DATE/TIME]: PBS March 13 1600; departing 1630 for QCS

OFFLOADING: [DATE/TIME]: PBS March 30 0800-1200

SCIENTIFIC CREW CHANGES: [DATES/TIMES/LOCATIONS]

March 8 2000 drop-off; return to survey ops (Departure Bay)

March 13 1600 change Leg 1/Leg 2; dockside PBS; 2000 return survey ops

PROPOSED CRUISE

ITINERARY: N.B.: ALSO ATTACH LIST OFSTATIONS, MOORING OPERATIONS, OR SURVEY LINES IDENTIFYING EXACT POSITIONS. THIS LIST CAN BE ATTACHED TO END OF

DOCUMENT.

| DATE | OPERATION/EVENT |
| --- | --- |
| March 2 | Load at PBS. systems/gear check. |
| March 3-12 | Depart PBS in afternoon for system calibration, Departure Bay; after completion begin survey ops in Strait of Georgia and mainland inlets. Possible night ops for CTD and plankton sampling. |
| March 8 | Science crew transfer at anchor Departure Bay. |
| March 13-14 | End Leg 1, start Leg 2; Science crew change 1600 at PBS; Depart 2000 for skate study area (QCSound and Hecate Strait) |
| March 15-28 | Conduct bottom trawl/tagging survey ops QCS and Hecate Strait |
| March 29-30 | In transit to PBS; arrive PBS 0800 March 30 |
| March 30 | Offload PBS 0800-1200 |

Fig1. Proposed Leg 1 Survey Area; Strait of Georgia; Jervis Inlet

Fig2. Leg 2 Survey Area (shaded region); Queen Charlotte Sound, Hecate Strait

NOTE: cruise track shown not applicable to this survey