EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2004-10				CCG PATROL NO: 04-03

MISSION AREA: Line P, Station Papa, North-East Pacific, Rivers & Smith Inlets

MISSION OBJECTIVE: Repeat hydrography section, service moorings.

SHIP:  John P. Tully

DATE, FROM:  ~June 1 	TO:  June 21  2004

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  17 berths required

| Female | Male |
| --- | --- |
| Janet Barwell-Clarke | Mike Arychuk |
| Cheryl Martin (UBC) | Jean Lachapelle |
| Nina Nemcek (UBC) | Ken Morgan |
| Lindsay Richier (UVic) | Nick Hall-Patch |
| Marie Robert | Tim Soutar |
| Sheila Toews | David Timothy |
| Wendy Wiggins | Philippe Tortell |
|  | Darren Tuele |
|  | Svein Vagle |
|  | Doug Yelland |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab and heli-deck, heave compensator, tugger winch, Zodiac

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan, to follow.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.), mooring gear, containter.

ANTICIPATED LOADING TIME:  already loaded prior to Mackas cruise 2004-09.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Sodium Azide – Mercuric Chloride – Methanol – Hexane – Acetone – Isopropyl Alcohol – Formaldehyde Solution – 14C Bicarbonate – Miscellaneous acids, reagents, and air tanks.

More complete list to follow.

Station List:

| Station | Latitude deg min N | Longitude deg min W | Bottom Depth m | St'n Time h | Sampling |
| --- | --- | --- | --- | --- | --- |
| Line P CTD and water sampling survey |  |  |  |  |  |
| P1 | 48 34.5 | 125 30.0 | 120 | 0.5 | CTD B-10 |
| P2 | 48 36.0 | 126 00.0 | 114 | 1 | Rosette B-10 |
| P3 | 48 37.5 | 126 20.0 | 730 | 1 | CTD B-10 |
| P4 | 48 39.0 | 126 40.0 | 1300 | 10.0 | Rosette B-10, Bongo, Mooring |
| P5 | 48 41.5 | 127 10.0 | 2100 | 1.5 | CTD 2000 m |
| P6 | 48 44.6 | 127 40.0 | 2500 | 1.5 | CTD 2000 m |
| P7 | 48 46.6 | 128 10.0 | 2450 | 1.5 | CTD 2000 m |
| P8 | 48 49.0 | 128 40.0 | 2440 | 2.0 | Rosette 2000 m, Bongo |
| P9 | 48 51.4 | 129 10.0 | 2340 | 1.5 | CTD 2000 m |
| P10 | 48 53.6 | 129 40.0 | 2660 | 1.5 | CTD 2000 m |
| P11 | 48 56.0 | 130 10.0 | 2700 | 1.5 | CTD 2000 m |
| P12 | 48 58.2 | 130 40.0 | 3300 | 6.0 | Rosette B-10, Bongo |
| P13 | 49 02.6 | 131 40.0 | 2875 | 1.5 | CTD 2000 m |
| P14 | 49 07.4 | 132 40.0 | 3275 | 1.5 | CTD 2000 m |
| PATC3 | 49°35.172 | 132°45.552 | 300 |  | Mooring |
| P15 | 49 12.0 | 133 40.0 | 3200 | 1.5 | CTD 2000 m |
| P16 | 49 17.0 | 134 40.0 | 3550 | 6.0 | Rosette B-10, Bongo |
| P17 | 49 21.0 | 135 40.0 | 3200 | 1.5 | CTD 2000 m |
| P18 | 49 26.0 | 136 40.0 | 3775 | 1.5 | CTD 2000 m |
| P19 | 49 30.0 | 137 40.0 | 3850 | 1.5 | CTD 2000 m |
| P20 | 49 34.0 | 138 40.0 | 3890 | 6.0 | Rosette B-10, Bongo |
| P21 | 49 38.0 | 139 40.0 | 3840 | 1.5 | CTD 2000 m |
| P22 | 49 42.0 | 140 40.0 | 3880 | 1.5 | CTD 2000 m |
| P23 | 49 46.0 | 141 40.0 | 3970 | 1.5 | CTD 2000 m |
| P24 | 49 50.2 | 142 40.0 | 3910 | 1.5 | CTD 2000 m |
| P25 | 50 00.0 | 143 36.3 | 3890 | 1.5 | CTD 2000 m |
| P35 | 50 00.0 | 144 18.2 | 4170 | 1.5 | CTD 2000 m |
| P26 | 50 00.0 | 145 00.0 | 4250 | 5 days | Rosette, Bongo, Moorings |
| West of P26 |  |  |  |  | CTD 2000m, Argo |
| P41 | 50 27.00 | 145 00.00 | 4270 | 1.5 | CTD 2000 m |
| P32 | 50 54.00 | 145 00.00 | 4270 | 1.5 | CTD 2000 m |
| P49 | 50 54.00 | 144 17.20 |  | 1.5 | CTD 2000 m |
| P33 | 50 54.00 | 143 35.50 | 3660 | 2.0 | Rosette 2000m, Argo |
| R20 | 50 55.70 | 143 01.00 | 3620 | 1.5 | CTD 2000 m |
| R19 | 50 58.00 | 142 20.00 | 3930 | 1.5 | CTD 2000 m |
| R18 | 51 00.00 | 141 39.00 | 3900 | 1.5 | CTD 2000 m |
| R17 | 51 02.00 | 140 56.00 | 3900 | 2.0 | Rosette 2000m |
| R16 | 51 04.00 | 140 14.00 | 3800 | 1.5 | CTD 2000 m |
| R15 | 51 06.00 | 139 30.50 | 3000 | 1.5 | CTD 2000 m |

| R14 | 51 09.00 | 138 47.50 | 2910 | 1.5 | CTD 2000 m |
| --- | --- | --- | --- | --- | --- |
| R13 | 51 11.00 | 138 06.00 | 3680 | 2.0 | Rosette 2000m, Argo |
| R12 | 51 13.00 | 137 23.00 | 3670 | 1.5 | CTD 2000 m |
| R11 | 51 15.00 | 136 40.30 | 3650 | 1.5 | CTD 2000 m |
| R10 | 51 17.00 | 135 57.60 | 3660 | 1.5 | CTD 2000 m |
| R9 | 51 19.00 | 135 15.00 | 3515 | 2.0 | Rosette B-10 |
| R8 | 51 21.20 | 134 32.70 | 3370 | 1.5 | CTD 2000 m |
| R7 | 51 23.50 | 133 49.60 | 3200 | 1.5 | CTD 2000 m |
| Argo | ~ 52 00.00 | ~ 134 00.00 |  |  | CTD to 2000m, Argo |
| Eddies | ~ 52 15.00 | ~ 133 45.00 |  | 2 days? |  |
| R6 | 51 25.50 | 133 06.60 | 3000 | 1.5 | CTD 2000 m |
| J5 | 51 27.50 | 132 24.00 | 2765 | 1.5 | CTD 2000 m |
| SS1 | 51 30.00 | 131 40.00 | 1395 | 1.5 | Rosette B-10 |
| SS2 | 51 15.00 | 130 40.00 | 490 | 1.0 | Rosette B-10 |
| PATC1 | 50°57.496 | 129°59.609 | 2105 |  | Mooring recovery |
| SS3 | 51 00.00 | 129 42.00 | 295 | 1.0 | Rosette B-10 |
| SS4 | 51 12.00 | 129 21.00 | 240 | 1.0 | Rosette B-10 |
| SS5 | 51 21.00 | 129 00.00 | 200 | 1.0 | Rosette B-10 |
| SS6 | 51 28.00 | 128 30.00 | 160 | 1.0 | Rosette B-10 |
| SS7 | 51 19.50 | 128 00.00 | 125 | 1.0 | Rosette B-10 |
| SS8 | 51 24.87 | 127 47.32 |  |  | Rosette B-10 |
| CC | 51 25.2 | 127 49.8 | ~135 | 1.0 | Rosette B-10 |
| RI1 | 51 26.4 | 127 38.1 | 327 | 1.0 | Rosette,B-10 |
| RI2 | 51 31.25 | 127 33.6 | 322 | 0.5 | CTD B-10 |
| RI3 | 51 35.9 | 127 32.1 | 316 | 0.5 | CTD B-10 |
| RI4 | 51 38.9 | 127 26.7 | 294 | 1.0 | Rosette B-10 |
| RI5 | 51 40.7 | 127 19.9 | 194 | 0.5 | CTD B-10 |
| Sm 1 | 51 18.7 | 127 29.9 | 208 | 0.5 | CTD B-10 |
| Sm 2 | 51 18.0 | 127 22.1 | 364 | 0.5 | CTD B-10 |
| Sm 3 | 51 18.5 | 127 14.6 | 315 | 0.5 | CTD B-10 |
| Sm 4 | 51 21.6 | 127 09.0 | 179 | 1.0 | Rosette B-10 |
| Sm 5 | 51 21.3 | 127 06.2 | ? | 0.5 | CTD B-10 |

Itinerary

May 24 	Load at IOS.

May 25  	Tully departs for Dave Mackas’ La Perouse cruise.

~June 1	Scientific crew change at Port Renfrew. Start sampling Line P

(Station P1)

June 7	Arrive at Station Papa. Spend 5 days at Papa (weather depending), doing mooring work and other Papa work.

June 12	Start Line R

~June 16 	Depending on its location, sample an eddy.

June 18	Sample Rivers/Smith Inlets.

June 20	Return to IOS and off-loading.

### Cruise track

Tasks:

Mike Arychuk:	DMS

Janet Barwell-Clarke:	Nutrients

Jean Lachapelle:	SOLAS mooring, skimmer, half-watch

Nick Hall-Patch:	SOLAS mooring, half-watch

Ken Morgan:		Birds and mammals observation

Marie Robert:		Chief scientist, salinity analysis, data

Tim Soutar:		PCO2, moorings, watch

David Timothy:	Moorings, half-watch

Sheila Toews: 		CTD, oxygen analysis, watch

Philippe Tortell:	Chlorophyll

Darren Tuele: 		Moorings, watch

Svein Vagle:		SOLAS mooring, half-watch

Doug Yelland:		Eddy study, LAN, watch

List of rosettes casts, Cruise 2004-10, June Line P:

| Station | depth | samples | # of niskins |
| --- | --- | --- | --- |
| P2 | 114 | Oxy, Nut, Sal, Chl (6) | 8 |
| P4 | 400 | Nut, DMS, Chl (12) | 14 |
| P4 | 1300 | Oxy, TCO2, Nut, Sal | 19 |
| P8 | 2000 | Oxy, Nut, Sal, Chl (6) | 20 |
| P12 | 400 | Nut, DMS, Chl (12) | 14 |
| P12 | 3300 | Oxy, TCO2, Nut, Sal | 23 |
| P16 | 400 | Nut, DMS, Chl (12) | 14 |
| P16 | 3550 | Oxy, TCO2, Nut, Sal | 24 |
| P20 | 400 | Nut, DMS, Chl (12) | 14 |
| P20 | 3890 | Oxy, TCO2, Nut, Sal | 24 |
| P26 | 400 day | Nut, DMS, Chl (12) | 14 |
| P26 | 400 night | Nut, DMS, Chl (12) | 14 |
| P26 | 4250 | Oxy, TCO2, C13, Nut, Sal | 24 |
| P26 | 1500 calib | TCO2, Sal | 24 |
| P26 | 100 Prim Prod | Nut, Chl (8) | 8 |
| P33 | 3660 | Oxy, Nut, Sal, Chl (6) | 24 |
| R17 | 3900 | Oxy, Nut, Sal, Chl (6) | 24 |
| R13 | 2910 | Oxy, Nut, Sal, Chl (6) | 22 |
| R9 | 3515 | Oxy, Nut, Sal, Chl (6) | 23 |
| SS1 | 1395 | Oxy, Nut, Sal, Chl (6) | 19 |
| SS2 | 490 | Oxy, Nut, Sal, Chl (6) | 14 |
| SS3 | 295 | Oxy, Nut, Sal, Chl (6) | 13 |
| SS4 | 240 | Oxy, Nut, Sal, Chl (6) | 12 |
| SS5 | 200 | Oxy, Nut, Sal, Chl (6) | 11 |
| SS6 | 160 | Oxy, Nut, Sal, Chl (6) | 10 |
| SS7 | 125 | Oxy, Nut, Sal, Chl (6) | 9 |
| SS8 | 150 | Oxy, Nut, Sal, Chl (6) | 10 |
| CC | 135 | Oxy, Nut, Sal, Chl (6) | 9 |
| Ri1 | 327 | Oxy, Nut, Sal | 14 |
| Ri4 | 294 | Oxy, Nut, Sal | 13 |
| Sm4 | 180 | Oxy, Nut, Sal | 11 |

Number of loop samples (# of CTD stations): 43

Oxygen samples:  ~ 380

Salinity samples: ~ 447

Nutrient samples: ~ 515

Coccos samples: ~55 (1 per station except in the inlets)

PLEASE NOTE: there will be other rosette casts done for the eddy study, but I don’t know how many yet. Please provide for a possibility of 10 more full rosettes, just to be on the safe side. Also, the number of samples corresponds to what is written in the table. If you want to take duplicates or any other samples, you have to provide for those.

CTD setting:

The instruments needed on the primary CTD are the oxygen sensor, the PAR sensor, the fluorometer, the transmissometer, and the altimeter. Please make sure that all those instruments can be mounted on the secondary CTD if needed.

Argo floats:

There is a possibility that 4 Argo profilers will be deployed during this cruise:

West of Papa;  P32;  R13;  Close to the eddy.