EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2004-20				CCG PATROL NO: 04-06

MISSION AREA:  Lines P and R, Station Papa, Queen Charlotte Sound, Rivers Inlet

MISSION OBJECTIVE:  Repeat oceanography surveys, recover Argo float on Aug 27.

SHIP:  John P. Tully

DATE, FROM:  August 20, 2004 	TO:  September 2, 2004

SENIOR SCIENTIST:  Frank Whitney

SCIENTIFIC PERSONNEL:  11 berths required (3 uncertain at this time)

| Female | Male |
| --- | --- |
| Wendy Richardson | Frank Whitney |
| Marie Robert | Hugh Maclean |
| Maaike vander Steen | Peter Chandler |
| Celine Guegin? (UBC) | James Zwiers |
| Nina Nemcek? (UBC) | Marty Davelaar |
| Lindsay Richier? (U.Vic) |  |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab, heave compensator, tugger winch, power to lab container

DECK MACHINERY REQUIRED: winches, capstan, A-frame, heave compensator

Note: The details are on the deck plan, to follow from Tom Juhasz.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.).

ANTICIPATED LOADING TIME:  4 h at IOS on Aug 19/20.  Science crew exchange Sep 2 in Port Hardy.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Sodium Azide – Mercuric Chloride – Methanol – Hexane – Acetone – Isopropyl Alcohol – Formaldehyde Solution – Miscellaneous acids, reagents, and air tanks.  More complete list to follow.

Station List:

| Station | Lat (N) | Long (W) | Depth (m) | Sampling |
| --- | --- | --- | --- | --- |
| SI3 | 48 35.30 | 123 30.22 | 220 | Rosette B-5 |
| JF1 | 48 16.24 | 123 34.00 |  | Underway sample |
| JF2 | 48 18.01 | 124 00.00 |  | Underway sample |
| JF3 | 48 28.09 | 124 34.79 |  | Underway sample |
| JF4 | 48 30.58 | 125 00.20 |  | Underway sample |
| P1 | 48 34.5 | 125 30.0 | 120 | CTD B-5 |
| P2 | 48 36.0 | 126 00.0 | 114 | Rosette B-5 |
| P3 | 48 37.5 | 126 20.0 | 730 | CTD B-5 |
| P4 | 48 39.0 | 126 40.0 | 1300 | Rosette B-5, Bongo |
| P5 | 48 41.5 | 127 10.0 | 2100 | CTD 2000 m |
| P6 | 48 44.6 | 127 40.0 | 2500 | CTD 2000 m |
| P7 | 48 46.6 | 128 10.0 | 2450 | CTD 2000 m |
| P8 | 48 49.0 | 128 40.0 | 2440 | Rosette B-10 m, Bongo |
| P9 | 48 51.4 | 129 10.0 | 2340 | CTD 2000 m |
| P10 | 48 53.6 | 129 40.0 | 2660 | CTD 2000 m |
| P11 | 48 56.0 | 130 10.0 | 2700 | CTD 2000 m |
| P12 | 48 58.2 | 130 40.0 | 3300 | Rosette B-10, Bongo |
| P13 | 49 02.6 | 131 40.0 | 2875 | CTD 2000 m |
| P14 | 49 07.4 | 132 40.0 | 3275 | CTD 2000 m |
| P15 | 49 12.0 | 133 40.0 | 3200 | CTD 2000 m |
| P16 | 49 17.0 | 134 40.0 | 3550 | Rosette B-10, Bongo |
| P17 | 49 21.0 | 135 40.0 | 3200 | CTD 2000 m |
| P18 | 49 26.0 | 136 40.0 | 3775 | CTD 2000 m |
| P19 | 49 30.0 | 137 40.0 | 3850 | CTD 2000 m |
| P20 | 49 34.0 | 138 40.0 | 3890 | Rosette B-10, Bongo |
| P21 | 49 38.0 | 139 40.0 | 3840 | CTD 2000 m |
| P22 | 49 42.0 | 140 40.0 | 3880 | CTD 2000 m |
| P23 | 49 46.0 | 141 40.0 | 3970 | CTD 2000 m |
| P24 | 49 50.2 | 142 40.0 | 3910 | CTD 2000 m |
| P25 | 50 00.0 | 143 36.3 | 3890 | CTD 2000 m |
| P35 | 50 00.0 | 144 18.2 | 4170 | CTD 2000 m |
| P26 | 50 00.0 | 145 00.0 | 4250 | Rosette B-10 , Bongo |
| Argo | ~50 00.0 | ~147 00.0 |  | Recover Argo float |
| P41 | 50 27.00 | 145 00.00 | 4270 | CTD 2000 m |
| P32 | 50 54.00 | 145 00.00 | 4270 | CTD 2000 m |
| P49 | 50 54.00 | 144 17.20 |  | CTD 2000 m |
| P33 | 50 54.00 | 143 35.50 | 3660 | Rosette 2000m, Argo |
| R20 | 50 55.70 | 143 01.00 | 3620 | CTD 2000 m |
| R19 | 50 58.00 | 142 20.00 | 3930 | CTD 2000 m |
| R18 | 51 00.00 | 141 39.00 | 3900 | CTD 2000 m |
| R17 | 51 02.00 | 140 56.00 | 3900 | Rosette 2000m |
| R16 | 51 04.00 | 140 14.00 | 3800 | CTD 2000 m |
| R15 | 51 06.00 | 139 30.50 | 3000 | CTD 2000 m |
| R14 | 51 09.00 | 138 47.50 | 2910 | CTD 2000 m |
| R13 | 51 11.00 | 138 06.00 | 3680 | Rosette 2000m |
| R12 | 51 13.00 | 137 23.00 | 3670 | CTD 2000 m |
| R11 | 51 15.00 | 136 40.30 | 3650 | CTD 2000 m |
| R10 | 51 17.00 | 135 57.60 | 3660 | CTD 2000 m |
| R9 | 51 19.00 | 135 15.00 | 3515 | Rosette 2000 m |
| R8 | 51 21.20 | 134 32.70 | 3370 | CTD 2000 m |
| R7 | 51 23.50 | 133 49.60 | 3200 | CTD 2000 m |
| R6 | 51 25.50 | 133 06.60 | 3000 | CTD 2000 m |
| J5 | 51 27.50 | 132 24.00 | 2765 | CTD 2000 m |
| SS1 | 51 08.00 | 129 53.50 | 1395 | Rosette B-5 |
| SS2 | 51 13.00 | 129 42.00 | 490 | CTD B-5 |
| SS3 | 51 14.50 | 129 21.00 | 295 | Rosette B-5 |
| SS4 | 51 21.00 | 129 00.00 | 240 | CTD B-5 |
| SS5 | 51 28.00 | 128 30.00 | 200 | Rosette B-5 |
| SS6 | 51 20.00 | 128 00.00 | 160 | CTD B-5 |
| SS7 | 51 24.80 | 127 47.50 | 125 | Rosette B-5 |
| RI1 | 51 26.4 | 127 38.1 | 327 | Rosette,B-5 |
| RI2 | 51 31.25 | 127 33.6 | 322 | CTD B-5 |
| RI3 | 51 35.9 | 127 32.1 | 316 | CTD B-5 |
| RI4 | 51 38.9 | 127 26.7 | 294 | Rosette B-5 |
| RI5 | 51 40.7 | 127 19.9 | 194 | CTD B-5 |

Itinerary

Note – we have no time to spare on this cruise.  Departure cannot be delayed.

Aug 10			Load with Ianson cruise.

Aug 19	, pm		Ianson cruise returns to IOS, Pat Bay.

Aug 20, 0800 h	All scientists onboard Tully in preparation for Line P

Aug 20, 0900 h	Leave IOS for test cast in Saanich Inlet and Line P

Aug 21-26		Line P survey

Aug 27		Recover Argo float west of Station P, head back along Line R

Aug 28-31		Line R survey

Sep 1		Queen Charlotte Sound, Rivers Inlet sampling.

Sep 2, 1400 h		Scientific exchange in Port Hardy.

### Cruise track

Tasks:

Frank Whitney:		Chief Scientist, watch, assist with NH4

Marie Robert:			Watch, thermosal. data, CTD data

Hugh Maclean:		watch, oxygen, altimeter mounting on rosette (max 2000 m)

Wendy Richardson:		Nutrients, including NH4

James Zwiers:			watch, salinities

Peter Chandler:		watch, assist with oxygen and salinity analyses

Marty Davelaar:		carbonate sampling, DMS

Maaike vander Steen		watch, chlorophylls

University participants: 	phytoplankton studies, assist with NH4 and chlorophyll

Onboard Analyses:

Nutrients, Oxygen, Salinities, Chlorophyll, DMS?

CTD setting:

The instruments needed on the primary CTD are the fluorometer, transmissometer, and altimeter.  No requirement for PAR or oxygen probe.

Rosette cast sampling depths:  4, 10, 20, 30, 50, 75, 100, 125, 150, 200, 250, 300, 400, 600, 800, 1000, 1250, 1500, 2000, 2500, 3000, 3500, 4000, b-10 m (maximum 24 samples).