EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences Division

MISSION NO:  2005-21				CCG PATROL NO: 05-06

MISSION AREA: Line P, Station Papa, North-East Pacific, Rivers & Smith Inlets, Broughton

Group

MISSION OBJECTIVE: Repeat hydrography section, deploy moorings, deploy/recover Argo, eddy

study.

SHIP:  John P. Tully

DATE, FROM:  Aug 15 	TO: Sep 02  2005

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  11 berths required

| Female | Male |
| --- | --- |
| Janet Barwell-Clarke | Doug Anderson |
| Kristina Brown (UVic) | Mike Arychuk |
| Marina Chong (UVic) | Akash Sastri (UVic) |
| Lia Ossiander (U Wash) | Darren Tuele |
| Marie Robert | Ian Wrohan |
|  | Tom Plath (CWS) |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab,  heave compensator, tugger winch, Zodiac and/or 733.

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan, to follow.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.), mooring gear, containter.

ANTICIPATED LOADING TIME:  Monday afternoon.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Separate list to follow, to be handed to the Chief Officer before departure.

Station List:

| Station | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth m |  | Sampling |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Si03 | 48 35.60 |  | 123 30.00 |  | 225 |  | Rosette B-10 |  |
| Underway sampling survey |  |  |  |  |  |  |  |  |
| JF1 | 48 16.00 |  | 123 30.00 |  | 150 |  | under way |  |
| JF2 | 48 18.00 |  | 124 00.00 |  | 180 |  | under way |  |
| JF3 | 48 27.00 |  | 124 30.00 |  | 230 |  | under way |  |
| JF4 | 48 32.30 |  | 125 00.00 |  | 60 |  | under way |  |
| Line P CTD and water sampling survey |  |  |  |  |  |  |  |  |
| P1 |  | 48 34.5 |  | 125 30.0 |  | 120 |  | CTD B-10 |
| P2 |  | 48 36.0 |  | 126 00.0 |  | 114 |  | Rosette B-10, Bongo |
| P3 |  | 48 37.5 |  | 126 20.0 |  | 730 |  | CTD B-10 |
| P4 |  | 48 39.0 |  | 126 40.0 |  | 1300 |  | Rosette B-10, Bongo, Mooring |
| P5 |  | 48 41.5 |  | 127 10.0 |  | 2100 |  | CTD 2000 m |
| P6 |  | 48 44.6 |  | 127 40.0 |  | 2500 |  | CTD 2000 m |
| P7 |  | 48 46.6 |  | 128 10.0 |  | 2450 |  | CTD 2000 m |
| P8 |  | 48 49.0 |  | 128 40.0 |  | 2440 |  | Rosette 2000 m, Bongo |
| P9 |  | 48 51.4 |  | 129 10.0 |  | 2340 |  | CTD 2000 m |
| P10 |  | 48 53.6 |  | 129 40.0 |  | 2660 |  | CTD 2000 m |
| P11 |  | 48 56.0 |  | 130 10.0 |  | 2700 |  | CTD 2000 m |
| P12 |  | 48 58.2 |  | 130 40.0 |  | 3300 |  | Rosette B-10, Bongo |
| P13 |  | 49 02.6 |  | 131 40.0 |  | 2875 |  | CTD 2000 m |
| P14 |  | 49 07.4 |  | 132 40.0 |  | 3275 |  | CTD 2000 m |
| P15 |  | 49 12.0 |  | 133 40.0 |  | 3200 |  | CTD 2000 m |
| P16 |  | 49 17.0 |  | 134 40.0 |  | 3550 |  | Rosette B-10, Bongo |
| P17 |  | 49 21.0 |  | 135 40.0 |  | 3200 |  | CTD 2000 m |
| P18 |  | 49 26.0 |  | 136 40.0 |  | 3775 |  | CTD 2000 m |
| P19 |  | 49 30.0 |  | 137 40.0 |  | 3850 |  | CTD 2000 m |
| P20 |  | 49 34.0 |  | 138 40.0 |  | 3890 |  | Rosette B-10, Bongo |
| P21 |  | 49 38.0 |  | 139 40.0 |  | 3840 |  | CTD 2000 m |
| Eddies |  | To be |  | Determined |  |  |  |  |
| P22 |  | 49 42.0 |  | 140 40.0 |  | 3880 |  | Ros 2000 m, Argo, bongo |
| P23 |  | 49 46.0 |  | 141 40.0 |  | 3970 |  | CTD 2000 m |
| P24 |  | 49 50.2 |  | 142 40.0 |  | 3910 |  | CTD 2000 m |
| P25 |  | 50 00.0 |  | 143 36.3 |  | 3890 |  | CTD 2000 m |
| P35 |  | 50 00.0 |  | 144 18.2 |  | 4170 |  | CTD 2000 m |
| P26 |  | 50 00.0 |  | 145 00.0 |  | 4250 |  | Rosette, Bongo |
| Argo |  | 49 30.0 |  | 151 00.0 |  | ? |  | Rosette, deploy Argo |
| New 3 |  | 49 45.0 |  | 150 00.0 |  | ? |  | CTD 2000 m |
| New 2 |  | 50 00.0 |  | 148 00.0 |  | ? |  | CTD 2000 m |
| New 1 |  | 50 00.0 |  | 146 00.0 |  | ? |  | CTD 2000 m |
| P32 |  | 50 54.00 |  | 145 00.00 |  | 4270 |  | CTD 2000 m |
| P49 |  | 50 54.00 |  | 144 17.20 |  | ? |  | CTD 2000 m |
| P33 |  | 50 54.00 |  | 143 35.50 |  | 3660 |  | Rosette B-10 |
|  |  |  |  | Line R |  |  |  |  |
| R20 |  | 50 55.70 |  | 143 01.00 |  | 3620 |  | CTD 2000 m |
| R19 |  | 50 58.00 |  | 142 20.00 |  | 3930 |  | CTD 2000 m |
| R18 |  | 51 00.00 |  | 141 39.00 |  | 3900 |  | CTD 2000 m |
| R17 |  | 51 02.00 |  | 140 56.00 |  | 3900 |  | Rosette B-10 |
| R16 |  | 51 04.00 |  | 140 14.00 |  | 3800 |  | CTD 2000 m |
| R15 |  | 51 06.00 |  | 139 30.50 |  | 3000 |  | CTD 2000 m |
| R14 |  | 51 09.00 |  | 138 47.50 |  | 2910 |  | CTD 2000 m |
| R13 |  | 51 11.00 |  | 138 06.00 |  | 3680 |  | Rosette B-10 |
| R12 |  | 51 13.00 |  | 137 23.00 |  | 3670 |  | CTD 2000 m |
| R11 |  | 51 15.00 |  | 136 40.30 |  | 3650 |  | CTD 2000 m |
| R10 |  | 51 17.00 |  | 135 57.60 |  | 3660 |  | CTD 2000 m |
| R9 |  | 51 19.00 |  | 135 15.00 |  | 3515 |  | Rosette B-10 |
| Queen |  | Charlotte |  | Eddy |  | Study |  |  |
| QCE 01 |  | 51 34.14 |  | 134 55.50 |  |  3500 |  | CTD 3000 m |
| QCE 02 |  | 51 49.50 |  | 134 35.00 |  |  3400 |  | Rosette 3000 m |
| QCE 03 |  | 52 04.75 |  | 134 13.75 |  | ?? |  | CTD 3000 m |
| QCE 04 |  | 52 20.00 |  | 133 52.50 |  | ?? |  | Rosette 3000 m |
| QCE 05 |  | 52 28.40 |  | 133 35.30 |  |  3000 |  | CTD B-10 |
| QCE 06 |  | 52 37.50 |  | 133 15.85 |  |  2700 |  | CTD B-10 |
| QCE 07 |  | 52 46.50 |  | 132 56.00 |  |  2800 |  | Rosette B-10 |
| QCE 08 |  | 52 50.50 |  | 132 47.00 |  |  1700 |  | CTD B-10 |
| QCE 09 |  | 52 55.00 |  | 132 37.50 |  | ?? |  | Rosette B-10 |
| QCE 10 |  | 52 57.15 |  | 132 32.00 |  |  600 |  | CTD B-10 |
| QCE 11 |  | 52 59.00 |  | 132 28.00 |  |  180 |  | Rosette B-10 |
|  |  |  |  | SS |  | Line |  |  |
| Argo |  | 51 00.00 |  | 132 00.00 |  | ?? |  | Rosette to 2000m, Argo |
| SS0 |  | 51 00.00 |  | 130 50.00 |  | 2625 |  | CTD |
| SS1 |  | 51 12.00 |  | 130 00.00 |  | 1395 |  | Rosette B-10 |
| SS2 |  | 51 13.00 |  | 129 43.00 |  | 490 |  | CTD |
| SS3 |  | 51 15.00 |  | 129 21.30 |  | 295 |  | Rosette B-10 |
| SS4 |  | 51 21.00 |  | 129 00.00 |  | 240 |  | CTD |
| SS5 |  | 51 28.00 |  | 128 30.00 |  | 200 |  | Rosette B-10 |
| SS6 |  | 51 20.00 |  | 128 00.00 |  | 160 |  | CTD |
| SS7 |  | 51 24.70 |  | 127 47.60 |  | 125 |  | Rosette B-10 |
| Rivers |  | and |  | Smith |  | Inlets |  |  |
| RI1 |  | 51 26.4 |  | 127 38.1 |  | 327 |  | Rosette B-10 |
| RI2 |  | 51 31.25 |  | 127 33.6 |  | 322 |  | CTD B-10 |
| RI3 |  | 51 35.9 |  | 127 32.1 |  | 316 |  | CTD B-10 |
| RI4 |  | 51 38.9 |  | 127 26.7 |  | 294 |  | Rosette B-10 |
| RI5 |  | 51 40.7 |  | 127 19.9 |  | 194 |  | CTD B-10 |
| Sm 1 |  | 51 18.7 |  | 127 29.9 |  | 208 |  | CTD B-10 |
| Sm 2 |  | 51 18.0 |  | 127 22.1 |  | 364 |  | CTD B-10 |
| Sm 3 |  | 51 18.5 |  | 127 14.6 |  | 315 |  | CTD B-10 |
| Sm 4 |  | 51 21.6 |  | 127 09.0 |  | 179 |  | Rosette B-10 |
| Sm 5 |  | 51 21.3 |  | 127 06.2 |  | ? |  | CTD B-10 |
|  |  | Acoustic |  | Survey |  | during |  | daytime |
| CS10 |  | 51 16.5 |  | 128 20.0 |  |  |  | CTD/bongo |
| Acou6 |  | 51 29.1 |  | 129 10.35 |  |  |  |  |
| Acou5 |  | 51 10.4 |  | 129 26.25 |  |  |  |  |
| GI02 |  | 51 30.3 |  | 127 37.5 |  |  |  | CTD/Bongo |
| Acou4 |  | 51 39.0 |  | 130 07.5 |  |  |  |  |
| Acou3 |  | 51 35.55 |  | 129 23.24 |  |  |  |  |
| Acou2 |  | 51 56.76 |  | 130 04.92 |  |  |  |  |
| Acou1 |  | 51 59.01 |  | 130 44.03 |  |  |  |  |
|  |  | Broughton |  | Group |  | Stns |  |  |
| 47 |  | 51 15.52 |  | 128 42.83 |  | 188? |  | Rosette B-5 |
| 50 |  | 51 09.41 |  | 128 24.56 |  | 187? |  | CTD B-5 |
| 53 |  | 51 04.38 |  | 128 05.00 |  | 159? |  | Rosette B-5 |
| CPE1 |  | 51 00.00 |  | 127 50.00 |  | 161? |  | CTD B-5 |
| GoCh |  | 50 54.02 |  | 127 38.62 |  | 435 |  | Rosette B-5 |
| QCS4 |  | 50 46.65 |  | 127 24.28 |  | 400 |  | CTD |
| QCS2 |  | 50 46.60 |  | 127 02.30 |  | 220 |  | Rosette B-5 |
| WP |  | 50 50.79 |  | 126 56.44 |  | 180 |  | CTD |
| SC |  | 50 53.37 |  | 126 45.70 |  | 230 |  | CTD |
| Kin 0 |  | 50 51.72 |  | 126 37.19 |  | 400 |  | Rosette B-5 |
| PP1 |  | 50 48.84 |  | 126 31.53 |  | 140 |  | CTD |
| TrC 3.0 |  | 50 48.96 |  | 126 25.38 |  | 235 |  | Rosette B-5 |
| TrC 2.5 |  | 50 50.41 |  | 126 19.73 |  | 270 |  | CTD |
| TrC 2.0 |  | 50 49.21 |  | 126 12.76 |  | 200 |  | CTD |
| TrC 1.5 |  | 50 45.60 |  | 126 09.05 |  | 220 |  | Rosette B-5 |
| TrC 1.0 |  | 50 43.60 |  | 126 10.89 |  | 300 |  | CTD |
| TrC 0.5 |  | 50 40.82 |  | 126 14.59 |  | 145 |  | CTD |
| Kn2 |  | 50 39.30 |  | 126 11.00 |  | 170 |  | CTD |
| Kn1 |  | 50 38.08 |  | 126 25.32 |  | 250 |  | Rosette B-5 |
| Kn0 |  | 50 38.28 |  | 126 34.98 |  | 60 |  | CTD |
| QCS1 |  | 50 39.96 |  | 126 46.26 |  | 150 |  | Rosette B-5 |

Itinerary

Aug 15 	Load at IOS

Aug 16  	Leave IOS

~Aug 22	Arrive at Station P

Aug 28	Do Eddy study

Aug 29	Do acoustic survey

Aug 30 	Sample Rivers/Smith Inlets.

Aug 31	Sample Broughton Group.

Sep 2	Return to IOS and off-loading.

Cruise track

Tasks:

Doug Anderson: 	CTD, oxygen analysis, watch

Mike Arychuk:	SF6, Freons

Kristina Brown:	Watch, trace metals

Janet Barwell-Clarke:	Nutrients

Marina Chong:	Trace metals

Tom Plath:		Marine mammals and birds observation

Lia Ossiander:		Half-watch, trace metals

Marie Robert:		Chief scientist, data, rosettes, watch

Akash Sastri:		Watch, sampling

Darren Tuele: 		Moorings, watch

Ian Wrohan:		Watch

List of rosette casts, Cruise 2005-12, June Line P:

| Station | depth | samples | # of niskins |
| --- | --- | --- | --- |
| Si03 | 225 | Oxy, Nut, Sal | 12 |
| P2 | 114 | Oxy, Nut, Sal | 8 |
| P4 | 400 | Nut, DMS, Chl (12) | 14 |
| P4 | 1300 | Oxy, TCO2, Nut, Sal | 19 |
| P8 | 2000 | Oxy, Nut, Sal | 20 |
| P12 | 400 | Nut, DMS, Chl (12) | 14 |
| P12 | 3300 | Oxy, TCO2, Nut, Sal | 23 |
| P16 | 400 | Nut, DMS, Chl (12) | 14 |
| P16 | 3550 | Oxy, TCO2, Nut, Sal | 24 |
| P20 | 400 | Nut, DMS, Chl (12) | 14 |
| P20 | 3890 | Oxy, TCO2, Nut, Sal | 24 |
| P22 | 2000 | Oxy, Nut, Sal, Chl | 20 |
| P26 | 400 day | Nut, DMS, Chl (12) | 14 |
| P26 | 400 evening | Nut, DMS, Chl (12) | 14 |
| P26 | 400 night | Nut, DMS, Chl (12) | 14 |
| P26 | 4250 | Oxy, TCO2, C13, Nut, Sal | 24 |
| P26 | 1500 calib | TCO2, Sal | 24 |
| P33 | 3660 | Oxy, Nut, Sal | 24 |
| R17 | 3900 | Oxy, Nut, Sal | 24 |
| R13 | 2910 | Oxy, Nut, Sal | 22 |
| R9 | 3515 | Oxy, Nut, Sal | 23 |
| QCE 02 | 3000 | Oxy, Nut, Sal | 21 |
| QCE 04 | 3000 | Oxy, Nut, Sal | 21 |
| QCE 07 | 2800 | Oxy, Nut, Sal | 21 |
| QCE 09 | 1000? | Oxy, Nut, Sal | 17 |
| Argo | 2000 | Oxy, Nut, Sal | 20 |
| SS1 | 1395 | Oxy, Nut, Sal | 19 |
| SS3 | 295 | Oxy, Nut, Sal | 13 |
| SS5 | 200 | Oxy, Nut, Sal | 11 |
| SS7 | 125 | Oxy, Nut, Sal | 9 |
| CC | 135 | Oxy, Nut, Sal | 9 |
| Ri1 | 327 | Oxy, Nut, Sal | 14 |
| Ri4 | 294 | Oxy, Nut, Sal | 13 |
| Sm4 | 180 | Oxy, Nut, Sal | 11 |
| GoCh | 435 | Oxy, Nut | 15 |
| QCS2 | 220 | Oxy, Nut | 12 |
| Kin 0 | 400 | Oxy, Nut | 15 |
| TrC 3.0 | 235 | Oxy, Nut | 13 |
| TrC 1.5 | 220 | Oxy, Nut | 12 |
| Kn1 | 250 | Oxy, Nut | 13 |
| QcS1 | 150 | Oxy, Nut | 10 |

Number of loop samples (# of CTD stations): 43 for chl, nut, sal

Oxygen samples:  ~ 550

Salinity samples: ~ 270, so 11 or 12 cases (including loops).

Nutrient samples: ~ 660

Chlorophyll samples: ~90

CTD setting:

The instruments needed on the primary CTD are the oxygen sensor, the fluorometer, the transmissometer, and the altimeter. Please make sure that all those instruments can be mounted on the secondary CTD if needed, and ensure that the CTD “cage” for stand-alone CTD is on board. Please let me know if anyone would like to get PAR data, otherwise we will not collect that data.