PACIFIC REGION CCG VESSEL CRUISE PLAN

DEPARTMENTS:   Fisheries and Oceans, Canada

SCIENCE CRUISE NUMBER:	IOS2005-22

NAME OF SHIP/PLATFORM:  John P Tully

SURVEY AREA/AREA OF OPERATION: West coast of Vancouver Island and Queen Charlotte Sound

CRUISE OBJECTIVE[S]:

- Biological/physical/chemical oceanography time series, west coast Vancouver Island

- Baseline plankton survey (acoustics + CTD $ net tows), proposed central coast LOMA

DATE:		FROM:	approx. 5 Sep 2005 (depends on what work is completed during preceeding Line P cruise)		TO:  approx. 12 Sep 2005

SENIOR SCIENTIST[S]/CONTACT TEL. #’S:

Doug Yelland, tel 363-6321, e-mail:  yellandd@pac.dfo-mpo.gc.ca

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED: 13

| MALE [NAMES] | FEMALE[NAMES] |
| --- | --- |
| Doug Yelland (IOS) | Marie Robert (IOS) |
| Doug Anderson (IOS) |  |
| Doug Moore (IOS) | Moira Galbraith (IOS) |
| Stephen Romaine (IOS) | Janet Barwell-Clark (IOS) |
| Ian Wrohan |  |
| Akash Sastri (UVic) |  |

SHIP EQUIPMENT REQUIRED:

- depth sounder

- heave compensator and main aft A-frame

- aft deck crane for loading/unloading and moorings

- capstan

- seawater sampling pump(s)

DECK MACHINERY REQUIRED:  As for Line P survey [see DECK PLAN cruise 2005-21]

CTD/BIONESS winches (2, #s 17026 & 17027), aft deck

Hydro winch 310 #1082, stbd chains

Net tow/Mooring/work & spooling winches aft deck:

20’ Container lab

OTHER EQUIPMENT TO BE LOADED:

scientific equipment into lab, chart room

SPECIAL REQUIREMENTS:

- seawater supply to lab at a minimum flow rate of 20 L per min

- possible use of launch for scientific crew exchange, dependant on location

DANGEROUS CHEMICALS:  [As for preceeding Line P cruise]

GAS CYLINDERS: 2-3, usual assortment for Line P (air, nitrogen, …details to follow)

ACIDS & BASES	hydrochloric acid, 20 L

sulphuric acid, 0.5 L

ammonium hydroxide, 2 L

TOXIC:	Formaldehyde, 20 L

Glutaraldehyde, 1 L

Oxalic acid, 100 g

Phenol, 200 g

Lugol's iodine 0.5L

Ammonium formate 2L

Sodium azide

Mercuric chloride

FLAMMABLES:acetone, 20L

ethanol 15L

isopropanol 2L

methanol

hexane

RADIOISOTOPES

14C Bicarbonate

ANTICIPATED LOADING TIME:

Probable 1.5 days. This will be a fairly extensive and complex loading operation, as we will be staging for both the WCVI (IOS2005-22) and Line P (IOS2005-21) surveys

LOGISTICS:

LOAD VANS AND TRUCKS: Aug 12, 2005 (prior to Line P cruise)

COMMENCE LOADING TULLY [DATE/TIME]: Monday 15 Aug 2005

SAILING [DATE/TIME]: 5 Sept, upon return and clearance of Line P equipment and people (may need to leave earlier in weekend if Queen Charlotte/Hecate Strait acoustic lines not completed during Line P cruise)

EXPECTED OPERATIONS  PROFILE: 24 h per day

RETURNING [DATE/TIME]: 11 Sep, 2005

OFFLOADING: [DATE/TIME]: at IOS  12 Sep, 2004

DATE		GENERAL AREA OF OPERATIONS

[LINES/MOORINGS/STATIONS]

5 Sep- transit IOS to West Coast Vancouver Island

5-8 Sep– standard WCVI lines off Estevan Point & Barkley Sound (LC, LD, LG) plus additional off-line southern Vancouver Island plankton sampling stations. Order of lines will depend on weather conditions

9 Sep- Brooks Peninsula (LBP) station line

10 Sep- CTD/Rosette/Bongo stations along Cape Scott (CS) station line

11 Sep - return to IOS for offloading of scientific gear

PROPOSED CRUISE

ITINERARY:

N.B.: ALSO ATTACH LIST OF

STATIONS, MOORING

OPERATIONS, OR SURVEY

LINES IDENTIFYING EXACT

POSITIONS.

Station List

Southern Vancouver Island PLANKTON STATIONS:

A1 (=LC8)	48 29.45		126 07.1		200

A2		48 22.7		126 03.8		400

A3 (~LC9)	48 24.7		126 15.8		900

A4 (=LC12)	48 15.0		126 40.0		>1000

B3		48 51.08		125 39.2		45

B5 (~LC5)	48 40.6		125 46.25		90

B6 (=LC6)	 48 36.46		125 54.0		95

B7 (=LCB4)	48 32.0		125 35.5		76

B8 (=LCB3)	48 34.5		125 30.0		120

C1		48 28.93		125 15.3		150

C2 (=LBA2)	48 25.4		125 07.8		115

C3 (=LBA3)	48 23.45		125 20.8		120

E1 (=LBA1)	48 31.7		125 03.8		100

____________________________________________________________________________________

C-LINE

LC1		48 50.44		125 27.73		90		CTD/DO2

LC2		48 48.68		125 30.95		105		CTD/DO2

LC3		48 46.95		125 34.24		130		CTD

LC4		48 43.43		125 40.8		162		CTD/DO2

LC5		48 39.94		125 47.4		90		CTD

LC6		48 36.46		125 54.0		95		CTD

LC7		48 32.96		126 00.5		125		CTD/DO2

LC8		48 29.45		126 07.1		197		CTD/DO2

LC9		48 25.94		126 13.7		660		CTD/DO2

LC10		48 22.4		126 20.2		1150		CTD

LC11		48 18.95		126 26.7		1470		CTD/DO2

LC12		48 15.0		126 40.0		?		CTD

G-LINE (ESTEVAN POINT)

LG1		49 20.5		126 35.0	55	CTD/DO2

LG2		49 18.7		126 38.1	105	CTD/DO2

LG3		49 15.0		126 43.7	112	CTD

LG4		49 11.3		126 49.4	146	CTD/DO2

LG5		49 07.4		126 55.3	258	CTD

LG6		49 03.5		127 01.2	866	CTD/DO2

LG7		48 59.4		127 07.2	1061	CTD

## LG8		48 55.30		127 13.30	2070	CTD

LG9		48 51.2		127 19.4	~2100

J-LINE

LJ1		49 44.3		127 02.5		63		CTD/DO2

LJ2		49 42.6		127 05.3		79		CTD/DO2

LJ3		49 39.1		127 11.1		128		CTD

LJ4		49 35.5		127 16.9		154		CTD/DO2

LJ5		49 31.66		127 22.56		?		CTD

LJ6		49 27.9		127 28.58		?		CTD/DO2

LJ7		49 24.05		127 34.72		?		CTD

LJ8		49 20.11		127 40.96		?		CTD/DO2

LJ9		49 16.07		127 47.33		?		CTD

BP-LINE (BROOKS PENINSULA)

LBP1		50 04.8		127 52.8		32

LBP2		50 04.0		127 54.2    	105

LBP3		50 03.2		127 55.3		172

LBP4		50 01.4		127 58.1		1106

LBP5		50 00.0		128 00.0		1230

LBP6		49 56.2		128 05.5		?

LBP7		49 52.4		128 11.2		?

LBP8		49 48.6		128 16.8		?

Cape Scott/Triangle Island line:

CS1		50 34.9		129 41.5		>2000

CS2		50 41.3		129 28.0		approx 1800

CS3		50 45.6		129 20.0		200

CS4		50 49.2		129 13.0		100

CS5		50 56.0		129 00.0		64 (former COPRA CS2B)

CS6		51 00.0		128 50.0		65

CS7		51 04.5		128 44.0		65

CS8		51 08.5		128 36.0		138

CS9		51 12.5		128 28.0		195

CS10		51 16.5		128 20.0		78

COPRA Scott Islands stations

LQ03		50 39.8		129 01.9		750

JI22		50 39.8		129 17.6

CPE2		50 43.0		128 40.0		140

CS3B		51 00.0		129 27.0

CS1B		50 53.0		128 40.0

CPE1		51 00.0		127 50.0		150

ODAS 		50 51.5		129 55.0		~2150