PACIFIC REGION CCG VESSEL -POST CRUISE REPORT

NAME OF SHIP/PLATFORM:  CCGS VECTOR

DATE:		FROM:	  1-Oct-2005	TO:  8-Oct-2005

SCIENCE CRUISE NUMBER:	2005-30	SHIP’S PATROL NUMBER:

# CHIEF SCIENTIST[S]:  Dario Stucchi

AREAS OF OPERATION:

Queen Charlotte Strait, Knight Inlet, Kingcome Inlet and Broughton Archipelago

CRUISE OBJECTIVE/OBJECTIVES:

CTD and dissolved oxygen (DO) survey of the Broughton region

DAYS ALLOCATED:	11			DAYS OF OPERATION: 	8

DAYS LOST DUE TO WEATHER:	NONE

RESULTS:

A total of 76 CTD profiles and 33 bottle casts were completed during the 6 days in the region.

Radioisotope Use: 		NONE

PROBLEMS [SCIENTIFIC GEAR AND OPERATIONS]:

NONE- Seabird SBE 25 worked flawlessly and old 1.7l Niskins “stood the test of time”.

SUCCESSES [SCIENTIFIC]:

An extensive CTD and dissolved oxygen survey of the region was completed during this critical time of year when DO concentrations are at their lowest.

PROBLEMS [SHIP’S EQUIPMENT]

NONE

OPERATIONS/PLATFORM SUITABILITY]:

Excellent

SUCCESSES [SHIP]:

Officers and crew were most cooperative and helpful.  The ships equipment worked well and operations were conducted in a safe manner.

DELAYS [OTHER THAN

WEATHER]:

NONE

SAFETY CONCERNS:

NONE

HAZARDOUS OCCURRENCES:

NONE

EVENT LOG:

1-Oct-2005:	joined ship and conducted a test CTD cast in the Strait of Georgia

2-Oct-2005:	CTD/bottle casts in Tribune Channel and Kingcome Inlet

3-Oct-2005:	CTD/bottle casts in Kingcome Inlet, Sutlej Channel, Wells Passage and Queen Charlotte Strait

4-Oct-2005:	CTD/bottle casts in Knight Inlet, Port Elizabeth and Clio Channel

5-Oct-2005:	CTD/bottle casts in Knight Inlet

6-Oct-2005	CTD/bottle casts in Queen Charlotte Strait

7-Oct-2005:	CTD/bottle casts in Fife Sound, Tribune Channel and Knight Inlet

8-Oct-2005:	PBS to take on fuel then IOS to unload

SUMMARY/FINAL COMMENTS:

Our sincere thanks to the captain, officers and crew of the CCGS VECTOR for making this a productive, enjoyable and safe cruise.