- PACIFIC REGION - CCG VESSEL CRUISE PLAN

- DEPARTMENTS:   	Fisheries and Oceans

SCIENCE CRUISE NUMBER:	2006-10  LEG 2

NAME OF SHIP/PLATFORM:   	CCGS VECTOR

- SURVEY AREA/AREA OF OPERATION:

Knight Inlet

Broughton Archipelago

Queen Charlotte Strait

Kingcome Inlet

CRUISE OBJECTIVE[S]:

- Servicing of current meter moorings KIW and TCS

- CTD and water sampling in Knight Inlet, Queen Charlotte Strait, Kingcome Inlet and Broughton Archipelago

- GPS drifter deployments in Knight Inlet and Tribune Channel

- Plankton tows from small boat near shore and at head of sounds

- Overnight deployments of plankton light traps in region.

- Pick up instruments and equipment left at Mainstream farm (Burdwood or Cliff Bay)

DATE:          June 5th to 11th, 2006  (However, start of Leg 2 may be delayed if Leg 1 of cruise is prolonged)

CHIEF SCIENTIST[S]/CONTACT TEL. #’S:

Dario Stucchi (IOS- Ocean Science Division) 		250-363-6588

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED:  6 at most

| Dario Stucchi (IOS - OSD) | Moira Galbraith (IOS - OSD) |
| --- | --- |
| Hugh Maclean (IOS - OSD) |  |
| Lucius Perreault (IOS - OSD) |  |
| Dave Spear (IOS - OSD) |  |
| Scott Rose (IOS - OSD) |  |

NB: Cabins and watches will be assigned to science personnel on joining ship.

- SHIP EQUIPMENT REQUIRED:

- use of small boat for near shore plankton tows, deployment/recovery of light traps, recovery of GPS drifters, mooring operations and transfers to shore or fish farms.

- DGPS positioning to lab.

- ships’ radios may also be used

- DECK MACHINERY REQUIRED:

- See deck plan sent out by Tom Juhasz with earlier cruise plan

- FISHING GEAR REQUIRED:	N/A

- OTHER EQUIPMENT TO BE LOADED:  N/A

- mooring recovery/deployment equipment.

- mooring dragging equipment

- Seabird 911 CTD/Rosette sampling and acquisition system

- Internally recording SBE 25 CTD probe

- zooplankton nets and equipment

- GPS tracked surface drifters and base station with antenna

- oxygen titration system with chemicals, spares and documentation

- Oxygen sample flasks (4 cases) and salinity sample bottles (1 case)

- science communication equipment, radios, Autotel

- SPECIAL REQUIREMENTS:  N/A

- DANGEROUS CHEMICALS:

- Reagents for dissolved oxygen analyses
Manganous Chloride – 1 litre
Alkaline Iodide – 1 litre
Sodium Thiosulphate – 1 litre
Potassium Iodate – 1 litre
Sulphuric Acid – 1 litre

- Formalin 100% buffered – 1 litre.

- Ethanol DNA proof 95% - 1 litre

- RADIOISOTOPES:  N/A

- ANTICIPATED LOADING TIME:

Monday, June 5th with intention to sail at 1400hrs.  However, if Leg 1 of the cruise is delayed then loading may also be delayed and if Leg 1 of the cruise finishes early some loading may take place on Friday June 2nd.

- LOGISTICS:

COMMENCE LOADING [DATE/TIME]:

June 5th but some loading may take place on June 2nd if leg 1 of cruise returns early.

SAILING [DATE/TIME]:

June 5th 1400hrs.

EXPECTED OPERATIONS PROFILE:

Mooring operations, plankton sampling, drifter tracking and light trap deployment/ recovery during daylight hours, CTD/rosette sampling during night time hours.

RETURNING [DATE/TIME]:

June 11th.

OFFLOADING: [DATE/TIME]:

June 11 and/or morning of June 12th

SCIENTIFIC CREW CHANGES:

- June 6th Ross Johnstone joins ship in Knight Inlet for the day (<12 hrs) to observe mooring operations and servicing of ADCP’s.

- PROPOSED CRUISE ITINERARY:

| Date | General Area Of Operations/Activity |
| --- | --- |
| June 5 | - at IOS, complete winch swap: 1 CTD winch on, 1 mooring winch off - load Knight Inlet moorings and CTD/Rosette system - load oxygen system, plankton sampling gear and GPS drifters - complete loading, setup and testing then depart 1400 hrs |
| June 6 | - recover and service moorings KIW (50° 39.383’N 126° 9.841’W) and TCS (50° 43.170’N 126° 11.992’W) - Ross Johnstone joins VECTOR for <12hrs - deploy and track GPS drifters in Knight Inlet upstream of junction with Tribune Channel - plankton sampling near shore using small boat - CTD/rosette sampling (see appendix for list of stations) |
| June 7 | - deploy moorings KIW (50° 39.383’N 126° 9.841’W) and TCS (50° 43.70'N 126° 10.50'W - new position) - track and recover GPS drifters as necessary - plankton sampling near shore using small boat - CTD/rosette sampling (see appendix for list of stations) - deploy light traps before dark |
| June 8 | - recover light traps - deploy and track GPS drifters in Tribune Channel near Kwatsi Bay - plankton sampling near shore using small boat - deploy light traps before dark - CTD/rosette sampling (see appendix for list of stations) |
| June 9 | - recover light traps - track and recover GPS drifters as necessary - plankton sampling near shore using small boat - deploy light traps before dark - CTD/rosette sampling (see appendix for list of stations) |
| June 10 | - recover light traps - plankton sampling near shore using small boat - deploy light traps before dark - CTD/rosette sampling (see appendix for list of stations) |
| June 11 | - return to IOS to offload |

APPENDIX:		 CTD Sampling Station and Lines

Line 1.  Knight Inlet to Kingcome Inlet.  (47nm + 4 hrs stn time = ~9hrs)

| Station | Lat (N) | Long. (W) | Depth (m) | # of Samples |
| --- | --- | --- | --- | --- |
| Kn2 | 50° 39.3’ | 126° 11.0’ | 165 |  |
| TrC0.5 | 50° 40.8’ | 126° 14.60’ | 145 |  |
| TrC1 (1&2) | 50° 43.6’ | 126° 10.9’ | 300 | 13 |
| TS1 (1&2) | 50° 47.21 | 126° 02.23 | 160 | 9 |
| TrC1.5 | 50° 45.60’ | 126° 09.05’ | 221 |  |
| TrC2 | 50° 49.21’ | 126° 12.76’ | 200 |  |
| BoS1 (1&2) | 50° 51.81 | 126° 10.82 | 121 | 8 |
| TrC2.5 (1&2) | 50° 50.41’ | 126° 19.75’ | 300 | 13 |
| TrC3 | 50° 48.96’ | 126° 25.38’ | 238 |  |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |  |
| Kin0 (1&2) | 50° 51.70’ | 126° 37.20’ | 400 | 14 |

Line 2.  Tribune Channel to Fife Sound to Queen Charlotte Strait to Knight Inlet.  (35nm + 3.5 hrs stn time = ~7hrs)

| Station | Lat (N) | Long. (W) | Depth (m) | # of Samples |
| --- | --- | --- | --- | --- |
| TrC3 (1&2) | 50° 48.96’ | 126° 25.38’ | 238 | 12 |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |  |
| RaP | 50° 46.53’ | 126° 30.56’ | 220 |  |
| FiS (1&2) | 50° 47.0’ | 126° 36.7’ | 325 | 13 |
| FiS0 | 50° 45.48’ | 126° 44.13 | 300 |  |
| QCS1 (1&2) | 50° 40.0’ | 126° 46.3’ | 150 | 9 |
| SwI | 50° 38.12’ | 126° 41.10’ | 70 |  |
| Kn0 | 50° 38.28' | 126° 34.98' | 55 |  |
| Kn1 (1) | 50° 38.1' | 126° 25.3' | 247 | 12 |

1.  DO Sampling Depths:
0, 10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

2.  Salinity sample for calibration of CTD at depth of 300m or greater

Line 3.  Penphrase Pass. to Sutlej Channel to Wells Passage to head of Kingcome Inlet.  (60nm + 5 hrs stn time = ~11hrs)

| Station | Lat (N) | Long. (W) | Depth (m) | # of Samples |
| --- | --- | --- | --- | --- |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |  |
| Kin0 (2) | 50° 51.70’ | 126° 37.20’ | 400 | 1 |
| SC | 50° 53.4’ | 126° 45.7’ | 230 |  |
| WP0.5 | 50° 52.86’ | 126° 53.23’ | 163 |  |
| WP (1&2) | 50° 50.85’ | 126° 56.4’ | 180 | 10 |
| Kin1 (2) | 50° 53.6' | 126° 34.5' | 476 | 1 |
| Kin1.5 (1&2) | 50° 56.2' | 126° 28.9' | 477 | 15 |
| WS0.5 | 50° 58.56’ | 126° 30.50’ | 425 |  |
| WS1 (1&2) | 51° 01.06’ | 126° 31.4’ | 200 | 11 |
| Kin2 (2) | 50° 55.5' | 126° 23.2' | 375 | 1 |
| Kin3 (1&2) | 50° 54.9' | 126° 14.7' | 216 | 11 |

Line 4.  Port Elizabeth, Clio Channel and outer Knight Inlet.
  (41nm + 3.5 hrs stn time = ~8hrs)

| Station | Lat (N) | Long. (W) | Depth (m) | # of Samples |
| --- | --- | --- | --- | --- |
| Kn1 (1) | 50° 38.1' | 126° 25.3' | 247 | 12 |
| PE-7km (1) | 50° 39.31' | 126° 25.29' | 125 | 8 |
| PE-6km | 50° 39.65' | 126° 25.95' | 110 |  |
| PE-5km (1) | 50° 39.90' | 126° 26.72' | 110 | 8 |
| PE-4km | 50° 40.13' | 126° 27.45' | 100 |  |
| PE-3km (1) | 50° 40.33' | 126° 28.23' | 60 | 5 |
| PE-2km | 50° 40.32' | 126° 29.08' | 35 |  |
| PE-1km (1) | 50° 40.09' | 126° 29.85' | 25 | 3 |
| CC1 (1) | 50° 36.3' | 126° 21.4' | 108 | 7 |
| CC2 | 50° 34.2' | 126° 29.3' | 65 |  |
| Kn0 | 50° 38.28' | 126° 34.98' | 55 |  |
| SwI (1) | 50° 38.12' | 126° 41.10’ | 71 | 6 |

Line 8.  Queen Charlotte Strait.  (45nm + 3.5 hrs stn time = ~8hrs)

| Station | Lat (N) | Long. (W) | Depth (m) | # of Samples |
| --- | --- | --- | --- | --- |
| QCS1 (1) | 50° 40.0’ | 126° 46.3’ | 150 | 9 |
| QCS1.5 (1) | 50° 42.87’ | 126° 55.6’ | 145 | 9 |
| QCS2 (1&2) | 50° 46.6’ | 127° 02.3’ | 220 | 11 |
| QCS2.5 (1) | 50° 42.5’ | 127° 05.3’ | 200 | 11 |
| QCS3 (1) | 50° 43.76’ | 127° 15.0’ | 214 | 11 |
| QCS4 (2) | 50° 46.65’ | 127° 24.28’ | 405 | 14 |
| QCS5 (1) | 50° 49.43’ | 127° 12.04’ | 140 | 8 |
| QCS6 (1) | 50° 52.41’ | 127° 21.61’ | 145 | 9 |

1.  DO Sampling Depths:
0, 10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

2.  Salinity sample for calibration of CTD at depth of 300m or greater

APPENDIX:		 Light Trap locations

Table of locations of floats suitable for deployment of light traps.

| Station | Lat (N) | Long. (W) | Comments |
| --- | --- | --- | --- |
| Wicklow Pt | 50° 40.0’ | 126° 46.3’ |  |
| Burdwood Mort float | 50° 47.85’ | 126° 29.56 |  |
| Glacier Falls farm | 50° 50.86’ | 126° 19.07’ |  |
| Thompson Sound loggers float | 50° 46.23’ | 126° 04.50’ |  |
| Sargeaunt Pass logging float | 50° 42.22 | 126° 11.85’ |  |