Work Schedule for Wednesday, 7 June 2006

- Deploy Tribune Channel current mooring TCS (50° 43.70'N 126° 10.50'W - new position)

- Moira taken by small boat to Echo Bay to meet with M. Krkosek and spends the day there.

- Deploy and track GPS drifters across Tribune Channel at Gormely Pt. (50° 50.6’N, 126° 18.4’W)

- CTD/rosette sampling (see following Table 1 for list of stations and sampling order)

- Pickup Moira from Echo Bay.

- Deploy light traps at Wicklow Pt. farm site (50° 46.8’N, 126° 42.3’W) and Glacier Falls (Gormely Pt.)  farm site

Watches:

0800-1200:  Dave, Scott, Lucius & Hugh (Current meter operations)

1200-1600:  Lucius & Scott (drifters & CTD/rosette sampling)

0800-1700:  Moira (Echo Bay)

1600-2000:  Dario & Dave (Drifter tracking &CTD/rosette sampling)

2000-2400:  Hugh & Moira (Light traps & CTD/rosette sampling

Table 1.  Bond Sound, Tribune Channel, Kingcome Inlet and Fife Sound.

| Station | Lat (N) | Long. (W) | Depth (m) | # of Samples |
| --- | --- | --- | --- | --- |
| BoS1 | 50° 51.81 | 126° 10.82 | 121 |  |
| TrC2 (1) | 50° 49.21’ | 126° 12.76’ | 200 | 11 |
| TrC2. (2) | 50° 50.41’ | 126° 19.75’ | 300 | 1 |
| TrC3 (1) | 50° 48.96’ | 126° 25.38’ | 238 | 12 |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |  |
| Kin0 (1&2) | 50° 51.70’ | 126° 37.20’ | 400 | 14 |
| FiS (1&2) | 50° 47.0’ | 126° 36.7’ | 325 | 13 |
| FiS0 (2) | 50° 45.48’ | 126° 44.13 | 300 | 1 |

1.  DO Sampling Depths:
0, 10, 20, 30, 50, 75, 100, 125, 150, 175, 200, 250, 300, 400, 500, 600 or bottom -5m.

2.  Salinity sample for calibration of CTD at depth of 300m or greater