EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2006-15				CG PATROL NO: 06-07

MISSION AREA: Line P, Station Papa, North-East Pacific, Rivers Inlet

MISSION OBJECTIVE: Repeat hydrography sections, deploy Argo floats, recover a glider.

SHIP:  John P. Tully

DATE, FROM:  September 20 	TO:  October 10, 2006

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  14 berths required

| Female | Male |
| --- | --- |
| Erin Lane (UBC) | ## Michael Arychuk |
| Maite Maldonado (UBC) | ## Michael Bentley (CWS) |
| Figen Mekik (UBC) | Samuel Jaccard (UBC) |
| Wendy Richardson | Keith Johnson |
| Marie Robert | Hugh Maclean |
| Maureen Soon (UBC) | Chris Payne (UBC) |
|  | David Semeniuk (UBC) |
|  | Doug Yelland |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab, heave compensator, tugger winch, sea water supply to heli-deck for incubators.

DECK MACHINERY REQUIRED:

Note: See Appendix A - Deck plan.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.), container.

ANTICIPATED LOADING TIME:  0.5 day for scientific gear (most of the equipment loaded on September 12, prior to La Perouse cruise 2006-14.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

List will be ready soon.

Station List:

| Station | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth (m) |  | Sampling |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S3 | 48 35.60 |  | 123 30.00 |  | 225 |  | rosette cast |  |
|  | Underway |  | sampling |  | survey |  |  |  |
| JF1 | 48 16.00 |  | 123 30.00 |  | 150 |  | under way |  |
| JF2 | 48 18.00 |  | 124 00.00 |  | 180 |  | under way |  |
| JF3 | 48 27.00 |  | 124 30.00 |  | 230 |  | under way |  |
| JF4 | 48 32.30 |  | 125 00.00 |  | 60 |  | under way |  |
| Line P |  |  |  |  |  |  |  |  |
| P1 | 48 34.50 |  | 125 30.00 |  | 120 |  | CTD |  |
| P2 | 48 36.00 |  | 126 00.00 |  | 114 |  | Rosette, bongo |  |
| P3 | 48 37.50 |  | 126 20.00 |  | 730 |  | CTD |  |
| P4 |  | 48 39.00 |  | 126 40.00 |  | 1300 |  | Rosettes, bongo, pumps, Go-flos |
| P5 |  | 48 41.50 |  | 127 10.00 |  | 2100 |  | CTD |
| P6 |  | 48 44.60 |  | 127 40.00 |  | 2500 |  | CTD |
| P7 |  | 48 46.60 |  | 128 10.00 |  | 2450 |  | CTD |
| P8 |  | 48 49.00 |  | 128 40.00 |  | 2440 |  | Rosette, bongo |
| P9 |  | 48 51.40 |  | 129 10.00 |  | 2340 |  | CTD |
| P10 |  | 48 53.60 |  | 129 40.00 |  | 2660 |  | CTD |
| P11 |  | 48 56.00 |  | 130 10.00 |  | 2700 |  | CTD |
| P12 |  | 48 58.20 |  | 130 40.00 |  | 3300 |  | Rosettes, bongo, pumps, Go-flos |
| P13 |  | 49 02.60 |  | 131 40.00 |  | 2875 |  | CTD |
| P14 |  | 49 07.40 |  | 132 40.00 |  | 3275 |  | CTD |
| P15 |  | 49 12.00 |  | 133 40.00 |  | 3200 |  | CTD |
| P16 |  | 49 17.00 |  | 134 40.00 |  | 3550 |  | Rosettes, bongo, pumps, Go-flos |
| P17 |  | 49 21.00 |  | 135 40.00 |  | 3200 |  | CTD |
| P18 |  | 49 26.00 |  | 136 40.00 |  | 3775 |  | CTD |
| P19 |  | 49 30.00 |  | 137 40.00 |  | 3850 |  | CTD |
| P20 |  | 49 34.00 |  | 138 40.00 |  | 3890 |  | Rosettes, bongo, pumps, Go-flos |
| P21 |  | 49 38.00 |  | 139 40.00 |  | 3840 |  | CTD |
| P22 |  | 49 42.00 |  | 140 40.00 |  | 3880 |  | CTD |
| P23 |  | 49 46.00 |  | 141 40.00 |  | 3970 |  | CTD |
| P24 |  | 49 50.20 |  | 142 40.00 |  | 3910 |  | CTD |
| P25 |  | 50 00.00 |  | 143 36.30 |  | 3890 |  | CTD |
| P35 |  | 50 00.00 |  | 144 18.20 |  | 4170 |  | CTD |
| P26 |  | 50 00.00 |  | 145 00.00 |  | 4250 |  | Rosettes, bongos, pumps, Go-flos |
| P41 |  | 50 27.00 |  | 145 00.00 |  |  |  | CTD |
| P32 |  | 50 54.00 |  | 145 00.00 |  |  |  | CTD |
|  |  |  |  | Line Z |  |  |  |  |
| Z1 |  | 51 21.00 |  | 145 00.00 |  | 4175 |  | CTD |
| Z2 |  | 51 47.50 |  | 145 00.00 |  | 3850 |  | CTD |
| Z3 |  | 52 12.00 |  | 145 00.00 |  | 4090 |  | CTD |
| Z4 |  | 52 39.00 |  | 145 00.00 |  | 4073 |  | Rosette, bongo |
| Z5 |  | 53 06.00 |  | 145 00.00 |  | 4095 |  | CTD |
| Z6 |  | 53 33.00 |  | 145 00.00 |  | 4067 |  | CTD |
| Z7 |  | 54 00.00 |  | 145 00.00 |  | 4039 |  | CTD |
| Z8 |  | 54 27.00 |  | 145 00.00 |  | 4123 |  | CTD |
| Z9 |  | 55 00.00 |  | 145 00.00 |  | 4106 |  | Rosette, bongo |
| Z10 |  | 55 30.00 |  | 145 00.00 |  | 4007 |  | CTD |
| Z11 |  | 56 00.00 |  | 145 00.00 |  | 3902 |  | CTD |
| Z12 |  | 56 30.00 |  | 145 00.00 |  | 3859 |  | CTD |
| Z13 |  | 57 00.00 |  | 145 00.00 |  | 3839 |  | CTD |
| Z14 |  | 57 30.00 |  | 145 00.00 |  | 3962 |  | Rosette, bongo |
| Z15 |  | 58 00.00 |  | 145 00.00 |  | 3874 |  | CTD, Argo |
| Z16 |  | 58 30.00 |  | 145 00.00 |  | 3989 |  | CTD |
| Z17 |  | 58 50.00 |  | 145 00.00 |  | 3905 |  | CTD |
| Z18 |  | 59 10.00 |  | 145 00.00 |  | 4071 |  | CTD |
| Z19 |  | 59 30.00 |  | 145 00.00 |  | 1010 |  | Rosette, bongo |
| Z20 |  | 59 50.00 |  | 145 00.00 |  | 140 |  | Rosette, bongo |
| Z21 |  | 60 05.00 |  | 145 00.00 |  | 172 |  | CTD |
|  |  |  |  | Argo |  |  |  |  |
| Argo N |  | 58 00.00 |  | 142 00.00 |  |  |  | CTD, Argo |
| Argo O |  | 56 00.00 |  | 141 00.00 |  |  |  | Rosette, Argo |
|  |  |  |  | Glider |  |  |  |  |
| Glider |  | ~53 10.00 |  | ~132 45.00 |  |  |  | Recover glider |
|  |  |  |  | SS Line |  |  |  |  |
| SS0 |  | 51 00.00 |  | 130 50.00 |  | 2625 |  | CTD |
| SS1 |  | 51 12.00 |  | 130 00.00 |  | 1395 |  | Rosette |
| SS2 |  | 51 13.00 |  | 129 43.00 |  | 490 |  | CTD, bongo |
| SS3 |  | 51 15.00 |  | 129 21.30 |  | 295 |  | Rosette |
| SS4 |  | 51 21.00 |  | 129 00.00 |  | 240 |  | CTD, bongo |
| SS5 |  | 51 28.00 |  | 128 30.00 |  | 200 |  | Rosette |
| SS6 |  | 51 20.00 |  | 128 00.00 |  | 160 |  | CTD, bongo |
| SS7 |  | 51 24.70 |  | 127 47.60 |  | 125 |  | Rosette |
|  |  |  |  | Rivers Inlet |  |  |  |  |
| RI1 |  | 51 26.4 |  | 127 38.1 |  | 327 |  | Rosette |
| RI2 |  | 51 31.25 |  | 127 33.6 |  | 322 |  | CTD |
| RI3 |  | 51 35.9 |  | 127 32.1 |  | 316 |  | CTD |
| RI4 |  | 51 38.9 |  | 127 26.7 |  | 294 |  | Rosette |
| RI5 |  | 51 40.7 |  | 127 19.9 |  | 194 |  | CTD |
|  |  | Fitz |  | Hugh |  | Sound |  |  |
| M2 |  | 51 46.46 |  | 127 53.20 |  | 170 |  | Rosette |
| M3 |  | 51 46.27 |  | 127 54.60 |  | 325 |  | Rosette |
| M4 |  | 51 44.65 |  | 128 00.20 |  | 420 |  | Rosette |
| M5 |  | 51 43.40 |  | 128 03.60 |  | 330 |  | CTD |
| M5 |  | 51 42.65 |  | 128 07.40 |  | 245 |  | CTD |

Itinerary

Sep 12 	Load the IOS & some UBC gear at IOS prior to La Perouse cruise, 2006-14.

Sep 20 AM	Offload 2006-14 samples. Load the UBC gear. Leave before lunch.

Sep 20 PM	Do the UBC cast in Saanich Inlet. Depart for P1 once all is sampled and secured.

Sep 28		Arrive at Station Papa.

Sep 30		Leave Station Papa and start Line Z.

Oct 3		Leave Line Z towards Argo station.

Oct 6		Recover glider along west coast of QCI (not sure yet, needs to be confirmed).

Oct 7		Sample SS line, Rivers Inlet, Fitz Hugh Sound stations.

Oct 9	Back to Pat Bay and offload

### Cruise track

Tasks

Michael Arychuk	SF6, DMS, DIC, pCO2, Watch after Papa

Michael Bentley	Bird & Mammal Observer

Keith Johnson		Trace metal sampling

Hugh Maclean		Watch, CTD/Rosette, Oxygen, TSG

Wendy Richardson	Nutrients, Help with sampling carbonates rosettes

Marie Robert		Data, Watch until Papa, Rosettes, Chl.

Doug Yelland 		Watch, Bioness, Multinet/echosounder, Sounders, ADCP, Salinity.

UBC staff		Help stand a 12-hour watch, chl.

List of rosette casts, Cruise 2006-15, September Line P:

| Station | depth | samples | # of niskins |
| --- | --- | --- | --- |
| Si03 | 225 | Oxy, Nut, Sal | 11 |
| P2 | 114 | Oxy, Nut, Sal, Chl (6) | 8 |
| P4 | 400 | Nut, DMS, Chl (12) | 13 |
| P4 | 1300 | Oxy, TCO2, Nut, Sal | 19 |
| P8 | 2000 | Oxy, Nut, Sal, Chl (6) | 20 |
| P12 | 400 | Nut, DMS, Chl (12) | 13 |
| P12 | 3300 | Oxy, TCO2, Nut, Sal | 23 |
| P16 | 400 | Nut, DMS, Chl (12) | 13 |
| P16 | 3550 | Oxy, TCO2, Nut, Sal | 24 |
| P20 | 400 | Nut, DMS, Chl (12) | 13 |
| P20 | 3890 | Oxy, TCO2, Nut, Sal | 24 |
| P26 | 400 day | Nut, DMS, Chl (12) | 13 |
| P26 | 400 evening | Nut, DMS, Chl (12) | 13 |
| P26 | 400 night | Nut, DMS, Chl (12) | 13 |
| P26 | 4250 | Oxy, TCO2, C13, Nut, Sal | 24 |
| P26 | 1500 calib | TCO2, Sal | 24 |
| Z4 | 4073 | Oxy, Nut, Sal, Chl (6) | 24 |
| Z9 | 4106 | Oxy, Nut, Sal, Chl (6) | 24 |
| Z14 | 3962 | Oxy, Nut, Sal, Chl (6) | 23 |
| Z19 | 1010 | Oxy, Nut, Sal, Chl (6) | 17 |
| Z21 | 172 | Oxy, Nut, Sal, Chl (6) | 9 |
| Argo O | 2000 | Oxy, Nut, Sal, Chl (6) | 20 |
| SS1 | 1395 | Oxy, Nut, Sal | 19 |
| SS3 | 295 | Oxy, Nut, Sal | 13 |
| SS5 | 200 | Oxy, Nut, Sal | 11 |
| SS7 | 125 | Oxy, Nut, Sal | 9 |
| Ri1 | 327 | Oxy, Nut, Sal | 14 |
| Ri4 | 294 | Oxy, Nut, Sal | 13 |
| M2 | 165 | Oxy, Nut, Sal | 8 |
| M3 | 320 | Oxy, Nut, Sal | 14 |
| M4 | 420 | Oxy, Nut, Sal | 15 |

Number of loop samples (# of CTD stations): ~70 for chl, nut, sal

Oxygen samples:  ~ 390

Salinity samples: ~ 300 + 70 ≈ 370, so 16 cases if possible, plus Portasal

Nutrient samples: ~ 480 + 70  ≈ 550

Chlorophyll samples: ~ 140 + 70 ≈ 210

CTD settings:

The instruments needed on the primary CTD are the oxygen sensor, the fluorometer, the transmissometer, and the altimeter. Please make sure that all those instruments can be mounted on the secondary CTD if needed, and ensure that the CTD “cage” for stand-alone CTD is on board. Please let me know if anyone would like to get PAR data, otherwise we will not collect that data.

APPENDIX A – Deck plan

CCGS John P. Tully

Deck Lay Out: Station P Cruise,

M. Robert

Cruise ID: 2006-15

Date : Sept 20 – Oct 10, 2006

| A: | Not Required |  |
| --- | --- | --- |
| B: | Hydro Winch 310 #1082 c/w 4730m x 5/32” (3x19) wire |  |
| C: | Not Required |  |
| D: | Work Winch 331 #1323 c/w 3950 m x 3/8" wire |  |
| E: | CTD Winch #17026 c/w 5800m x .322” x 3cdr cable |  |
| F: | CTD Winch #17027 c/w 3280m x .322” x 7cdr cable |  |
| G: | Not Required |  |
| H: | Not Required |  |
| I: | Not Required |  |
| J: | Not Required |  |
| K: | # Not Required |  |
| L: | # Heave Compensator Required |  |
| ## Crane |  | # Required |
| Aft A-Frame |  | # Required |
| Stbd. A-Frame |  | Not Required |
| 20' Container |  | Required |

Comments:

Trace metal sheave, rollers and Kevlar rope for Winch 310 #1082.( Keith Johnson, please)

Please also load 2 hydro blocks,  2 Osco 20” CTD blocks, and an Omron counter for each winch.

The Heave Compensator and Tully Tugger operational c/w spares are required. (Ship's Engineers, please)