INSTITUTE OF OCEAN SCIENCES  CRUISE PLAN

SCIENCE CRUISE NUMBER:	2006-20

NAME OF SHIP/PLATFORM:  	GRIZZLY COAST

PROJECT

Pilot study to develop methodologies for sampling the distribution of planktonic sea lice larvae in the Broughton Archipelago

SURVEY AREA/AREA OF OPERATION:
Broughton Archipelago, Tribune Channel and surrounding areas.

CRUISE OBJECTIVE[S]:

- Plankton tows for determination of distribution of planktonic larvae of sea lice in and around the Burdwood finfish farm and at non farm locations (Tribune Channel and Broughton Archipelago)

- CTD profiles at plankton sampling locations and at mid-channel stations when time is available.( Tribune Channel and Broughton Archipelago)

DATE:		FROM:	10 April 2006			TO:  13 April 2006

SCIENTIFIC PERSONNEL:

Darren Tuele – Senior Tech. (IOS – 250 363-6599, cell 250 516-6599)

Moira Galbraith (IOS 250-363-6692)

SHIP EQUIPMENT REQUIRED:

Depth sounder
DGPS for accurate positioning of stations

Use of small boat for plankton tows close to shore and in shallow waters.

DECK MACHINERY REQUIRED:

Davit with hydraulic winch to be used for plankton net tows and CTD casts

Submersible pump for washing down plankton nets

Sampling trays for washing and processing plankton samples

OTHER EQUIPMENT TO BE LOADED:

Microscope for plankton sample analyses

Self-contained CTD (Seabird SBE25)

Two plankton nets
Niskin water sampling bottles with messenger

Salinity sample bottles and containers for preservation of plankton samples

Lap top computers

DANGEROUS CHEMICALS:

GAS CYLINDERS: 	NONE

ACIDS: 	NONE

BASES:	NONE

TOXIC: 	Formalin

FLAMMABLES: 	Ethanol (2litres)

RADIOISOTOPES:	NONE

ANTICIPATED LOADING TIME:

Late afternoon or evening of Sunday April 9th in Port McNeill.

PROPOSED CRUISE ITINERARY:

| Date | General Area of Operations |
| --- | --- |
| 9 April | - Drive from IOS to Port McNeill with DFO pickup truck - Load deck gear and sampling equipment onto Grizzly Coast |
| 10 April | - Depart Port McNeill for Burdwood salmon farm (Mainstream) - before docking at accommodation float at Burdwood farm contact manager of Burdwood farm and request information on biosecurity procedures (i.e. disinfection of boat deck, sampling equipment, rain gear and footwear with 1% solution of VIRCON) - unload personal gear, food stuffs and sampling equipment at accommodations float - commence plankton tows and CTD sampling at stations near farm site (see Appendix A) - plankton tows and CTD stations at non-farm sites (see Appendix A for some proposed locations) |
| 11 April- | - commence plankton tows and CTD sampling at and near farm site - plankton tows and CTD stations at non-farm sites (see Appendix A for some proposed locations) - time permitting mid-channel CTD stations (Appendix B) |
| 12 April | - commence plankton tows and CTD sampling at stations at and near farm site - plankton tows and CTD stations at non-farm sites (see Appendix A for some proposed locations) - time permitting mid-channel CTD stations (Appendix B) |
| 13 April | - commence plankton tows and CTD sampling at stations at and near farm site - plankton tows and CTD stations at non-farm sites (see appendix for some proposed locations) - time permitting mid-channel CTD stations (Appendix B) - evening Grizzly Coast departs for Port McNeill |
| 14 April | Depart Port McNeill for IOS with DFO vehicle |

APPENDIX A	Plankton Sampling Locations

a) Burdwood farm site

Sample downstream of net pens by doing approximately a 100m long horizontal tow at about 2m depth starting away from the net pens and towing towards the net pens into the current.  Terminate horizontal tow when 5 to 10m away from net pens.  Currents flow at this site is primarily north – south with a small mean flow to the south.  However, consult with farm manager for current patterns and safe approach distances.

Figure 1.  Burdwood Farm

b) Burdwood Island

See Figure 1and check with Alex Morton (250 949-1664 or by radio ) as she has been sampling around the islands

c)  Viner Sound

See Figure 2 for possible along shore sweeps 50 to 100m long sweeps.

Figure 2.  Viner Sound site map with possible shore line sweeps.

d)  Bond & Thompson Sound and Tribune Channel, and ???

Consult with Marty (by radio), Brent (250 756-7341) and Alex (250 949-1664 or by radio) for infestation levels on juvenile fish.  They may provide you with suggestions for sampling locations.  Also keep a watch for locations of schooling juveniles as possible sampling sites.

e)  Vertical Plankton net tows downstream of farm

Vertical tows from 50m to surface downstream of farm net pens at location that is in water that is sufficiently deep to avoid anchor lines (see Fig. 1).

f)   Night time plankton tows

If you are catching sea lice larvae consistently and/or in significant concentrations then attempt night time tows to determine their presence and depth location in the water column at night.

APPENDIX B (if there is time for additional CTD profiles do the following stations)

Mid-Channel CTD Sampling Lines

Line 1.  Knight Inlet to Kingcome Inlet .

| Station | Lat (N) | Long. (W) | Depth (m) |
| --- | --- | --- | --- |
| Kn2 | 50° 39.3’ | 126° 11.0’ | 165 |
| TrC0.5 | 50° 40.8’ | 126° 14.60’ | 145 |
| TrC1S | 50° 43.6’ | 126° 10.9’ | 300 |
| TS1 | 50° 47.21 | 126° 02.23 | 160 |
| TrC1.5 | 50° 45.60’ | 126° 09.05’ | 221 |
| TrC2 | 50° 49.21’ | 126° 12.76’ | 200 |
| BoS1 | 50° 51.81 | 126° 10.82 | 121 |
| TrC2.5S | 50° 50.41’ | 126° 19.75’ | 300 |
| TrC3 | 50° 48.96’ | 126° 25.38’ | 238 |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |
| Kin0S | 50° 51.70’ | 126° 37.20’ | 400 |

Line 3.  Tribune Channel to Fife Sound to Queen Charlotte Strait to Knight Inlet (40nm).

| Station | Lat (N) | Long. (W) | Depth (m) |
| --- | --- | --- | --- |
| TrC3 | 50° 48.96’ | 126° 25.38’ | 238 |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |
| FiSS | 50° 47.0’ | 126° 36.7’ | 325 |
| QCS1 | 50° 40.0’ | 126° 46.3’ | 150 |
| BlS | 50° 36.0’ | 126° 43.65’ | 130 |
| Kn0 | 50° 38.28' | 126° 34.98' | 55 |
| Kn1 S | 50° 38.1' | 126° 25.3' | 247 |

Line 4.  Penphrase Pass. to Sutlej Channel to Wells Passage (20nm).

| Station | Lat (N) | Long. (W) | Depth (m) |
| --- | --- | --- | --- |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |
| Kin0S | 50° 51.70’ | 126° 37.20’ | 400 |
| SC | 50° 53.4’ | 126° 45.7’ | 230 |
| WP | 50° 50.85’ | 126° 56.4’ | 180 |

Line 5.  Penphrase Passage to head of Kingcome Inlet (long run to head of Kingcome Inlet) (30nm).

| Station | Lat (N) | Long. (W) | Depth (m) |
| --- | --- | --- | --- |
| PP1 | 50° 48.8’ | 126° 31.5’ | 140 |
| Kin0S | 50° 51.70’ | 126° 37.20’ | 400 |
| Kin1S | 50° 53.6' | 126° 34.5' | 476 |
| Kin1.5S | 50° 56.2' | 126° 28.9' | 477 |
| WS1 | 51° 01.06’ | 126° 31.4’ | 200 |
| Kin2 S | 50° 55.5' | 126° 23.2' | 375 |
| Kin3 | 50° 54.9' | 126° 14.7' | 216 |

Line 6.  CTD stations inside sill of Knight Inlet sill (34nm).

| Station | Lat (N) | Long. (W) | Depth (m) |
| --- | --- | --- | --- |
| Kn4 S | 50° 40.9' | 125° 56.2 | 439 |
| Kn5 | 50° 41.6' | 125° 47.0' | 366 |
| Kn6 S | 50° 45.3' | 125° 41.1' | 512 |
| Kn7 | 50° 48.1' | 125° 37.3' | 523 |
| Kn8 S | 50° 52.3' | 125° 38.7' | 512 |
| Kn9 | 50° 54.3' | 125° 32.8' | 401 |
| Kn10 S | 50° 58.6' | 125° 33.5' | 366 |
| Kn11 | 51° 02.5' | 125° 34.0' | 203 |

Line 7. Outer Knight Inlet and Clio Channel (31nm).

| Station | Lat (N) |  | Long. (W) |  | Depth (m) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kn2 | 50° 39.3' |  | 126° 11.0' |  | 165 |  |  |
| CC1 | 50° 36.3' |  | 126° 21.4' |  | 108 |  |  |
| CC2 | 50° 34.2' |  | 126° 29.3' |  | 65 |  |  |
| Kn1S | 50° 38.1' |  | 126° 25.3' |  | 247 |  |  |
| Kn0 | 50° 38.28' |  | 126° 34.98' |  | 55 |  |  |
| QCS4S |  | 50° 46.65’ |  | 127° 24.28’ |  | 405 |  |
| QCS5 |  | 50° 49.43’ |  | 127° 12.04’ |  | 140 |  |
| QCS6 |  | 50° 52.41’ |  | 127° 21.61’ |  | 145 |  |

S , Salinity sample for calibration of CTD at depth.

Current meter mooring locations (for information purposes only)

| KiW-02 | 50° 39.38’ | 126° 09.87’ | 180 |
| --- | --- | --- | --- |
| TCS-02 | 50° 43.18’ | 126° 12.03’ | 200 |