INSTITUTE OF OCEAN SCIENCES  CRUISE PLAN

SCIENCE CRUISE NUMBER:	2006-20 (24 to 28 April 2006)

NAME OF SHIP/PLATFORM:  	GRIZZLY COAST

PROJECT

Pilot study to develop methodologies for sampling the distribution of planktonic sea lice larvae in the Broughton Archipelago

SURVEY AREA/AREA OF OPERATION:
Broughton Archipelago, Tribune Channel and surrounding areas.

CRUISE OBJECTIVE[S]:

- Plankton tows for determination of distribution of planktonic larvae of sea lice in and around the Burdwood finfish farm and at non farm locations (Tribune Channel and Broughton Archipelago)

- CTD profiles at plankton sampling locations and at mid-channel stations when time is available.( Tribune Channel and Broughton Archipelago)

DATE:		FROM:	24 April 2006			TO:  28 April 2006

SCIENTIFIC PERSONNEL:

Darren Tuele – Senior Tech. (IOS – 250 363-6599, cell 250 516-6599)

Moira Galbraith (IOS 250-363-6692)

SHIP EQUIPMENT REQUIRED:

Depth sounder
DGPS for accurate positioning of stations

Use of small boat for plankton tows close to shore and in shallow waters.

DECK MACHINERY REQUIRED:

Davit with hydraulic winch to be used for plankton net tows and CTD casts

Submersible pump for washing down plankton nets

Sampling trays for washing and processing plankton samples

OTHER EQUIPMENT TO BE LOADED:

Microscope for plankton sample analyses

Self-contained CTD (Seabird SBE25)

Two plankton nets
Niskin water sampling bottles with messenger

Salinity sample bottles and containers for preservation of plankton samples

Lap top computers

DANGEROUS CHEMICALS:

GAS CYLINDERS: 	NONE

ACIDS: 	NONE

BASES:	NONE

TOXIC: 	Formalin

FLAMMABLES: 	Ethanol (2litres)

RADIOISOTOPES:	NONE

ANTICIPATED LOADING TIME:

Afternoon or evening of Monday April 24th in Port McNeill.

PROPOSED CRUISE ITINERARY:

| Date | General Area of Operations |
| --- | --- |
| 24 April | - Drive from IOS to Port McNeill with DFO vehicle - Load sampling equipment onto Grizzly Coast - depart for Burdwood Farm after 1300hrs - before docking at accommodation float at Burdwood farm (Mainstream) contact manager of Burdwood farm and request information on biosecurity procedures - unload personal gear, food stuffs and sampling equipment at accommodations float - plankton tows and CTD sampling at stations near farm site (Fig. 1) and around the Burdwood Islands |
| 25 April | - coordinate sampling locations with Marty or Brent - time permitting mid-channel CTD stations (Appendix A) |
| 26 April- | - coordinate sampling locations with Marty or Brent - time permitting mid-channel CTD stations (Appendix A) |
| 27 April | - coordinate sampling locations with Marty or Brent - time permitting mid-channel CTD stations (Appendix A) |
| 28 April | - coordinate sampling locations with Marty or Brent - time permitting mid-channel CTD stations (Appendix A) - late afternoon Grizzly Coast departs for Port McNeill - Depart Port McNeill for IOS with DFO vehicle |