EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2007-01				CCG PATROL NO: 06-12

MISSION AREA: Line P, Station Papa, Line R, North-East Pacific, Rivers Inlets

MISSION OBJECTIVE: Repeat hydrography section.

SHIP:  John P. Tully

DATE, FROM:  7 Feb 	TO:  27 February  2007

SENIOR SCIENTIST:  Marie Robert

SCIENTIFIC PERSONNEL:  12 berths required

| Female | Male |
| --- | --- |
| Janet Barwell-Clarke | Doug Anderson |
| Jian Guo (UBC) | Michael Arychuk |
| Hollie Johnson | Michael Bentley |
| Lora Pakhomova (UBC) | Keith Johnson |
| Marie Robert | Benoît Montpetit |
|  | Doug Moore |
|  | David Semeniuk (UBC) |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab and heli-deck, heave compensator, tugger winch, Zodiac and/or 733.

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan, at the end.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.), containter.

ANTICIPATED LOADING TIME:  Half-day. Loading will start at 1300 on February 7 after the Dewey cruise will be offloaded.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Separate list to follow, to be handed to the Chief Officer before departure.

Radioisotopes will be used.

Station List:

| Station | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth m |  | Sampling |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Underway sampling survey |  |  |  |  |  |  |  |  |
| JF1 | 48 16.00 |  | 123 30.00 |  | 150 |  | under way |  |
| JF2 | 48 18.00 |  | 124 00.00 |  | 180 |  | under way |  |
| JF3 | 48 27.00 |  | 124 30.00 |  | 230 |  | under way |  |
| JF4 | 48 32.30 |  | 125 00.00 |  | 60 |  | under way |  |
| Line P CTD and water sampling survey |  |  |  |  |  |  |  |  |
| P1 |  | 48 34.5 |  | 125 30.0 |  | 120 |  | CTD B-10 |
| P2 |  | 48 36.0 |  | 126 00.0 |  | 114 |  | Rosette B-10, Bongo |
| P3 |  | 48 37.5 |  | 126 20.0 |  | 730 |  | CTD B-10 |
| P4 |  | 48 39.0 |  | 126 40.0 |  | 1300 |  | Rosette B-10, Bongo, Go-flos |
| P5 |  | 48 41.5 |  | 127 10.0 |  | 2100 |  | CTD 2000 m |
| P6 |  | 48 44.6 |  | 127 40.0 |  | 2500 |  | CTD 2000 m |
| P7 |  | 48 46.6 |  | 128 10.0 |  | 2450 |  | CTD 2000 m |
| P8 |  | 48 49.0 |  | 128 40.0 |  | 2440 |  | Rosette 2000 m, Bongo |
| P9 |  | 48 51.4 |  | 129 10.0 |  | 2340 |  | CTD 2000 m |
| P10 |  | 48 53.6 |  | 129 40.0 |  | 2660 |  | CTD 2000 m |
| P11 |  | 48 56.0 |  | 130 10.0 |  | 2700 |  | CTD 2000 m |
| P12 |  | 48 58.2 |  | 130 40.0 |  | 3300 |  | Rosette B-10, Bongo, Go-flos |
| P13 |  | 49 02.6 |  | 131 40.0 |  | 2875 |  | CTD 2000 m |
| P14 |  | 49 07.4 |  | 132 40.0 |  | 3275 |  | CTD 2000 m |
| P15 |  | 49 12.0 |  | 133 40.0 |  | 3200 |  | CTD 2000 m |
| P16 |  | 49 17.0 |  | 134 40.0 |  | 3550 |  | Rosette B-10, Bongo, Go-flos |
| P17 |  | 49 21.0 |  | 135 40.0 |  | 3200 |  | CTD 2000 m |
| P18 |  | 49 26.0 |  | 136 40.0 |  | 3775 |  | CTD 2000 m |
| P19 |  | 49 30.0 |  | 137 40.0 |  | 3850 |  | CTD 2000 m |
| P20 |  | 49 34.0 |  | 138 40.0 |  | 3890 |  | Rosette B-10, Bongo, Go-flos |
| P21 |  | 49 38.0 |  | 139 40.0 |  | 3840 |  | CTD 2000 m |
| P22 |  | 49 42.0 |  | 140 40.0 |  | 3880 |  | CTD 2000 m |
| P23 |  | 49 46.0 |  | 141 40.0 |  | 3970 |  | CTD 2000 m |
| P24 |  | 49 50.2 |  | 142 40.0 |  | 3910 |  | CTD 2000 m |
| P25 |  | 50 00.0 |  | 143 36.3 |  | 3890 |  | CTD 2000 m |
| P35 |  | 50 00.0 |  | 144 18.2 |  | 4170 |  | CTD 2000 m |
| P26 |  | 50 00.0 |  | 145 00.0 |  | 4250 |  | Rosette B-10, Bongo, Go-flos |
| P41 |  | 50 27.00 |  | 145 00.00 |  | 4270 |  | CTD 2000 m |
| P32 |  | 50 54.00 |  | 145 00.00 |  | 4270 |  | CTD 2000 m |
| P49 |  | 50 54.00 |  | 144 17.20 |  |  |  | CTD 2000 m |
| P33 |  | 50 54.00 |  | 143 35.50 |  | 3660 |  | Rosette to 2000 m |
| R20 |  | 50 55.70 |  | 143 01.00 |  | 3620 |  | CTD 2000 m |
| R19 |  | 50 58.00 |  | 142 20.00 |  | 3930 |  | CTD 2000 m |
| R18 |  | 51 00.00 |  | 141 39.00 |  | 3900 |  | CTD 2000 m |
| R17 |  | 51 02.00 |  | 140 56.00 |  | 3900 |  | Rosette to 2000 m |
| R16 |  | 51 04.00 |  | 140 14.00 |  | 3800 |  | CTD 2000 m |
| R15 |  | 51 06.00 |  | 139 30.50 |  | 3000 |  | CTD 2000 m |
| R14 |  | 51 09.00 |  | 138 47.50 |  | 2910 |  | CTD 2000 m |
| R13 |  | 51 11.00 |  | 138 06.00 |  | 3680 |  | Rosette to 2000 m |
| R12 |  | 51 13.00 |  | 137 23.00 |  | 3670 |  | CTD 2000 m |
| R11 |  | 51 15.00 |  | 136 40.30 |  | 3650 |  | CTD 2000 m |
| R10 |  | 51 17.00 |  | 135 57.60 |  | 3660 |  | CTD 2000 m |
| R9 |  | 51 19.00 |  | 135 15.00 |  | 3515 |  | Rosette to 2000 m |
| R8 |  | 51 21.20 |  | 134 32.70 |  | 3370 |  | CTD 2000 m |
| R7 |  | 51 23.50 |  | 133 49.60 |  | 3200 |  | CTD 2000 m |
| R6 |  | 51 25.50 |  | 133 06.60 |  | 3000 |  | CTD 2000 m |
| MJ5 |  | 51 27.50 |  | 132 24.00 |  | 2765 |  | Rosette to 2000 m |
| MJ4 |  | 51 35.60 |  | 132 06.50 |  | 2564 |  | CTD |
| MJ3 |  | 51 43.50 |  | 131 50.00 |  | 2320 |  | Rosette B-10 |
| MJ2a |  | 51 47.50 |  | 131 40.70 |  | 2065 |  | CTD |
| MJ2 |  | 51 51.60 |  | 131 32.00 |  | 2115 |  | CTD |
| MJ1a |  | 51 55.70 |  | 131 22.70 |  | 1880 |  | CTD |
| MJ1 |  | 52 00.00 |  | 131 14.00 |  | 639 |  | CTD |
| MJ0 |  | 52 02.00 |  | 131 10.30 |  | 79 |  | CTD |
| JS01 |  | 51 55.00 |  | 130 59.50 |  | 76 |  | CTD |
| JS02 |  | 51 53.30 |  | 130 56.10 |  | 90 |  | CTD |
| JS03 |  | 51 50.40 |  | 130 51.50 |  | 189 |  | CTD |
| JS04 |  | 51 47.90 |  | 130 46.50 |  | 251 |  | CTD |
| JS05 |  | 51 44.00 |  | 130 39.30 |  | 730 |  | CTD |
| JS06 |  | 51 39.60 |  | 130 31.70 |  | 1119 |  | Rosette B-10 |
| JS07 |  | 51 32.40 |  | 130 18.80 |  | 989 |  | CTD |
| JS08 |  | 51 24.30 |  | 130 03.90 |  | 680 |  | CTD |
| JS09 |  | 51 16.10 |  | 129 49.30 |  | 260 |  | CTD |
| JS10 |  | 51 07.90 |  | 129 34.80 |  | 265 |  | CTD |
| JS11 |  | 51 00.00 |  | 129 20.80 |  | 183 |  | CTD |
| JS12 |  | 50 53.00 |  | 129 08.30 |  | 61 |  | Rosette B-10 |
| JS13 |  | 50 49.60 |  | 128 58.30 |  | 114 |  | CTD |
| JS14 |  | 50 47.30 |  | 128 47.70 |  | 113 |  | CTD |
| JS15 |  | 50 46.70 |  | 128 30.90 |  | 71 |  | CTD |
| SS1 |  | 51 12.00 |  | 130 00.00 |  | 490 |  | Rosette B-10 |
| SS2 |  | 51 13.00 |  | 129 43.00 |  | 580 |  | CTD, Bongo |
| SS3 |  | 51 15.00 |  | 129 21.30 |  | 285 |  | Rosette B-10 |
| SS4 |  | 51 21.00 |  | 129 00.00 |  | 235 |  | CTD, Bongo |
| SS5 |  | 51 28.00 |  | 128 30.00 |  | 195 |  | Rosette B-10 |
| SS6 |  | 51 20.00 |  | 128 00.00 |  | 170 |  | CTD, Bongo |
| SS7 |  | 51 24.70 |  | 127 47.60 |  | 120 |  | Rosette B-10 |
| Ri 1 |  | 51 26.4 |  | 127 38.1 |  | 327 |  | Rosette B-10, Bongo |
| Ri 2 |  | 51 31.25 |  | 127 33.6 |  | 322 |  | CTD, Bongo |
| Ri 3 |  | 51 35.9 |  | 127 32.1 |  | 316 |  | CTD, Bongo |
| Ri 4 |  | 51 38.9 |  | 127 26.7 |  | 294 |  | Rosette B-10, Bongo |
| Ri 5 |  | 51 40.7 |  | 127 19.9 |  | 194 |  | CTD, Bongo |
| M2 |  | 51 46.46 |  | 127 53.20 |  | 170 |  | Rosette |
| M3 |  | 51 46.27 |  | 127 54.60 |  | 325 |  | Rosette |
| M4 |  | 51 44.65 |  | 128 00.20 |  | 420 |  | Rosette |
| M5 |  | 51 43.40 |  | 128 03.60 |  | 330 |  | CTD |
| M6 |  | 51 42.65 |  | 128 07.40 |  | 245 |  | CTD |

Note: Only some MJ and JS stations will be chosen depending on how much time is left at the end of the cruise. Some might be added if the weather is too rough to go offshore at start of cruise.

Itinerary

Feb 7	 	Load at IOS at 1300 (might be earlier, will know closer to Feb 7)

Feb 8		Do Saanich Inlet rosette casts for UBC.  Depart to P1 when sampling completed.

Feb 15	Arrive at Station Papa.

Feb 16	Start Line R

Feb 22 	Start Line SS.

Feb 23	Sample Rivers/Fitz Hugh Sound.

Feb 24	Start heading to IOS (maybe via the West Coast of Vancouver Island)

Feb 26 	Arrive to IOS and offload.

### Cruise track

Tasks:

Doug Anderson:	Watch, CTD, TSG, Oxygen

Mike Arychuk:	DMS, DICs

Janet Barwell-Clarke:	Nutrients, help sampling

Michael Bentley:	Birds & Mammals observer

Jian Guo:		Help with sampling rosette, UBC

Hollie Johnson:	Watch, help with pH and DMS

Keith Johnson:		Trace-metal sampling and analysis, DICs

Benoît Montpetit:	Watch.

Doug Moore:		Watch, bongos, salinity

Lora Pakhomova:	Half-watch (6-hours), UBC

Marie Robert:		Chief scientist, data, rosettes, sampling, Watch

David Semeniuk:	Half-watch (6-hours), UBC

List of rosette casts, Cruise 2007-01, February Line P:

| Station | Depth of cast | samples | # of niskins |
| --- | --- | --- | --- |
| P2 | 114 | Oxy, Nut, Sal, Chl (6) | 8 |
| P4 | 400 | Nut, DMS, Chl (12) | 14 |
| P4 | 1300 | Oxy, TCO2, Nut, Sal | 19 |
| P8 | 2000 | Oxy, Nut, Sal, Chl (6) | 20 |
| P12 | 400 | Nut, DMS, Chl (12) | 14 |
| P12 | 3300 | Oxy, TCO2, Nut, Sal | 23 |
| P16 | 400 | Nut, DMS, Chl (12) | 14 |
| P16 | 3550 | Oxy, TCO2, Nut, Sal | 24 |
| P20 | 400 | Nut, DMS, Chl (12) | 14 |
| P20 | 3890 | Oxy, TCO2, Nut, Sal | 24 |
| P26 | 400 day | Nut, DMS, Chl (12) | 14 |
| P26 | 400 evening | Nut, DMS, Chl (12) | 14 |
| P26 | 400 night | Nut, DMS, Chl (12) | 14 |
| P26 | 4250 | Oxy, TCO2, C13, Nut, Sal | 24 |
| P26 | 1500 calib | TCO2, Sal | 24 |
| P33 | 2000 | Oxy, Nut, Sal(4), Chl (6) | 19 |
| R17 | 2000 | Oxy, Nut, Sal(4), Chl (6) | 19 |
| R13 | 2000 | Oxy, Nut, Sal(4), Chl (6) | 19 |
| R9 | 2000 | Oxy, Nut, Sal(4), Chl (6) | 19 |
| MJ5 | 2000 | Oxy, Nut, Sal(4), Chl (6) | 19 |
| MJ3 | 2000 | Oxy, Nut, Sal, Chl (6) | 19 |
| JS06 | 1100 | Oxy, Nut, Sal(4), Chl (6) | 17 |
| JS12 | 61 | Oxy, Nut, Sal(4), Chl (1) | 5 |
| SS1 | 490 | Oxy, Nut, Sal(4), Chl (1) | 19 |
| SS3 | 295 | Oxy, Nut, Sal(4), Chl (1) | 13 |
| SS5 | 200 | Oxy, Nut, Sal(4), Chl (1) | 11 |
| SS7 | 125 | Oxy, Nut, Sal(4), Chl (1) | 9 |
| Ri1 | 327 | Oxy, Nut, Sal(4), Chl (1) | 14 |
| Ri4 | 294 | Oxy, Nut, Sal(4), Chl (1) | 13 |
| M2 | 170 | Oxy, Nut, Sal(4), Chl (1) | 10 |
| M3 | 325 | Oxy, Nut, Sal(4), Chl (1) | 14 |
| M4 | 420 | Oxy, Nut, Sal(4), Chl (1) | 16 |

Oxygen samples:  ~ 400

Salinity samples: ~ 315, so 14 cases (including loops).

Nutrient samples: ~ 600 (including loops and duplicates, 1 per cast)

Chlorophyll samples: ~220 (including loops)

CTD setting:

The instruments needed on the primary CTD are the oxygen sensor, the fluorometer, the transmissometer, PAR and the altimeter (<1000 m casts). Please make sure that all those instruments can be mounted on the secondary CTD if needed.

CCGS John P. Tully

Deck Lay Out: Station P Cruise,

M. Robert

Cruise ID: 2007-01

Date : Feb. 7 – 27, 2007

| A: | Not Required |  |
| --- | --- | --- |
| B: | Hydro Winch 310 #1082 c/w 4730m x 5/32” (3x19) wire |  |
| C: | Not Required |  |
| D: | Work Winch 589 #515c/w 2910 m x 5x16” (3x19) wire |  |
| E: | CTD Winch #17027c/w 6100m x .322” x 3cdr cable |  |
| F: | CTD Winch #17026 c/w 3280m x .322” x 7cdr cable |  |
| G: | Not Required |  |
| H: | Not Required |  |
| I: | Not Required |  |
| J: | Not Required |  |
| K: | # Capstan Required |  |
| L: | # Heave Compensator Required |  |
| ## Crane |  | # Required |
| Aft A-Frame |  | # Required |
| Stbd. A-Frame |  | Not Required |
| 20' Container |  | Required |

Comments:

- Please also load, 2 Osco 20” CTD blocks, and an Omron counter for each winch.

- The Heave Compensator and Tully Tugger operational c/w spares are required. (Ship's Engineers, please)

- Trace-Metal sheave and rollers needed for breeze-way hydro winch 310 #1082