PACIFIC REGION CCG VESSEL CRUISE PLAN

DEPARTMENTS:   Fisheries and Oceans, Canada

SCIENCE CRUISE NUMBER:	IOS2007-12

NAME OF SHIP/PLATFORM:  John P Tully

SURVEY AREA/AREA OF OPERATION: West coast of Vancouver Island

CRUISE OBJECTIVE[S]:

- Biological/physical/chemical oceanography time series, west coast Vancouver Island

- Further testing of new profiling echosounder in conjunction with the MultiNet

DATE:		FROM:	22 May 2007

TO:  29 May 2007

SENIOR SCIENTIST[S]/CONTACT TEL. #’S:

Doug Yelland, tel 363-6321, e-mail:  yellandd@pac.dfo-mpo.gc.ca

SCIENTIFIC PERSONNEL:		BERTHS REQUIRED: 15

| MALE [NAMES] |  | FEMALE[NAMES] |  |
| --- | --- | --- | --- |
| Doug Yelland (IOS) |  | Marie Robert (IOS) |  |
| John Dower (UVic) |  | Wendy Richardson (IOS) |  |
| Stephen Romaine (IOS) |  | Sheila Sloman nee Toews(IOS) |  |
| Nick Hall-Patch (IOS) |  | Deborah Faust (IOS) |  |
| Akash Sastri (UVic) |  | Kelly Young (UVic) |  |
| Gerald Rohatensky (CCG) |  | Valeria Willers (UVic) |  |
|  |  | Sarah-Jeanne Royer (U.Laval) |  |
|  |  | Martine Lizotte (U. Laval) |  |
|  |  | Anissa Merzouk (UBC) |  |

SHIP EQUIPMENT REQUIRED:

- depth sounders

- heave compensator, tugger winch, and main aft A-frame

- aft deck crane for loading/unloading

- capstan

- seawater sampling pump(s)

DECK MACHINERY REQUIRED:  See attached deck plan [same as DECK PLAN for cruise 2007-xx-Thomson/Juhasz]

CTD/BIONESS winches (2, #s 17026 & 17027), aft deck

Hydro winch 310 #1082, stbd chains

Net tow/Work Winch 589 #515

OTHER EQUIPMENT TO BE LOADED:

scientific equipment into lab, chart room

SPECIAL REQUIREMENTS:

- seawater supply to lab at a minimum flow rate of 20 L per min

DANGEROUS CHEMICALS: (possibly more details to follow)

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Separate list to follow, to be handed to the Chief Officer before departure.

ANTICIPATED LOADING TIME:

1/2 day.  We will be staging for both this cruise and Line P (IOS2007-13) survey.

LOGISTICS:

LOAD VANS AND TRUCKS: May 18, 2007 (Friday)

COMMENCE LOADING TULLY [DATE/TIME]: Tuesday 22 May 2007

SAILING [DATE/TIME]: afternoon/evening of 22 May

EXPECTED OPERATIONS  PROFILE: 24 h per day

RETURNING [DATE/TIME]: 29 May, 2007

OFFLOADING: [DATE/TIME]: at IOS  29 May, 2007

DATE		GENERAL AREA OF OPERATIONS

[LINES/MOORINGS/STATIONS]

22 May- test cast in Saanich Inlet upon departure, then transit to Cape Scott line, inshore end (likely via inside passage, dependant on weather forcast)

23-28 May– standard WCVI lines off Cape Scott, Estevan Point, Barkley Sound, and Brooks Peninsula  (LC, LD, LG, BP) plus additional off-line Vancouver Island plankton sampling stations. Order of lines will depend on weather conditions.  Additional work on outer station at each line, testing new profiling echosounder and MultiNet

29 May - return to IOS for offloading of some scientific gear and loading remainder of Line P equipment

PROPOSED CRUISE

ITINERARY:

N.B.: ALSO ATTACH LIST OF

STATIONS, MOORING

OPERATIONS, OR SURVEY

LINES IDENTIFYING EXACT

POSITIONS.

Station List (stations may be added or deleted, depending on conditions, and operations at each station may not be as indicated)

Southern Vancouver Island PLANKTON STATIONS:

A1 (=LC8)	48 29.45		126 07.1		200		CTD/Bongo

A2		48 22.7		126 03.8		400		CTD/Bongo

A3 (~LC9)	48 24.7		126 15.8		900		CTD/Bongo

A4 (=LC12)	48 15.0		126 40.0		>1000		CTD/Bongo

B3		48 51.08		125 39.2		45		CTD/Bongo

B5 (~LC5)	48 40.6		125 46.25		90		CTD/Bongo

B6 (=LC6)	48 36.46		125 54.0		95		CTD/Bongo

B7 (=LCB4)	48 32.0		125 35.5		76		CTD/Bongo

B8 (=LCB3)	48 34.5		125 30.0		120		CTD/Bongo

C1		48 28.93		125 15.3		150		CTD/Bongo

C2 (=LBA2)	48 25.4		125 07.8		115		CTD/Bongo

C3 (=LBA3)	48 23.45		125 20.8		120		CTD/Bongo

E1 (=LBA1)	48 31.7		125 03.8		100		CTD/Bongo

____________________________________________________________________________________

B-LINE

LB1		48 40.40		124 59.48		30		CTD/DO2

LB2		48 39.00		125 02.40		55		CTD/DO2

LB3		48 37.32		125 05.58		92		CTD

LB4		48 35.67		125 08.72		105		CTD/DO2

LB5		48 34.00		125 12.00		95		CTD

LB6		48 32.18		125 15.51		110		CTD/DO2

LB7		48 28.68		125 22.10		152		CTD

LB8		48 25.30		125 28.65		145		CTD/DO2

LB9		48 22.0		125 34.8		135		CTD/DO2

LB10		48 18.57		125 41.35		150		CTD

LB11		48 15.2		125 47.75		200		CTD/DO2

LB12		48 12.92		125 51.9		510		CTD/DO2

LB13		48 10.6		125 56.12		810		CTD

LB14		48 08.48		126 00.0		1180		CTD/DO2

LB15		48 04.36		126 08.46		1450		CTD

LB16		48 00.53		126 17.00		1530		CTD

____________________________________________________________________________________

C-LINE

LC1		48 50.44		125 27.73		90		CTD/DO2

LC2		48 48.68		125 30.95		105		CTD/DO2

LC3		48 46.95		125 34.24		130		CTD

LC4		48 43.43		125 40.8		162		CTD/DO2

LC5/B5	48 39.94		125 47.4		90		CTD/Bongo

LC6/B6	48 36.46		125 54.0		95		CTD/Bongo

LC7		48 32.96		126 00.5		125		CTD/DO2

LC8/A1	48 29.45		126 07.1		197		CTD/DO2/Bongo

LC9/A3	48 25.94		126 13.7		660		CTD/DO2/Bongo

LC10		48 22.4		126 20.2		1150		CTD

LC11		48 18.95		126 26.7		1470		CTD/DO2

LC12/A4	48 15.0		126 40.0		?		CTD/Bongo

D-LINE

LD1		49   0.1		125 43.8		33		CTD/DO2

LD2		48 58.35		125 47.05		42		CTD/DO2/Bongo

LD3		48 56.61		125 50.4		46		CTD

LD4		48 53.16		125 57.0		62		CTD/DO2/Bongo

LD5		48 49.65		126   3.6		91		CTD

LD6		48 46.18		126 10.2		137		CTD

LD7		48 42.67		126 16.8		520		CTD/DO2

LD8		48 39.17		126 23.4		768		CTD/

LD9		48 35.69		126 30.0		999		CTD/DO2/Bongo

LD10		48 32.2		126 36.6		1474		CTD

LD11		48 28.76		126 42.94		1560		CTD/DO2/Bongo

G-LINE (ESTEVAN POINT)

LG1		49 20.5		126 35.0		55		CTD/DO2

LG2		49 18.7		126 38.1		105		CTD/DO2/Bongo

LG3		49 15.0		126 43.7		112		CTD

LG4		49 11.3		126 49.4		146		CTD/DO2/Bongo

LG5		49 07.4		126 55.3		258		CTD

LG6		49 03.5		127 01.2		866		CTD/DO2

LG7		48 59.4		127 07.2		1061		CTD/Bongo

## LG8		48 55.30		127 13.30		2070		CTD

LG9		48 51.2		127 19.4		~2100		CTD/Bongo

J-LINE

LJ1		49 44.3		127 02.5		63		CTD/DO2

LJ2		49 42.6		127 05.3		79		CTD/DO2/Bongo

LJ3		49 39.1		127 11.1		128		CTD

LJ4		49 35.5		127 16.9		154		CTD/DO2/Bongo

LJ5		49 31.66		127 22.56		?		CTD

LJ6		49 27.9		127 28.58		?		CTD/DO2/Bongo

LJ7		49 24.05		127 34.72		?		CTD

LJ8		49 20.11		127 40.96		?		CTD/DO2/Bongo

LJ9		49 16.07		127 47.33		?		CTD

BP-LINE (BROOKS PENINSULA)

LBP1		50 04.8		127 52.8		32		CTD

LBP2		50 04.0		127 54.2    		105		CTD/Bongo

LBP3		50 03.2		127 55.3		172		CTD/Bongo

LBP4		50 01.4		127 58.1		1106		CTD

LBP5		50 00.0		128 00.0		1230		CTD/Bongo

LBP6		49 56.2		128 05.5		?		CTD

LBP7		49 52.4		128 11.2		?		CTD/Bongo

LBP8		49 48.6		128 16.8		?		CTD

LBP9		49 45.0		128 22.6		?		CTD/Bongo

Cape Scott/Triangle Island line:

CS1		50 34.9		129 41.5		>2000		CTD/Bongo

CS2		50 41.3		129 28.0		approx 1800	CTD/Bongo

CS3		50 45.6		129 20.0		200		CTD/Bongo

CS4		50 49.2		129 13.0		100		CTD/Bongo

CS5/CS2B	50 56.0		129 00.0		64		CTD/Bongo

CS6		51 00.0		128 50.0		65		CTD/Bongo

CS7		51 04.5		128 44.0		65		CTD/Bongo

CS8		51 08.5		128 36.0		138		CTD/Bongo

CS9		51 12.5		128 28.0		195		CTD/Bongo

CS10		51 16.5		128 20.0		78		CTD/Bongo

__

| COPRA stations: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ODAS | 50 | 51.5 | 129 | 55 | ? | CTD/Bongo |
| LQ03 | 50 | 39.8 | 129 | 1.9 | ? | CTD/Bongo |
| JI22 | 50 | 39.8 | 129 | 17.6 | ? | CTD/Bongo |
| CPE2 | 50 | 43 | 128 | 40 | ? | CTD/Bongo |
| CS3B | 51 | 0 | 129 | 27 | ? | CTD/Bongo |
| CS1B | 50 | 53 | 128 | 40 | ? | CTD/Bongo |
| CPE1 | 51 | 0 | 127 | 50 | ? | CTD/Bongo |

CCGS John P. Tully

Deck Lay Out: D. Yelland,

LaPerouse Cruise

Cruise ID: 2007-12

Date: May 22 – May 29, 2007

| A: | Not Required |  |
| --- | --- | --- |
| B: | Hydro Winch 310 #1082 c/w 4730m X 5/32” X 3x19 wire |  |
| C: | Work Winch 331 #1231 c/w 2395m X ½” X 3x19 Drag Wire |  |
| D: | Work Winch 589 #515c/w 2910 m X 5x16” X 3x19 wire |  |
| E: | CTD Winch #17027c/w 5800m X .322” X 3cdr cable |  |
| F: | CTD Winch #17026 c/w 3280m X .322” X 7cdr cable |  |
| G: | Not Required |  |
| H: | Not Required |  |
| I: | Not Required |  |
| J: | Not Required |  |
| K: | # Capstan Required |  |
| L: | # Heave Compensator Required |  |
| ## Crane |  | # Required |
| Aft A-Frame |  | # Required |
| Stbd. A-Frame |  | Not Required |
| 20' Container |  | Not Required |

Comments:

- Please also load 2 Osco 20” CTD blocks, and an Omron counter for each winch.

- The Heave Compensator and Tully Tugger operational c/w spares are required. (Ship's Engineers, please)

Note : Yellow labels are the highest priority stations.