EXPEDITION PLAN AND ITINERARY

DEPARTMENT:  DFO, Ocean Sciences and Productivity Division

MISSION NO:  2007-15				CCG PATROL NO: 07-06

MISSION AREA: Line P, Station Papa, Line R, North-East Pacific, Rivers Inlets

MISSION OBJECTIVE: Repeat hydrography section, deploy mooring.

SHIP:  John P. Tully

DATE, FROM:  14 August 2007	 	TO:  1 September  2007

SENIOR SCIENTIST:  Marie Robert   (250.363.6612)

SCIENTIFIC PERSONNEL:  14 berths required

| Female | Male |
| --- | --- |
| Janet Barwell-Clarke | Michael Arychuk |
| Victoria Fabry (CSU San Marcos) | Michael Bentley (CWS) |
| Tansey Hall (CSU San Marcos) | Bill Crawford |
| Maria Kavanaugh (OSU) | Marty Davelaar |
| Anissa Merzouk (UBC) | David Nicholson (UW) |
| Wendy Richardson | Johan Schijf (CSU San Marcos) |
| Marie Robert |  |
| Marnie Jo Zirbel (OSU) |  |

SHIP EQUIPMENT REQUIRED: depth sounder, sea water supply to lab and heli-deck, heave compensator, tugger winch.

DECK MACHINERY REQUIRED:

Note: The details are on the deck plan, to follow.

OTHER EQUIPMENT TO BE LOADED:  Scientific gear (lab instruments, sampling equipment, etc.), containter.

ANTICIPATED LOADING TIME:  Half-day. Loading will start at 1300 on August 14 after crew change.  The ship will be offloaded on September 1 at the latest, La Perouse to get the ship on Sep 2.

DANGEROUS CHEMICALS:

[INCLUDING MATERIAL SAFETY DATA SHEETS AND WHMIS LABELS]

Separate list to follow, to be handed to the Chief Officer before departure.

Radioisotopes will be used.

Station List:

| Station | Latitude deg min N |  | Longitude deg min W |  | Bottom Depth m |  | Sampling |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sanich Inlet |  |  |  |  |  |  |  |  |
| SI03 | 48°35.6 |  | 123°30.0 |  | 225 |  | Rosette to B-10 |  |
| Underway sampling survey |  |  |  |  |  |  |  |  |
| JF1 | 48 16.0 |  | 123 30.0 |  | 150 |  | under way |  |
| JF2 | 48 18.0 |  | 124 00.0 |  | 180 |  | under way |  |
| JF3 | 48 27.0 |  | 124 30.0 |  | 230 |  | under way |  |
| JF4 | 48 32.3 |  | 125 00.0 |  | 60 |  | under way |  |
| Line P CTD and water sampling survey |  |  |  |  |  |  |  |  |
| P1 |  | 48 34.5 |  | 125 30.0 |  | 120 |  | CTD B-10 |
| P2 |  | 48 36.0 |  | 126 00.0 |  | 114 |  | Rosette B-10, Bongo |
| P3 |  | 48 37.5 |  | 126 20.0 |  | 730 |  | CTD B-10 |
| P4 |  | 48 39.0 |  | 126 40.0 |  | 1300 |  | Rosette B-10, Bongo |
| P5 |  | 48 41.5 |  | 127 10.0 |  | 2100 |  | CTD 2000 m |
| P6 |  | 48 44.6 |  | 127 40.0 |  | 2500 |  | CTD 2000 m |
| P7 |  | 48 46.6 |  | 128 10.0 |  | 2450 |  | CTD 2000 m |
| P8 |  | 48 49.0 |  | 128 40.0 |  | 2440 |  | Rosette 2000 m, Bongo |
| P9 |  | 48 51.4 |  | 129 10.0 |  | 2340 |  | CTD 2000 m |
| P10 |  | 48 53.6 |  | 129 40.0 |  | 2660 |  | CTD 2000 m |
| P11 |  | 48 56.0 |  | 130 10.0 |  | 2700 |  | CTD 2000 m |
| P12 |  | 48 58.2 |  | 130 40.0 |  | 3300 |  | Rosette B-10, Bongo |
| P13 |  | 49 02.6 |  | 131 40.0 |  | 2875 |  | CTD 2000 m |
| P14 |  | 49 07.4 |  | 132 40.0 |  | 3275 |  | CTD 2000 m |
| P15 |  | 49 12.0 |  | 133 40.0 |  | 3200 |  | CTD 2000 m |
| P16 |  | 49 17.0 |  | 134 40.0 |  | 3550 |  | Rosette B-10, Bongo |
| P17 |  | 49 21.0 |  | 135 40.0 |  | 3200 |  | CTD 2000 m |
| P18 |  | 49 26.0 |  | 136 40.0 |  | 3775 |  | CTD 2000 m |
| P19 |  | 49 30.0 |  | 137 40.0 |  | 3850 |  | CTD 2000 m |
| P20 |  | 49 34.0 |  | 138 40.0 |  | 3890 |  | Rosette B-10, Bongo |
| P21 |  | 49 38.0 |  | 139 40.0 |  | 3840 |  | CTD 2000 m |
| P22 |  | 49 42.0 |  | 140 40.0 |  | 3880 |  | CTD 2000 m |
| P23 |  | 49 46.0 |  | 141 40.0 |  | 3970 |  | CTD 2000 m |
| P24 |  | 49 50.2 |  | 142 40.0 |  | 3910 |  | CTD 2000 m |
| P25 |  | 50 00.0 |  | 143 36.3 |  | 3890 |  | CTD 2000 m |
| P35 |  | 50 00.0 |  | 144 18.2 |  | 4170 |  | CTD 2000 m |
| P26 |  | 50 00.0 |  | 145 00.0 |  | 4250 |  | Rosette B-10, Bongo |
| P41 |  | 50 27.00 |  | 145 00.00 |  | 4270 |  | CTD 2000 m |
| P32 |  | 50 54.00 |  | 145 00.00 |  | 4270 |  | CTD 2000 m |
| P49 |  | 50 54.00 |  | 144 17.20 |  |  |  | CTD 2000 m |
| P33 |  | 50 54.00 |  | 143 35.50 |  | 3660 |  | Rosette to 2000 m |
| R20 |  | 50 55.70 |  | 143 01.00 |  | 3620 |  | CTD 2000 m |
| R19 |  | 50 58.00 |  | 142 20.00 |  | 3930 |  | CTD 2000 m |
| R18 |  | 51 00.00 |  | 141 39.00 |  | 3900 |  | CTD 2000 m |
| R17 |  | 51 02.00 |  | 140 56.00 |  | 3900 |  | Rosette to 2000 m |
| R16 |  | 51 04.00 |  | 140 14.00 |  | 3800 |  | CTD 2000 m |
| R15 |  | 51 06.00 |  | 139 30.50 |  | 3000 |  | CTD 2000 m |
| R14 |  | 51 09.00 |  | 138 47.50 |  | 2910 |  | CTD 2000 m |
| R13 |  | 51 11.00 |  | 138 06.00 |  | 3680 |  | Rosette to 2000 m |
| R12 |  | 51 13.00 |  | 137 23.00 |  | 3670 |  | CTD 2000 m |
| R11 |  | 51 15.00 |  | 136 40.30 |  | 3650 |  | CTD 2000 m |
| R10 |  | 51 17.00 |  | 135 57.60 |  | 3660 |  | CTD 2000 m |
| R9 |  | 51 19.00 |  | 135 15.00 |  | 3515 |  | Rosette to 2000 m |
| R8 |  | 51 21.20 |  | 134 32.70 |  | 3370 |  | CTD 2000 m |
| R7 |  | 51 23.50 |  | 133 49.60 |  | 3200 |  | CTD 2000 m |
| R6 |  | 51 25.50 |  | 133 06.60 |  | 3000 |  | CTD 2000 m |
| MJ5 |  | 51 27.50 |  | 132 24.00 |  | 2765 |  | Rosette to 2000 m |
| MJ4 |  | 51 35.60 |  | 132 06.50 |  | 2564 |  | CTD |
| MJ3 |  | 51 43.50 |  | 131 50.00 |  | 2320 |  | Rosette B-10 |
| MJ2a |  | 51 47.50 |  | 131 40.70 |  | 2065 |  | CTD |
| MJ2 |  | 51 51.60 |  | 131 32.00 |  | 2115 |  | CTD |
| MJ1a |  | 51 55.70 |  | 131 22.70 |  | 1880 |  | CTD |
| MJ1 |  | 52 00.00 |  | 131 14.00 |  | 639 |  | CTD |
| MJ0 |  | 52 02.00 |  | 131 10.30 |  | 79 |  | CTD |
| SS1 |  | 51 12.00 |  | 130 00.00 |  | 490 |  | Rosette B-10 |
| SS2 |  | 51 13.00 |  | 129 43.00 |  | 580 |  | CTD, Bongo |
| SS3 |  | 51 15.00 |  | 129 21.30 |  | 285 |  | Rosette B-10 |
| SS4 |  | 51 21.00 |  | 129 00.00 |  | 235 |  | CTD, Bongo |
| SS5 |  | 51 28.00 |  | 128 30.00 |  | 195 |  | Rosette B-10 |
| SS6 |  | 51 20.00 |  | 128 00.00 |  | 170 |  | CTD, Bongo |
| SS7 |  | 51 24.70 |  | 127 47.60 |  | 120 |  | Rosette B-10 |
| Ri 1 |  | 51 26.4 |  | 127 38.1 |  | 327 |  | Rosette B-10, Bongo |
| Ri 2 |  | 51 31.25 |  | 127 33.6 |  | 322 |  | CTD, Bongo |
| Ri 3 |  | 51 35.9 |  | 127 32.1 |  | 316 |  | CTD, Bongo |
| Ri 4 |  | 51 38.9 |  | 127 26.7 |  | 294 |  | Rosette B-10, Bongo |
| Ri 5 |  | 51 40.7 |  | 127 19.9 |  | 194 |  | CTD, Bongo |
| Ri 6 |  | 51 40.5 |  | 127 17.0 |  | 135 |  | CTD, Bongo |
| M2 |  | 51 46.46 |  | 127 53.20 |  | 170 |  | Rosette |
| M3 |  | 51 46.27 |  | 127 54.60 |  | 325 |  | Rosette |
| M4 |  | 51 44.65 |  | 128 00.20 |  | 420 |  | Rosette |
| M5 |  | 51 43.40 |  | 128 03.60 |  | 330 |  | CTD |
| M6 |  | 51 42.65 |  | 128 07.40 |  | 245 |  | CTD |

Note: some ‘R’ stations and the ‘MJ’ stations could be replaced by eddy stations.

Itinerary

Aug 14	 	Load at IOS at 1300.

Aug 15		Do Saanich Inlet rosette casts for UBC and IOS.

Depart to P1 when sampling completed.

Aug 22	Arrive at Station Papa.

Aug 23	Start Line R, chase eddies?

Aug 28	Deploy mooring at Bowie Seamount

Aug 30	Sample Rivers/Fitz Hugh Sound.

Aug 31	Start heading to IOS

Sep 1 	Arrive at IOS and offload.

### Cruise track